ITEM NO. 26 (A-29)

1.	Name of the Project

Name of Work:- Improvement to Palika Niwas Housing complex, Lodhi 	Colony .  SH: External finish with grit wash plaster at Palika Niwas Housing 	complex.

2.         Name of the Department Concerned

Civil Engineering Department, EE(BM-III)

3.	Brief History of the Project

Palika Niwas Housing Complex, Lodhi Colony, NDMC is a big  housing colony comprising of 189 quarters of various categories i.e. Type I, II and type III flats. The housing complex was constructed way back in 1973 and till then no major improvement for exterior has been taken up. A Sub-Committee was constituted for Façade restoration of N.D.M.C. residential colonies under the chairmanship of S.E. (BM) and the above building comes under the category 	No.iv of the report of technical sub-committee received vide No.1814/SE (BM) dated 15.09.2008. According to report this housing required façade restoration along with structural rehabilitation.

4.	Detailed Proposal of the Project & Scope of Work.

Improving the external surface of the housing complex by providing dhaulpur/sand stone	grit wash plaster will not only enhance the life of the building but also curtail the  A/R & M/O  expenditure  incurred for external finish of the walls  every  two  years and also give an elegant look to the housing complex and living conditions of the employees complaining regularly will also be enhanced due to renovation of the flats. The work is to be carried out, are of the nature of external 	improvement of Palika Niwas Housing Complex by providing washed stone grit plaster on exterior walls 	after dismantling the existing plaster, forming of grooves, by using ordinary cement on the top layer as per recommendations of the Technical Sub-	Committee.

Accordingly Preliminary Estimate, amounting to Rs.90,60,700/- has been 	prepared for the external finish with grit wash plaster at Palika Niwas Housing Complex.

5.	Financial Implications of the Project

Preliminary costing of the scheme is Rs.90, 60,700/-.

6. 		Implementation schedule with time lines for each stage including internal 	processing.

i) 	Detailed Estimate –  20.06.2009.

ii) 	N.I.T – 05.07.2009

iii) 	Processing of tender & award of work:: 15.09.2009

iv)  	Completion time – eight months from the date of award of work.

7. 		Comments of FA/ Finance Department dated 13/05/2009 (Diary No. FA-	928 dt. 13.05.2009)

“We concur in the P.E. amounting to Rs. 90,60,700/- (Rupees ninety lacs sixty 	thousand seven hundred only) as checked by Planning at P. -9/N subject to 	ensuring adequacy of funds before committing liability. The expenditure is 	proposed to be charges against Head of A/c D.4.12.1 Item No.302 P.165 	where 	a budget provision of Rs. 50 lakh exists in the budget book of 	2009.10”.

- Comments of the Department on the comments of FA dated 13.05.2009

Although the provision is only Rs. 50 lacs in the current financial year against Head of A/C D.4.12.1 item 302/P-165 but sufficient amount will be sought for in the R.E. of the financial year 2009-2010 as the execution of the work will be carried out in the end of this financial year.

9. 	Legal Implication of the subject/project

Not applicable.

10.	Details of previous Council Resolutions, existing law of Parliament and assembly on the subject.

Nil. However, D.P.R. has been duly approved by the Technical Sub Committee dated 28.4.2009

11.	Comments of LA/ Law Department

Nil

12.	Comments of the Department on the comments of LA/ Law Department

Nil

13.	Certified that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

14.	Recommendations :.

Preliminary Estimate amounting to Rs. 90,60,700/- (Rupees ninety lacs sixty thousand seven hundred only) for Improvement to Palika Niwas 	Housing complex, Lodhi Colony.	SH: External finish with grit wash plaster at Palika Niwas Housing complex duly concurred in by the finance department  is recommended for A/A & E/S of the Council.

It is also recommended that further action in the matter be taken by the 	department like Technical Sanction of D.E., NIT etc. in anticipation of confirmation of the minutes by the Council.

15.	Draft Resolution :

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.90,60,700/- for “Improvement  to   Palika   Niwas  Housing  Complex, Lodhi  Colony SH: External finish with grit wash plaster at Palika Niwas Housing complex”.

It was also resolved by the Council that further action in the matter like Technical Sanction of D.E., NIT etc. be taken by the department in anticipation of confirmation of the minutes by the Council.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.90,60,700/- for “Improvement  to   Palika   Niwas  Housing  Complex, Lodhi  Colony SH: External finish with grit wash plaster at Palika Niwas Housing complex”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.