ITEM NO. 34 (A-34)

1.		NAME OF THE PROJECT:

Name of work: -	 Community and Multipurpose Halls.

SH: -		 Improvement to Barat Ghar, Sarojini Nagar

- NAME OF THE DEPARTMENT CONCERNED: Civil Engineering Department (Zone-II)

- BRIEF HISTORY OF THE PROJECT:

Sarojini Nagar Barat Ghar is situated on Ring road near Nauroji Nagar Market. It caters the area like Govt. Quarters in Sarojini Nagar, Chanakyapuri, Netaji Nagar, Pilanji Village, INA, Yusuf Sarai, Kidwai Nagar, Safdarjung Enclave & R.K. Puram. The NDMC provides all basic amenities to the residents and the employees working in its area like water supply, sewerage, drainage, roads, foot paths etc. including other social activities like cultural, educational, medical & facilities for social functions i.e.  marriages etc.

The authorities of NDMC has decided to improve/modernize all the Barat Ghars of NDMC, to keep the structure matching with the specification/facilities of modern banquet halls in this area. This has been considered in view of the overwhelming response of the renovated Barat Ghar at Kaka Nagar. The revenue is likely to increase manifold, as has been experienced in Kaka Nagar Barat Ghar.

In Compliance to the direction of Chairperson, NDMC has decided to carryout all the works related to up gradation of NDMC Barat Ghar with the consultation of CA after making joint inspection with field staff of Civil Engg. Department.

- DETAILED PROPOSAL OF THE PROJECT:

The Architect Department issued the drawings for improvement which comprises following:-

1.   M.S. railing and Dholpur stone finish in boundary wall and gate.

2.   150x150 mm industrial vitrified pavers with spacer of approved design and colour in flooring of open area.

3.   550x550 mm kota stone flooring of open cooking and washing etc.

4.   300x200 mm ceramic tiles of approved shade in dado of kitchen, flooring and flooring of store.

5.    Precut and pre-polished (factory finish ) marble stone /granite stone of approved colour in entrance lobby.

6.   Stainless steel fixtures and fittings shall be provided in kitchen counters.

7. 	1000x1000 mm precut and pre-polished (factory finish) marble stone/granite stone of

approved colour be provided in multipurpose hall flooring.

8.   	600x600 mm precut and pre-polished (factory finish) marble stone/granite stone of approved colour be provided in office rooms.

9.   Stainless steel railing of approved design for stairs.

10.  UPVC windows/ aluminum frames for windows.

11.  Pressed steel frame, pre laminated factory finish flush door shutter for doors.

12. 100x700 mm Dholpur stone, with 1000x250 mm rough finish dholpur stone projected canopy shall be finished with aluminum cladding as exterior finish.

13.  Fire fighting work

14.  Electrical works.

15.  Air Conditioning Works.

16.  False Ceiling.

17.   Land scaping & horticulture works.

- FINANCIAL IMPLICATIONS OF THE PROJECT:

Accordingly Preliminary Estimate is framed on the basis of drawings and specifications given by CA Department amounting to Rs. 3,19,60,000/= , which comprises of following works :-

1. Civil works          	Rs.   1,96,61,000

2. Electrical            	Rs.      98,99,000

3. Fire Fighting        Rs.      14,00,000

4. Horticulture.    	Rs.      10,00,000_

Total     	Rs._3,19,60,000

- IMPLEMENTATION SCHDULE WITH TIME LIMIT

10 months from the Award of work.

- COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT.

The Finance Department has concurred the case subject to the following conditions:-

- Approved priority list which includes proposed work or AIP of competent authority to carry out this work may be added with the case, since the same have not been found on record .

- Written consent of Architect Department and user Department is obtained.

- The Department may certify that the scope of work and specifications of items are within the approved norms / policy of NDMC.

- The Department may justify the replacement items by certifying that they have outlived their prescribed lives or otherwise as per NDMC approved policy/norms.

- The Department may certify that no permission from any agency/ DUACC is required for execution of the proposed work.

- The position about revision/enhancement of charges of Barat Ghar after proposed work may also be brought on record since the same has not been found mentioned on record.

- Availability of funds for execution of work is ensured.

- COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF THE    FINANCE DEPARTMENT.

The  observations of Finance Deptt. are replied as under:-

1.	The scheme was finalized by the Chairman in the meeting held with senior officers of NDMC and accordingly drawings were issued by Architect Deptt. and accordingly the estimate was framed . No such approved priority list was issued.

2.   The Architect Deptt. has issued the drawings and the consent of the Architect Deptt. as well as user Deptt. was taken on the DPR.

3.  Certified that the scope  of work and specifications of items are same as of other Barat 	Ghars, for which drawings were issued by Architect Deptt.

4.   As the renovation work of various Barat Ghars is being taken up after approval from the Chairperson and hence , accordingly items were deliberated in the estimate.

5.   As there is no major change in the existing structure and hence no such approval is

required from any agency.

6.  The enhancement of charges of Barat Ghar will be take up/examined after completion of work on the basis of actual expenditure incurred and other details.

7.   The funds are available in current budget year and remaining will be sought in RBE/BE.

9. 	LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

NIL

10.	DETAILS OF PREVIOUS COUNCIL RESOLUTIONS, EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THIS SUBJECT:

NIL

11.	COMMENTS OF THE LAW DEPARTMENT ON THIS PROJECT:

NIL

12.	COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPARTMENT:

NIL

13.	Certify that all central vigilance commission (CVC) guidelines have been followed while processing the case.

Certified that all central vigilance commission (CVC) guidelines have been followed while processing the case.

14.	RECOMMENDATIONS:

The case is placed before the council for accord of administrative approval and Expenditure Sanction of the preliminary estimate amounting to               Rs.3,19,60,000/= (Rs. Three Crores nineteen lacs sixty thousand) for improvement to Barat Ghar, Sarojini Nagar. It is also recommended that permission be accorded to proceed with the work in anticipation of approval of minutes of the Council.

15.	DRAFT RESOLUTION:

Resolved by the Council that A/A & E/S is accorded to the preliminary estimate amounting to Rs. 3,19,60,000/= ( Rs. Three Crores nineteen lacs sixty thousand) for improvement to Barat Ghar Sarojini Nagar and it is also recommended that permission is accorded to proceed with the work in anticipation of approval of minutes of the Council.

COUNCIL’s  DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.3,19,60,000/- for the work of Improvement to Barat Ghar Sarojini Nagar.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.