# ITEM NO. 51 (A-42)

1.	Name of the subject/project:

Imp. to Navyug School, Vinay Marg

Sub-Head:-    Construction of additional floor at 2nd floor and addition and alteration in Navyug School, Vinay Marg.

2.	Name of the Deptt./Deptt. Concerned.

Civil Engineering Department, NDMC.

3.	Brief History:

Navyug School, Vinay Marg had been inspected by Chairman, alongwith Sr. officers of NDMC and it was desired that the school may be upgraded to the senior secondary level. Considering the need for required infrastructure for up gradation, the Chief Architect, NDMC had issued schematic drawings for the proposal for inviting comments of the user department as well as Civil Engg. Deptt. comments were offered, considering the ground situation and site conditions. After detailed deliberation with Architect Deptt., final drawings were issued.

The proposal for PE amounting to Rs.85,71,500/- in respect of Navyug School, Vinay Marg had been laid before the Council and was approved vide item No. 23(A-III) dated 21.1.09. The proposal of PE also includes Rs.3, 58,150/- for internal electric works. After completion of codal formalities, tenders were invited with date of opening on 08.5.09 and in response eight tenders have been received and the lowest tenderer, M/s Expert Engineers has quoted their lowest rates as   3.75% above the estimated cost of Rs. 88,43,548/-. The tendered amount comes to Rs.91,75,226/-.

The justification of work as checked by Planning Div. worked out to  4.49% above the estimated cost. The quoted rates are 0.74% below the justified rates of 4.49% above. Planning Div. has recommended the rates offered by the lowest tenderer i.e., M/s Expert Engineers being reasonable and be accepted by the competent authority. The acceptance of tender falls within the competency of Council.

4.	Detailed proposal on the subject/project:

An estimate amounting to Rs. 85,71,500/- has been framed on the basis of Guidelines/ drawings issued by Architect Department.  Major items considered in this estimate are as under:

- Wall :- Walls with light weight material, i.e., CC hollow blocks with cement plaster on both side.

- Roofing :- Roofing with pipe truss and polypropylene corrugated sheet with false ceiling.

- Flooring :- Kota Stone in rooms as well as corridors.

- Doors and windows :- (a) Doors will be of 35mm thick hard board nod-decorative type with aluminium fittings (b) Windows shall be of MS sections.

- External Finish :- The external wall shall be plastered and painted with exterior emulsion paint.

Considering above specifications a PE had been framed for Rs.85,71,500/- and A/A & E/S was obtained vide Reso. No. 23(A-III) dated 21.01.09. After obtaining administrative approval, the DE was prepared for Rs. 89,28,000/- and technical sanction issued. DE amounting to Rs.3,58,150/- for internal electrical works have been approved by the competent authority. After completion of all codal formalities, composite tenders for the work have been invited on 08.05.09.

5.	Financial implications of the proposed project:

A total financial implications of proposal in hand would be Rs.91,75,226/- on the basis of the lowest tenderer rates @ 3.75% above the estimated cost of Rs.88,43,548/-.

There is a budget provision of Rs.40 lacs vide Sr. No. 31, page-117 of the current year budget book, however, rest of the budget will be sought in the R.B.E. 2009-10.

6.	Implementation Scheme:

06 months from the date of award of work.

7.	Comments of the Finance Department on the subject:

It appears that the department has given publicity time in accordance with CPWD Works Manual 2007 which is yet to be adopted by the NDMC under approval of Competent Authority. The department may take necessary action for the same as the case has already been cleared by FD. Further in view of position brought on record, subject to correctness of information, data & computations and availability of funds, we concur in for award of work to L-1, M/s Expert Engineers at their tendered amount of Rs.91,75,226/- i.e. 3.75% above EC of Rs.88,43,548/- against the justified rates of 4.49% above EC as recommended by Planning and proposed by the department.

The department may ensure & certify that (i) all the bidders, including L-1, whose financial bids have been opened, fulfil eligibility criteria including that of annual turnover of 50% of EC during last three years. (ii) NIT has been published on web “as it is” as the approved NIT (iii) due publicity as per approved policy of NDMC has been given to tender and (iv) No extra cost is added in the justification on account of various factors as listed in OM No. DG(W)/MAN/169 dated 31.12.2008 and (v) CVC guidelines have been followed during the tendering process while submitting the case for approval of Competent Authority.

8.	Comments of the Department on comments of Finance Department:

While concurring in for award of work to L-1, M/s Expert Engineers at their tendered amount of Rs. 91,75,226/- i.e. 3.7% above EC of Rs. 88,43,548/- against the justified rates of 4.49% above the EC, as recommended by Planning & proposed by the Department, the Finance Department has observed that the publicity time given is in accordance with the CPWD works manual 2007 which is yet to be adopted by NDMC under approval of the Competent Authority. In this regard, necessary action is being taken separately for adoption of CPWD works manual 2007. Further, it is certified that (i) all the bidders, including L-1, whose financial bids have been opened, fulfil eligibility criteria including that of annual turnover of 50% of EC during last three years. (ii) NIT has been published on web “as it is” as the approved NIT (iii) due publicity as per approved policy of NDMC has been given to tender and (iv) No extra cost is added in the justification on account of various factors as listed in OM No. DG(W)/MAN/169 dated 31.12.2008 and (v) CVC guidelines have been followed during the tendering process while submitting the case for approval of Competent Authority.

9.	Legal implication of the project:

NIL

10.	Details of previous council Resolutions, existing law of parliament and assembly on the subject

Administrative approval and expenditure sanction of Rs. 85,71,500/- vide Reso. No. 23(A-III)  dtd. 21.01.09.

11.	Comments of the Law Department on the subject / project:

NIL

12.	Comments of the department on the comments of Law Deptt..

Law Department has vetted.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

It is certified that all CVC guidelines have been followed

- Recommendations :

The case is placed   before the council for acceptance of the offer of M/s Expert Engineers @ 3.75% above the estimated cost and tendered amount of Rs.91,75,226/- (Rs. Ninety one lacs seventy five thousand two hundred twenty six only) which is 0.74% below the justified rates 4.49% above. Permission may also be granted to issue letter of award to M/s Expert Engineers and take further necessary action in anticipation of confirmation of the minutes of the Council.

- Draft Resolution :

It is resolved by the Council that offer of M/s Expert Engineers @ 3.75% above the estimated cost with a tendered amount of Rs.91,75,226/- (Rs. Ninety one lacs seventy five thousand two hundred twenty six only)  which is 0.74% below the justified rates of 4.49% above be accepted. Permission is also granted to issue letter of award to M/s Expert Engineers and take further necessary action in anticipation of confirmation of the minutes of the Council.

COUNCIL’S DECISION

- Resolved by the Council to accept the offer of M/s Expert Engineers @ 3.75% above the estimated cost, with a tendered amount of Rs.91,75,226/-, which is 0.74% below the justified rates, whereas the justified rates are 4.49% above the estimated cost, for the work of Improvement to Navyug School, Vinay Marg. SH:- Construction of additional floor at 2nd floor and addition and alteration in Navyug School, Vinay Marg, subject to the certification from Structural Consultant about the structural strength of the building for the additional 2nd floor load.

- It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.