ITEM NO. 06 (A-111)

1. 	Name of the subject/project

Sub: Streetscaping of Roads in NDMC Area.  SH: Streetscaping of Park Street and Old R.K.Ashram Marg (Park Street to Mother Teresa Crescent)

2. 	Name of the Department

Civil Engineering Department, Road-IV Division

3. 	Brief history of the subject/project

  - As per the contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within 2 Kms. of games venues are to be streetscaped by road owning agencies.  Accordingly, M/s Creators who was already engaged as streetscaping consultant for Mother Teresa Crescent and S.P. Marg was given the work of streetscaping for Park Street & Old R.K. Ashram Marg (Park Street & Mother Teresa Crescent) as an additional work.

  - The Preliminary Estimate for streetscaping of Park Street & Old R.K. Ashram Marg was approved by the Council vide Agenda Item No. 11(A-67) dated 21 Aug.’09 for Rs. 2,44,18,500/.

  - The tenders for Civil & Electrical works were opened on 23 Sep.’09 through e-tendering system & three eligible tenders were received the details of which are as follows.  The Horticulture tenders are being issued separately.

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/ Devi Construction Co. | Rs.2,09,85,234/- | Rs.2,84,62,988/- | 35.63% above |  |
| 2. | M/s KBG Engineers | -do- | Rs.2,92,02,350/- | 39.16% above |  |
| 3. | M/s Raunaq Construction | -do- | Rs.2,75,65,752/- | 31.36% above | Lowest |

  - M/s Raunaq Construction is the lowest bidder at 31.36% above the Estimated Cost of Rs.2,09,85,234 against the justification 17.45% above the Estimated Cost with the tendered amount of Rs.2,75,65,752/-.  Since the rate quoted by the lowest bidder were found to be on higher side so after approval by the Competent Authority the negotiation was conducted with the lowest bidder through Negotiation Committee.  After offering a rebate of 7% on his earlier quoted rates the negotiated offer works out to 22.16% above the Estimated Cost with the negotiated tender amount of Rs.2,56,36,149/-.

  - The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance.

  - The Finance Department has concurred the proposal for award of work to the lowest bidder.

  - Empowered Committee during its meeting on 23 Oct.’09 after detailed deliberations decided that the case be placed before the Council for accord of approval for acceptance of lowest offer of  M/s Raunaq Construction .

  - The validity of tender is upto 21 Dec.’09.

4. 	Detailed Proposal on the subject/ project

- Park Street

    - Length of Road   : 600 M

    - Width of Carriageway : 22 M

    - Right of Way    : 47.7 M

    - Central Verge   : 2.5 M

  - Old R.K. Ashram Marg (Park Street to Mother Teresa Crescent) & road in front of Talkatora Stadium

    - Length of Road   : 460 M

    - Width of Carriageway : 13 M

    - Right of Way    : 38 M

  - The proposal is for wide hassle free, comfortable, continuous pedestrian plaza on either side of the road.  The pedestrian plaza & comfort zones for pedestrian with good paving materials to be created at various locations along the walkway.

  - The area around Bus ‘Q’ Shelters to be developed/ beautified by good paving material.  Existing footpaths to be retained at most of the places.

  - Table top crossing on approaches to various properties for smooth pedestrian movement.

  - Existing trees not be disturbed.  However green buffer between walkway & kerbstone to be created.

  - Improvement of Central Verge & railing, traffic islands, plaza lighting, public conveniences, relocation of kiosks etc.

  - Provision of footpath & parking in front of Talkatora Stadium, Bollards, cycle stands, litter bins etc.

  - Laying of irrigation lines, pumps & storage tanks etc.

  - Electrical works.

    - Cables (different sizes)

    - Poles & Pole light fittings

    - Uplighters

    - Feeder Pillars

5. 	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.2,56,36,149/-.

6. 	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7. 	Comments of the finance department on the subject

The Finance Deptt. vide diary No.2424/Finance/R-Civil dated 23 Oct.’09 & has concurred the proposal.

8. 	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9. 	Legal Implications of the subject/project

Nil

10. 	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Administrative Approval & Expenditure Sanction for Rs. 2,44,18,500/- was accorded by Council item No. 11(A-67) dated 21 Aug.’09.

11. 	Comments of Law Department on the subject 
 	No comments.

12. 	Comments of the department on the comments of the Law Department

No comments.

13. 	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14. 	Recommendations

The case is placed before the Council for consideration and

a. 	Accord of approval to award the work to M/s Raunaq Engineers @ 22.16% above the estimated cost of Rs.2,09,85,234/- against the justified cost of 17.45% above Estimated Cost with  negotiated tender amount of Rs.2,56,36,149/- & accord of revised Administrative Approval & Expenditure Sanction for Rs.2,56,36,149/- for the work of “Streetscaping of Park Street & Old R.K.Ashram Marg (Park Street to Mother Teresa Crescent)”.

  - To initiate further action in the matter in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval to award the work to M/s Raunaq Engineers @ 22.16% above the estimated cost of Rs.2,09,85,234/- against the justified cost of 17.45% above Estimated Cost with  negotiated tender amount of Rs.2,56,36,149/-.

It was further resolved by the Council to accord revised administrative approval & expenditure sanction amounting to Rs.2,56,36,149/- for the work of “Streetscaping of Park Street & Old R.K.Ashram Marg (Park Street to Mother Teresa Crescent)”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.