ITEM NO. 10 (A-115)

1.	Name of the subject/project

Sub:	Streetscaping of Roads in NDMC Area

SH:	Streetscaping of Udyan Marg

2.	Name of the Department

Civil Engineering Department, Road-IV Division

3.	Brief history of the subject/project

  - As per the contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within 2 Kms. of games venues are to be streetscaped by road owning agencies.  Accordingly M/s OASIS who was already engaged as Streetscaping consultant for Mandir Marg & other roads was given the work of streetscaping for Udyan Marg as an additional work.

  - The Preliminary Estimate for streetscaping of Udyan Marg was approved by the Council vide Agenda Item No. 10(A-80) dated 30 Sep.’09 for Rs. 1,54,40,000/-.

  - The tenders for Civil & Electrical works were opened on 25 Sep.’09 through e-tendering system & three eligible tenders were received the details of which are as follows.  The Horticulture tenders are being issued separately.

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Devi Construction Company | Rs.1,44,63,708/- | Rs.1,98,69,392/- | 37.37% above |  |
| 2. | M/s KBG Engineers | -do- | Rs.2,11,58,062/- | 46.28% above |  |
| 3. | M/s Raghav Engineer | -do- | Rs.1,80,73,472/- | 24.96% above | Lowest |

  - M/s Raghav Engineers is the lowest bidder at 24.96% above the Estimated Cost of Rs.1,44,63,708/- against the justification 20.52% above the Estimated Cost with the tendered amount of Rs.1,80,73,472/-.

  - The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council.

  - The Finance Department has concurred the proposal for award of work to the lowest bidder.

  - Empowered Committee during its meeting on 23 Oct.’09 after detailed deliberations decided that the case be placed before the Council for accord of approval for acceptance of lowest offer of      M/s Raghav Engineers.

  - The validity of tender is upto 23 Dec.’09.

4.	Detailed Proposal on the subject/ project

- Udyan Marg

- Length of Road 		:	1180 M

- Width of Carriageway	:	11.10 M

- Right of Way 		:	20.45 M

- Seating options, ramps, edge restrains, landscape lighting, public conveniences, bollards, litter bins etc.

- Laying of irrigation lines, pumps, storage tanks etc.

- Electrical works like laying Cables (different sizes), Poles & Pole light fittings, Up lighters & Feeder Pillars

- Creation of pedestrian plaza & walkways for existing shops with suitable pedestrian facilities.  Low height planters to be provided wherever feasible.

- Space to be earmarked slightly higher than pavement level for vegetable vendors.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.1,80,73,472/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.2422/Finance/R-Civil dated 23 Oct.’09 has concurred the proposal.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Administrative Approval & Expenditure Sanction for Rs. 1,54,40,000/- was accorded by Council item No. 10(A-80) dated 30 Sep.’09.

11.	Comments of Law Department on the subject

No Comments

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval to award the work to M/s Raghav Engineers  @ 24.96% above the estimated cost of Rs.1,44,63,708/- with a tendered amount of Rs.1,80,73,472/- against the justified cost of 20.52% above Estimated Cost & Revised Administrative Approval & Expenditure Sanction for Rs.1,80,73,472/- for the work of “Streetscaping of Udyan Marg”.

- To initiate further action in the matter in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval to award the work to M/s Raghav Engineers  @ 24.96% above the estimated cost of Rs.1,44,63,708/- with a tendered amount of Rs.1,80,73,472/- against the justified cost of 20.52% above Estimated Cost.

It was further resolved by the Council to accord revised administrative approval & expenditure sanction amounting to Rs.1,80,73,472/- for the work of “Streetscaping of Udyan Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.