ITEM NO. 17 (A-116)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Improvement of drainage & colony roads with Ready Mix Concrete in Anant Ram Dairy Complex, Sector-13, R.K. Puram

2.	Name of the Department

Civil Engineering Department, Road-III Division

3.	Brief history of the subject/project

- A meeting was held by Chairman, NDMC with Sh. Karan Singh Tanwar, MLA & Hon’ble Member NDMC on 31 Aug.’09 regarding improvement of drainage & roads in Anant Ram Dairy Complex & it was agreed that basic necessity works be carried out in this complex.  Although it is an unauthorized colony but since other services like water supply, sewerage & electrical services have been provided by NDMC so there is a necessity to provide other civic facilities like drainage & roads also to maintain hygienic conditions.

- Accordingly Anant Ram Dairy Complex was inspected by Sh. Karan Singh Tanwar, MLA & Hon’ble Member, NDMC alongwith Resident Welfare Association Members & NDMC officers on 05 Sep.’09.  During the visit it was felt by Hon’ble Member that there is a need to provide basic necessities like roads, drainage system to maintain the general cleanliness in the area.  It was decided to have concrete roads in the colony.

- Accordingly, Approval in Principle was accorded for the subject work by the Competent Authority on 22 Sep.’09.

- Preliminary Estimate for Rs.1,41,27,000/- has been prepared by the field staff.  Preliminary Estimate has been checked by the Planning Department.

- Preliminary Estimate has also been concurred by the Finance Department.

4.	Detailed Proposal on the subject/ project

- Ready Mix Concrete of M-10 / M-40 grade.

- Precast RCC pipe of 300 mm dia.

- HDPE pipe for laying services.

- Construction of gully grating chambers and duct chambers etc.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.1,41,27,000/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.2417/Finance/R-Civil dated 26 Oct.’09 has concurred the proposal with following observations:-

- The policy of the Council on providing such facilities in unauthorized colonies.

- Charges to be levied on the users.

- Comments of CPWD i.e. owner of the land on which unauthorized colony exists.

- The  year of providing/ improving the existing system alognwith documentary proof thereof mentioning the department (NDMC or CPWD or MLA’s funds), which did the work last time.

8.	Comments of the department on comments of Finance Department

- Since other essential services like water supply, sewerage & electrical supply is being provided to this colony by NDMC so the roads and drainage being basic necessities should also be provided by civic body.  However the Council may decide on this issue when the case is placed before it on 28 Oct.’09.

- The decision on charges to be levied to the users would be decided by the council when the case is placed before it

- Resurfacing work of colony roads was carried out in year 2002 through MLA fund scheme.  Although colony exists on CPWD land  CPWD did not raise any objection during resurfacing of roads in year 2002.

- There is no drainage system existing.  The roads were resurfaced under MLA LAD funds scheme in years 2002.  The defect liability period has already expired.  Copy of RHR has been placed on record.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

NIL

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of Administrative Approval & Expenditure Sanction for Rs.1,41,27,000/- for the work of “Improvement of drainage &  colony roads with Ready Mix Concrete in Anant Ram Dairy Complex, Sector-13, R.K. Puram”.

- To initiate further action in the matter in anticipation of confirmation of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction amounting to Rs.1,41,27,000/- for the work of “Improvement of drainage &  colony roads with Ready Mix Concrete in Anant Ram Dairy Complex, Sector-13, R.K. Puram” subject to the condition that there is no ruling/orders of any Court prohibiting such improvement works.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.