ITEM NO. 04 (A-03)

1.	Name of the subject/project:

Sub.: Improvement to parks in D-I, D-II flats of CPWD colonies in Chanakyapuri Area.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-IV Division

3.	Brief history of the subject/project

- The parks of CPWD Colonies in D-I, D-II flats of Vinay Marg were taken over from CPWD for further maintenance last year.  11 parks have been taken over from CPWD at Vinay Marg.

- The condition of these parks including their civil structures is bad and need immediate improvement.  Accordingly a Preliminary Estimate has been prepared for Rs.1,17,19,000/- in consultation with Director (Hort.).

- The Preliminary Estimate has been checked by Planning & concurred by Finance Department.

4.	Detailed proposal on the subject/project

- Construction of brick toe wall with Grit wash plaster, Red sand stone copping & MS railing.

- Interlocking pavers between Service Road & proposed toe wall of the park.

- Retro reflective informatory sign boards & Victorian type garden benches.

- Pipe lines for sprinkler system & Renovating lawn including wedding & cheeling the grass etc.

5.	Financial implications of the proposed subject/project:

The Financial implications of proposal works out to Rs. 1,17,19,000/-.

6.	Implementation schedule with timelines for each stage including internal processing.

The schedule time for completion of work is twelve months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date.

The Finance Department vide diary No.3146/Finance/R-Civil dated      19 Jan.’09 has no objection to Preliminary Estimate for Rs.1,17,19,000/- subject to following:-

- The parks have been handed over to NDMC for maintenance without release of development charges.  Both Horticulture and Civil Engineering Departments have claimed development charges but status is not on record.  A  view / decision is required to be taken by the Competent Authority whether execution of capital and revenue nature of works should be linked without receipt of development charges as claimed from Ministry of Urban Development.

- The expenditure is proposed to be charged to Head D.4.4.10 which is meant for original works to be taken up in parks & gardens of NDMC.  The expenditure incurred on maintenance of parks transferred from CPWD needs to be booked under a separate head of Account & for this Director (Hort.) has got a separate head D.4.4D.  The instant estimate is for capital nature of work and as such, department has to get suitable funds for capital nature of work under this HOA besides maintaining a proper account of assets to be created out of execution of capital nature of works.

8.	Comments of the Department on comments of Finance Department.

- Since the condition of these parks is bad and need immediate improvement so decision has been taken by Competent Authority that improvement work be carried out and should not be linked with release of development charges from Ministry of Urban Development.

- It has been clarified by Account Branch of Finance Department that separate sub-head of Account has been given in Budget Book of 2009-10 for Redevelopment of CPWD colony parks as D.4.4.10(A).  It is further confirmed that separate accounts of assets would be maintained after the completion of the work.

9.	Legal Implications of the subject/project

There are no legal implications.

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

Nil

11.		Comments of the Law Department on the subject :

- Whose responsibility is to improve & maintain these parks?

- Is there any commitment from CPWD that they will pay?

12.	Comments of the Department on the comments of the Law Department

- The responsibility of maintenance of these parks has been entrusted to NDMC after taking over.

- CPWD has not committed for payment of maintenance of these parks.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed while processing the tender case.

14.	Recommendations:

The case is placed before the Council for consideration and

- Accord of Administrative Approval & Expenditure for Rs.1,17,19,000/- to the Preliminary Estimate for “Improvement to parks in D-I, D-II flats of CPWD colonies in Chanakyapuri Area.

- To initiate further action in anticipation of approval of Minutes of the Council meeting.

COUNCIL’S DECISION

Deferred.