ITEM NO. 02 (A-60)

- 1.     Name of the subject/ project:

- Sub:    Imp. of Palika Dham Housing Complex.

- 2.    Name of the deptt./deptt. concerned:

- Civil Engg. Deptt., NDMC

- 3.    Brief History:

- During the course of inspection of the Palika Dham Housing Complex by the Chairman, NDMC alongwith other Sr. Officers of NDMC and representative of Resident Welfare Association on 08.06.07, it was felt that the general condition of the complex is not satisfactory and required complete refurbishment i/c strengthening of the whole complex as no. of cracks were found in the building, pealing of the plasters, stairs to be strengthened and improved, repair to water seepage i/c its strengthening and general repair of the plaster & flooring etc.

- 4.	Detailed proposal on the subject/project:

- An estimate amounting to Rs. 1,05,35,000/- has been framed based on the guidelines/circular issued vide no. D/483/EO(C-II) dtd. 8.12.06 and is submitted for  obtaining  A/A & E/S from the Council.

- 5.	Financial implications of the proposed project/subject:

- The  total   financial   implications  based on the   proposal  would   be Rs.1,05,35,000/- .  This amount is on the basis of  DSR 2002 + 5% contingencies  + 53% Cost Index.

- There is a budget provision of Rs. 8.0 lacs  exists under the Head of A/C  D.4.12.1 Page- 117 during the  year 2007-08.

- 6.	Implementation schedule :

- 12  months

- 7.	Comments of the Finance Deptt. on the subject:

- We concur in the PE amounting to Rs. 1,05,35,000/- (Rs. One crore five lacs thirty five thousand only) for the work, ‘Imp. to Palika Dham Housing Complex’ subject  to correctness of information submitted by the department and with the following conditions :

- The department may certify, being a technical matter, that items/specifications of items of the estimate are covered under the approved guidelines of NDMC for improvement of building works.

- The department may certify that the quantities of items taken in the estimate amounting to Rs. 18 lakh as mentioned by the department at P-16/N have not been included in the instant agreement.

- The proposed work is technically viable.

- Availability of funds may be ensured at the time of execution of work.

- 8.	Comments of the Department on comments of Finance Deptt.

- It is clarified/certified  as under:

- That items/specifications of items of the estimate are covered under the approved guidelines of NDMC for improvement of building works.

- That the quantities of items taken in the estimate amounting to Rs. 18 lakh as mentioned by the department at P-16/N have not been included in the instant  proposal.

- The proposed work is technically viable.

- Sufficient budget has been asked in the B.E. 2008-09 for execution of this scheme.

- 9.	  Legal Implication of the project:

- NIL

- 10.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the Subject:

- NIL

- 11.	Comments of the Law Department on the subject/Project

- Does not involve any law points.  Law Deptt. has no objection to the

- proposal.

- 12.	Comments of the Department on the comments of Law Deptt.

- No comments.

- 13.	 Recommendation of CE (C-II):

The case is placed before the Council for approval of the proposal & to accord Administrative Approval & Expenditure sanction to the Preliminary Estimate amounting to Rs. 1,05,35,000/- (Rs. One Crore five lacs thirty five thousand  only).

- COUNCIL’S DECISION

- Resolved by the Council to accord administrative approval & expenditure sanction to the Preliminary Estimate amounting to Rs. 1,05,35,000/- for the work of Imp. Of Palika Dham Housing Complex.