ITEM NO. 08 (A-62)

1.	NAME OF THE SUBJECT/PROJECT:

C/O MCW Center at DIZ Area, Kali Bari Marg, New Delhi.

2.	NAME OF THE DEPARTMENT CONCERNED:

Civil Engineering Department

3.	BRIEF HISTORY OF THE SUBJECT/PROJECT:

New Delhi Municipal Council, being a Civic body caters to the need of primary health of the residents in its area.  Being situated in the heart of the National Capital and to provide health services to its residence of the required standard, NDMC has one General Hospital, one Maternity Hospital, one Veterinary Hospital 13 Child Welfare and Maternity Centers, three Maternity wards and a number of Allopathic, Ayurvedic and Homeopathic Dispensaries.

Out of thirteen Maternity and Child Welfare Centers. (CWC’s) one was at Talkatora Road behind Dr. R.M.L Hospital, which was established in the 1940’s before partition.

Land for this CWC, at Talkatora Road behind R.M.L. Hospital measuring 1982.785 M2(0.37 Acres) was allotted to NDMC by L&DO vide their letter No. 2388-L-New Delhi dated 26.7.1937.

This land was required for extension of Dr. RML Hospital.  The Health Ministry, Govt. of India therefore approached the Ministry of Urban Development and Poverty Alleviation, Govt. of India for transfer of the said land to them.

A decision was taken during a meeting held in Nirman Bhawan on 17.3.99,when Secretary NDMC and Chief Engineer were also present and it was decided that Hospital Authority will compensate NDMC as per its reserve value of the existing CWC to be worked out by the CPWD.  Thereafter the existing building will be handed over to Dr. RML Hospital Authority through CPWD.  Accordingly, the hospital authority made a payment of Rs. 41,025/- to NDMC as per the value assessed by CPWD.  The existing building, consisting of a single storey structure which was constructed in 1940 had already out lived its useful life, has already been handed over to L&DO.

After great persuasion for so many years the Health Ministry allotted a piece of land measuring 2000 M2 on Kali Bari Marg vide their letter No. L&DO/LV-16(460)/19 dated 13.1.1999.

4.	DETAILED PROPOSAL OF THE SUBJECT:

The building consists of two storeyed structure and provides for the following accommodation:

Maternity & Child Welfare Center:

Reception

In charge – MWC Unit with attached Bath

In charge – T/C MCW Unit with attached Bath

Medicine/Logistics Room

Central Vaccine Depot

Immunization

Midwife Room

ANMS Room

LHV Room

Room fort Clerical Staff

Record Room

Yoga Room:

Separate toilets for visitors and patients

RECREATION CENTRE FOR SENIOR CITIZENS

A Multipurpose Hall

Dinning Hall

Kitchen

Verandah

Separate toilets for ladies and gents

Besides above there are two multipurpose halls on first floor.  Provision has also been made in the building for two lifts for senior citizens.

5.	FINANCIAL IMPLICATION OF THE PRPOSED SUBJECT//PROJECT:-

The estimated cost of the work is Rs.2.04,86,700/-.  The expenditure shall be charged in the Budget D.2.2.A.4 (412400) for which the budget provision of Rs. Two Crores have been sought for in B.E. 2008-09.

6. 	IMPLEMENTATION SCHEDULE WITH TIME LIMIT FOR EACH STAGE INCLUDING INTERNAL PROCESSING:-

Execution of Work:

- A/A and E/S                 			January2008

- Technical sanction of Detailed Estimate        March 2008

- Approval of Draft NIT			April 2008

- Receipt of Tenders 				May 2008

- Award of work				July  2008

- Execution/Completion of work:		July 2009

7. 	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

We concur in the P.E. amounting to Rs.2,04,86,700/- ( Rs. Two crores four lacs Eight Six thousand seven hundred only )for the work “C/O MCW Center at DIZ area, Kali Bari Marg, New Delhi-Revised Preliminary Estimate subject to prior approval of DUAC.  Modified drawings and DPR may be got vetted from MOH and Director (W) respectively.

8. 	COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTMENT. :-

The approval of DUAC shall be obtained by C.A..

Modified drawings and DPR have been got vetted from MOH/Director (Welfare)

9.      LEGAL IMPLICATION OF THE SUBJECT/PROJECT:-

Not applicable.

10. 	DETAILS OF PREVIOUS COUNCIL RESOLUTION, EXISTING LAW OF  PARLIAMENT AND ASSEMBLY ON THE SUBJECT:

Original A/A & E/S for Rs.79.92 lacs was accorded by the Council vide it’s Reso. No. 5(A-6) dated 26.7.04.

11 	COMMENTS OF LAW DEPARTMENT ON THE SUBJECT/PROJECT:-

No legal issue is involved in the Draft Agendum.  This has our concurrence.

12.	COMMENTS OF THE DEPLATRTMENT ON THE COMMENTS OF LAW DEPARTMENT.

Law Department has concurred in the proposal.

13.	 RECOMMENDATION:

Revised  A/A and E/S for an amount of Rs 2.04,86,700/- may be accorded to the P.E for this work.

14. 	DRAFT RESOLUTION:-

Resolved that revised A/A and E/S for an amount of Rs 2.04,86,700/- is accorded  to the P.E for the work of . C/O MCW Center at DIZ Area, Kali Bari Marg, New Delhi.

COUNCIL’S DECISION

Resolved by the Council to accord revised administrative approval and expenditure sanction for an amount of Rs.2,04,86,700/- to the preliminary estimate for the work of Construction of MCW Centre at DIZ area, Kali Bari Marg, New Delhi.

It was further resolved by the Council that timelines prescribed for completion of work shall be adhered to by the department.