ITEM NO. 21 (A-68)

1.	Name of the subject/project:

S/R of Roads in NDMC area.

S.H.:  Providing Mastic wearing course at the crossing of KG Marg-Tolstoy Marg, KG Marg-Ferozshah, Janpath- Tolstoy Marg, Janpath-Rajender Prasad Road and roundabout of KG Marg-Madhav Rao Sciendia Road, Ashoka Road-Jantar-Mantar, Ashoka road- Man Singh Circus (RAIP).

2.	Name of the Department

Civil Engineering Department, Road Division-I

3.	Brief history of the Subject/project

(a)	The mastic wearing course at following crossings/roundabouts was laid between 1999-2000.

    - KG Marg-Tolstoy Marg			-	Crossing

    - KG Marg-Ferozshah			-	“

    - Janpath- Tolstoy Marg			-	“

    - Janpath-Rajender Prasad Road		-	“

    - KG Marg-Madhav Rao Sciandia Road	-	Roundabout

    - Ashoka Road-Jantar-Mantar		-	“

    - Ashoka Road- Man Singh Circus		-	“

(b)	Due to prolonged use these crossings/roundabouts have outlived their life and are due for resurfacing.  The riding quality of these crossings/roundabouts has also gone bad as a result of which lot of inconvenience is being faced by the motorists.

(c)	Since the mastic layer has outlived its life so the case for Preliminary Estimate for Rs. 1,10,96,000/- has been initiated by the executives.  The Preliminary Estimate has been checked by the Planning.

(d)	The Preliminary Estimate has been concurred by the Finance Department also.

4.	Detailed proposals of subject/project

The specifications to be followed are as follows:-

- Provision of 25 mm thick Bitumen Mastic Asphaltic wearing course over a tack coat of Bitumen (80/100).

- Provision of chicken mesh reinforcement of 0.71 mm dia of galvanized steel wire.

5.	Financial implications of the proposed subject/project:

The Financial implications of the proposal works out is Rs. 1,10,96,000/-

6.	Implementation schedule with timelines for such stage including internal proceeding

The schedule time for completion of work has been taken as six months after award of work.

7.		Comments of the Finance Department on the subject :

The proposal has been concurred by the finance department, subject to following:-

- Approval of the competent authority i.e. the Council because the estimate cost is more than 50 lacs.

- In the absence of the Engineer-in-Chief, CE(C) may sign the abstract of cost in token of its acceptance.

- Since the Janpath-Tolstoy Marg crossing was inadvertently not included in RAIP 2007-08, approval of the Competent Authority be invariably obtained for inclusion of this crossing in the RAIP 2007-08 before placing the same before the Council for approval.

8.	Comments of the Department on comments of Finance Department.

The replies to the observations raised by Finance Department are as under:-

- The approval falls within the competency of Council.

- The funds will be made available after approval of PE by the council as per norms of Finance Department.  However the funds have been sought in BE 2008-09.

- Needful done.

- The Janpath-Tolstoy Marg crossing was inadvertently not included in RAIP 2007-08, however, this crossing has outlived its life as such it is included in the Preliminary Estimate for approval by the Council.

9.	Details of previous Council Reso. existing Law of Parliament and Assembly on the subject:

No

10.		Comments of the Law Department on the subject :

N.A.

11.		Comments of the Department on the comments of the Law Deptt. :

N.A.

12.	Recommendations :

The case is placed before the council for consideration and accord of A/A & E/S amounting to Rs. 1,10,96,000/- (Rupees One Crore Ten lacs Ninety Six thousand only) to the preliminary estimate for the work of providing Mastic wearing course at the crossing of KG Marg-Tolstoy Marg, KG Marg-Ferozshah, Janpath- Tolstoy Marg, Janpath-Rajender Prasad Road and roundabout of KG Marg-Madhav Rao Sciendia Road, Ashoka Road-Jantar-Mantar, Ashoka road- Man Singh Circus (RAIP).

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction amounting to Rs.1,10,96,000/- to the preliminary estimate for the work of providing Mastic wearing course at the crossing of K.G. Marg – Tolstoy Marg, K.G. Marg – Ferozshah, Janpath – Tolstoy Marg, Janpath – Rajender Prasad Road and roundabout of K.G. Marg – Madhav Rao Scindia Road, Ashoka Road – Jantar-Mantar, Ashoka Road – Man Singh Circus (RAIP).