ITEM NO. 02 (A-13)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Resurfacing of lanes/bylanes in R-IV Division of Chanakyapuri

2.	Name of the Department

Civil Engineering Department, Road-IV Division.

3.	Brief history of the subject/project

- The lanes in R-IV division are due for resurfacing due to normal wear & tear.  There are 32 such lanes in R-IV Division the details of which are as follows:-

|  | Resurfacing due |
| --- | --- |
| Krishna Menon Lane No.-1 | Jul.’08 |
| Krishna Menon Lane No.-2 | “ |
| K.Kamraj Lane | “ |
| Tyagraj Lane No.-1 | “ |
| Tyagraj Lane No.-2 | “ |
| Kushak Lane No.-1 | “ |
| Kushak Lane No.-2 | “ |
| Kushak Lane No.-3 | “ |
| Teen Murti Lane 1,2,3 & 4 | “ |
| Moti Lal Nehru Lane | “ |
| Rizal Marg | Feb.’03 |
| Artigas Marg | “ |
| Side service road of Primus Hospital | “ |
| Back Lane of OMAN Embassy | “ |
| Side service road of UAE Embassy | “ |
| Side service road of Austria Embassy | “ |
| Cross Road No. 1,2,3,4,5 (Chandra Gupta Marg to Niti Marg) | Jul.’03 |
| Back side service road of A,B,C,D,E,F,X & Y Crescent | Apr.’09 |
| Side lane of Kautilya Marg | “ |
| Side lane of Chattisgarh Bhawan | “ |
| Kaventor Lane | “ |
| Back Lane of Anchal School | “ |
| B-Crescent | “ |
| C-Crescent | “ |
| Parallel road of S.P. Marg | Mar.’06 |
| Service Road behind Sanjay Camp | Feb.’06 |
| Lane in front of Thai Embassy | Mar.’03 |
| Service Road around Singapore Embassy | “ |
| Service Road of Adment Hallery Marg | “ |
| Service Road around Rose Garden | Jun.’03 |
| Parking at Ashok Hotel | “ |
| Service roads/ lane of D-I, D-II flats | Jan.’09 |

- The detailed evaluation of these roads was carried out by CRRI.  CRRI after detailed structural and functional evaluation has recommended 25 semi-dense Bitumen Concrete (SDBC) over 50 mm dense Bituminous Macadam (DBM).

- Accordingly Preliminary Estimate of Resurfacing of these lanes for Rs. 6,33,63,800/- has been prepared by the field staff which has been checked by Planning.

- The Preliminary Estimate has been concurred by Finance Department.

4.	Detailed Proposal on the subject/ project

- Tack coat using bitumen emulsion (rapid setting) @ 0.25 kg/M2.

- Sealing the crack using hot rubberized bitumen 80/100 @ 9 kg/10 Sq.M.

- 50 mm thick Dense Bituminous Macadam.

- 25 mm thick Semi-Dense Bituminous Concrete (SDBC).

- Thermoplastic Road Marking Paint.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.6,33,63,800/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.FA/1002/R-CE(C) dated 26 May’10  has concurred Preliminary Estimate of Rs.6,33,63,800/- & vide No. 1270/PS/FA/D-10 dated 11 Jun.’10 has seen the agenda.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Nil

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of Administrative Approval & Expenditure Sanction for Rs.6,33,63,800/- for the work of “Resurfacing of lanes/bylanes in R-IV Division of Chanakyapuri”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction amounting to Rs.6,33,63,800/- for the work of “Resurfacing of lanes/bylanes in R-IV Division of Chanakyapuri”.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.