ITEM NO. 23 (A-60)

1.	Name of the subject/project:

Sub.:	S/R of roads in NDMC Area

SH:	Providing Mastic Asphalt Concrete wearing course at Q-Point Roundabout and Amrita Shergill Marg – South End Road (Rajesh Pilot Marg) Roundabout

2.	Name of the Department/departments concerned

Civil Engineering Department, Road Division-II

3.	Brief history of subject/project

- A comprehensive plan for improvement of roads, footpaths, lane/ bylanes, roundabouts & drainage system in NDMC area was approved in principle by Chairman on 12 Mar.’07.

- In the proposed programme Mastic overlay treatment of Roundabouts was included at following locations:-

- Roundabout at Q-Point.

- Roundabout at Amrita Shergill Marg – South End Road (Rajesh Pilot Marg)

- Mastic Asphalt wearing course at these Roundabout was laid in 1999-2000 respectively.

- Due to prolonged use, these Roundabouts have outlived their life and are due for resurfacing.  The riding quality of these Roundabouts is bad as a result of which lot of inconvenience is being faced by the motorists.

- Since the mastic layer has outlived its life so the case of Preliminary Estimate amounting to Rs. 61,84,000/- has been initiated by the executives.  The Preliminary Estimate has been checked by the Planning of Project Team & has also been concurred by the Finance Department.

- The Empowered Committee during its meeting on 13 Aug.’08 after detailed deliberations has approved the Preliminary Estimate for providing of Mastic Asphalt wearing at Q-Point Roundabout & Amrita Shergill – South End Road (Rajesh Pilot Marg) & has recommended that Preliminary Estimate be placed before Council for accord of Administrative Approval & Expenditure Sanction for Rs. 61,84,000/-.

4.	Detailed Proposal on the subject/project

Brief scope of work is as follows:-

(a)	Filling depressions.

(b)	Providing & applying tack coat with bitumen of 80/100 grade.

(c)	Providing & fixing chicken wire mesh (22 gauge).

(d)	Providing & laying 25 mm thick mastic asphaltic wearing course with bitumen grade 85/25 confirming to IS:702.

5.	Financial implications of the proposed subject/project:

The financial implications of the proposal works out to Rs. 61,84,000/-.

6.	Implementation schedule with timelines for each stage including internal proceeding

The schedule date of completion of work has been taken as six months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date.

Finance Department vide diary No. 1684/Finance/R-Civil dated 08 Jul.’08 has no objection to Preliminary Estimate subject to availability of funds & certification that the proposed specifications has approval of the Competent Authority in PIP 2008-09

8.	Comments of the Department on comments of Finance Department.

The proposed work is to be charged to the head of Pavement Improvement Programme in R-II Division at S.No. 301 budget book with provisions of Rs. 10 lacs at page No. 205.  Balance amount would be demanded in RE 2008-09 & BE 2009-2010.  Further it is certified that the proposed specifications has the approval of Competent Authority in PIP of 2008-09

9.	Legal Implications of the subject/project

There are no legal implications.

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

NIL

11.		Comments of the Law Department on the subject :

Law has no comments to offer.

12.		Comments of the Department on the comments of the Law Department

No comments.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed while processing the tender case.

14.	Recommendations :

The case is placed before the Council for consideration & accord of Administrative Approval & Expenditure Sanction for Rs. 61,84,000/- for the work of providing Mastic Asphalt Concrete Wearing Course at Q-Point Roundabout & Amrita Shergill Marg – South End Road (Rajesh Pilot Marg) Roundabout.

COUNCIL’S DECISION

Resolved by the Council to accord Administrative Approval & Expenditure Sanction  amounting to Rs.61,84,000/- for the work of providing Mastic Asphalt Concrete Wearing Course at Q-Point Roundabout & Amrita Shergill Marg – South End Road (Rajesh Pilot Marg) Roundabout.

(VIKRAM DEV DUTT)				 	( PARIMAL RAI )

# SECRETARY						  CHAIRPERSON