ITEM NO. 02 (A-69)

1.	Name of the subject/project:

Sub.:	S/R of roads in NDMC area

SH.:	Improvement to lane by lanes under Lane Improvement Plan in R-V Division.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-V Division.

3.	Brief history/ detailed proposal of subject/project

- Comprehensive plan for improvement of roads, footpath, lanes by lanes, Roundabouts and drainage system in NDMC area was approved in principle by the Chairman on 12 Mar.’07.

- In the proposed programme improvement to lanes by lanes by providing interlocking pavers was approved in the area of R-V Division at the following locations:-

        - Raja Bazar

        - Doctor’s Lane

        - Bhagat Singh Market lane

        - Talkatora Lane (Dhobi Ghat no.5)

        - Rakab Ganj Lane (Dhobi Ghat No.4)

        - Aditya Sadan lane

        - Bishamaber Dass Lane

        - Shram Shakti Lane

        - Mahadev lane (Dhobi Gat No.6)

- A meeting was held in the chamber of Chairman, where E-in-C, SE(R-II) and other officers were present and it was decided to process the Estimate Division wise after clubbing all estimates of the lanes by lanes.

- Accordingly preliminary estimate has been prepared by the field staff & scrutinized by Planning for Rs.1,82,72,200/-.

- Finance Deptt. has concurred the preliminary estimate amounting to Rs.1,82,72,200/-

4.	Detailed proposals of the subject / project:

The brief scope of work as follows:-

- PCC 1:5:10

- Pre-cast CC interlocking pavers

- Pre-cast CC slab of size 400X400X50mm in pedestrian walkway portion

5.	Financial implications of the proposed subject/project:

The financial implications of the proposal works out to Rs.1,82,72,200/-.

6.	Implementation schedule with timelines for each stage including internal processing.

The schedule time for completion of work is twelve months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date

Finance Department vide diary No. 1930/Finance/R-Civil dated 19th Aug.’08 has no objection to the preliminary estimate amounting to Rs.1,82,72,200/-.  Finance Department’s concurrence is based on the data and information placed on record by the Deptt. and ensuring the correctness of the information.  The finance has also observed that Road History Registers shall be meticulously maintained and updated by all Engineers both in hard and soft form and each division shall ensure that the statistical data in respect of its area is kept updated and certified every year and further stated that road Divisions strictly to form an authenticated data/information on all roads in NDMC area for which a definite time limit may be specified under intimation to the Finance Deptt.

8.	Comments of the Department on comments of Finance Department.

At present  entries are being made in RHR for the works being executed on the roads but for the past where the entries were not existing in the RHR, the same have been updated on the basis of the information collected by our field staff.  However for preparation of the authenticated data bank for various works of roads, in hard and soft copy action has been taken separately and the same is likely to be completed soon.  Further it is certified that this data bank would be updated every year.

9.	Legal Implications of the subject/project

NIL

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

NIL

11.		Comments of the Law Department on the subject :

Law Department has advised the agenda may be put up to Council in Dec.’08.

12.	Comments of the Department on the comments of the Law Department

The Agenda would be placed before the Council in Dec.’08 meeting.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Necessary guidelines of CVC would be followed during tender process.

14.	Recommendations :

The case is laid before the Council for consideration and accord of Administrative Approval and Expenditure Sanction of Rs.1,82,72,200/- to the preliminary estimate for the work of Improvement to lane by lanes under Lane Improvement Plan in R-V Division

COUNCIL’S DECISION

Resolved by the Council to accord Administrative Approval and Expenditure Sanction to the Preliminary Estimate amounting to Rs.1,82,72,200/- for the work of Improvement of lanes/bylanes, under Lane Improvement Plan, in R-V Division.