ITEM NO. 05 (A-72)

- Name of the Project: -

Sub: 	Installation of Road Signages in NDMC Area.

SH:-	Providing and fixing signages at Rotaries (three leaf type)

- Name of Department

Civil Engineering Department, Road Division II.

- Brief History of the project :-

(a)	The road signages in NDMC area consists of retro-reflective as well as non retro-reflective types made of posts of MS angle / channel with MS sheet painted with stove enameled paint.  Informatory, Cautionary and Mandatory boards have been provided from time to time as per request of traffic police but not in a planned manner.  The signages provided on the roads are not adequate and do not meet the national/international standards.  Most of the Mandatory/ Cautionary/ Informatory boards are inadequate & not in tune with the latest standards prevalent in major cities of the world.

    - All the major Central Govt. offices including seat of Central Govt. is in NDMC area.  The embassies are also located in NDMC AREA.  All the visiting dignitaries & heads of State alongwith their delegations visit NDMC area.  So the importance of having proper signages cannot be ignored as it enhances the reputation of city more so when so many foreign tourists/dignitaries visit the capital of the country.

    - The signages provided at present are grossly inadequate and the material which has been used in the past has been replaced worldwide by the latest material which is user friendly.  Signages with these latest materials can be seen clearly during night and foggy days.  It is proposed to provide signages of international standards which will improve visibility of the signs and facilitate both pedestrians and the vehicle users.  In view of Commonwealth Games 2010, the importance of good, adequate & planned signages on the roads cannot be ignored.  So the proposal to have well planned & properly designed international standard Road signages has been initiated for NDMC roads.

    - Hon’ble Lt. Governor of Delhi in several meetings has also directed for installation of uniform road siganges in Delhi in view of Commonwealth Games 2010 and being capital of country visited by VVIP’s and heads of various countries/states.

(e)	A Pilot Project on Signages for Maulana Azad Road was prepared and approved by competent authority.  The Signage Plan was also approved by Hon’ble Chief Minister.  The presentation of signage plan was also made before Council vide Item No.26 (A-78) dated 13 Feb.’08.  The work on Pilot Project is in progress and is expected to be completed by middle of Nov.’08.

- A meeting was held on 21 Aug.’08 in the office of Chairman and it was decided that due to very limited time available before commencement of Commonwealth Games 2010, the signages on Rotaries where there is no likelihood of change and which are as per the samples approved by the Hon’ble Chief Minister be taken up immediately.

(g)	34 rotaries including C-Hexagon have been identified for the Three leaf type Signages Boards in NDMC area.  So there is requirement of installation of 190 boards on these rotaries out of which 19 have already been installed & 171 boards are proposed to be installed now.  The specifications proposed to be adopted for these road signages would be same as has been done in the pilot project of Maulana Azad Road.  Since the cost of project is more than Rs.50 lacs, it is required to placed before the Council for accord of administrative approval & expenditure sanction.

- Accordingly Preliminary Estimate has been prepared by the field staff for Rs.1,19,90,000/- which has been checked by Planning and concurred by Finance Department.

- The case was placed before the Council vide Agenda Item No. 03(A-62) during its meeting on 15 Oct.’08 and was deferred due to model code of conduct on account of election to the Delhi Assembly.

4. 	Detailed proposal on the subject / project.

Brief scope of work is as follows:

(a)	Stainless steel posts.

(b)	Aluminum sheet with stainless steel pipe frame.

(c)	Type IX Micro Prismatic Retro-reflective sheeting over aluminum plate with words and signs as per IRC specifications.

(d)	Construction of  foundation with Anchor plates for fixing stainless steel posts.

5.  	Financial implication of the proposed project: -

The Financial implication of the scheme works out to Rs.1,19,90,000/-.

6.  	Implementation schedule with time limits for such stage including internal processing.

The schedule date of completion has been taken as nine months after award of work.

7.  	Comments of finance department on the subject with diary No. & date:

Finance Department vide diary No.2341/Finance/R-Civil dated 24 Sep.’08 has got No Objection to PE for Rs.1,19,90,000/- subject to following: -

(i)	The material taken in the items of work is economical  and durable (laid down life be specified).

(ii)	Permission, if any, required from Traffic authorities be obtained before hand.

- Against funds earmarked for the purpose, proposals in the past have been got cleared, leaving hardly any balance for the proposed work, hence requisite funds for the scheme be got allotted from the competent authority before incurring any liability thereof.

- The Road Signages already at site have already served the laid down life.

8.	Comments of department comments of finance Department:

- The material proposed is durable and economical in the long term as the warranty of sheeting is seven years & the design life of the sheet is about 10-12 years, which is easily replaceable unless it is damaged by vandalism.

- No specific permission from traffic authorities is required as 19 such boards have been already fixed on rotaries.

- There is budget provision of Rs.50.00 lacs at page No.204, Item No.299.3 in the Budget book and Rs.120 Lacs have been demanded in RE 2008-09.

- The existing road signages are back lit type and are required to be replaced having outlived their life.  The proposed boards do not require any electricity, are made of retro reflective sheet & are as per IRC/International norms.

9.	Legal Implication of the subject/Project:

There are no legal implications in obtaining administrative approval & expenditure sanction.

- Details of previous council resolution existing law of Parliament and Assembly on subject:

The Presentation of Signage Plan for Pilot Project was made to be Council vide Agenda Item No.26(A-78) dated 13 February’08.

  - Comments of Law Department on subject:

The Law Department has asked to indicate the Agenda the relevant provision in the NDMC Act which requires NDMC to fix signages on NDMC roads.

  - Comments of the deptt. on the comments of Law department:

As per para 202 (ii) of NDMC Act 1994 of the public streets vesting in the Council are under the control of Chairman and shall be maintained, controlled & regulated by him in accordance with the byelaws made in this behalf.  The road signage is an important & mandatory obligation and the part of NDMC to provide on its street for proper regulation of traffic both vehiculars and pedestrians.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

Certified that Necessary guidelines of CVC has been followed in processing the case.

14.	Recommendations:

The case is placed before the Council

- for consideration and accord of Administrative Approval and Expenditure Sanction for Rs.1,19,90,000/- for the work of providing and fixing signages at Rotaries (three leaf type) in NDMC Area.

- To initiate further action in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

- Resolved by the Council to accord Administrative Approval and Expenditure Sanction amounting to Rs.1,19,90,000/- for the work of Providing and Fixing of signages at Rotaries (three leaf type) in NDMC area.

- It was further resolved that further action in the matter be taken in anticipation of confirmation of the Minutes by the Council.