ITEM NO. 11 (A-121)

1.	Name of Subject :-

Construction of 440 Type-IV flats at Sec.-14, Dwarka Phase-II, New Delhi.

2.	Name of Department :-

Civil Engineering Department Zone-II.

3.	Brief History of the Subject:-

Construction of building and maintenance of dwelling houses for municipal Officers and other employees is one of the functions of the Council ( 12 ( n) of NDMC Act, 1994. Accordingly DDA was requested to make available land for construction of dwelling unit for officers and employees.

A piece of land measuring 2.79 hectare was allotted to NDMC by DDA vide letter No.
F. 23(33) 95-12/955 dated 8.5.1996 and the physical possession of the land was  handed over to NDMC on dated 10.09.1997. The cost of land has been deposited with DDA  of  Rs.3,53,62,500/-, which  was  sanctioned  by  the  Council  vide item No. 3( xiii) in the meeting dated 14.06.1996.

After getting the possession, the boundary wall was constructed around the plot and one hand pump was bored. The security guard hut was also made to depute the security to avoid any encroachment.

It was decided in one of the meetings, that type-IV flats be constructed in the said plot according to M.P.D.-2021. Accordingly Chief Architect, NDMC has issued the Preliminary Drawings for the construction for 440 type-IV flats in Ten story blocks. The drawings were submitted to DDA for obtaining approval of the scheme.

The expenditure involved for the construction of 440 type –IV as per Preliminary Estimate concurred by the Finance is Rs.190,01,02,000/- .

4.	Detailed proposal of the Subject:-

The proposal comprises 440 type-IV flats in multistory blocks i.e. ten story along with multipurpose hall, 3 basement for parking with the following specifications.

R.C.C. frame structure with the provision of earthquake resistance.

Pile foundation for multistoried block and spread foundation for multi purpose hall.

Certain superior specification has been considered in the proposal like vitrified tiles in floors, granite stone on top of kitchen counter, stainless steel sink, ceramic tile in W.C., bath & kitchen and outer finish is to be taken of stone cladding . The item of A.P.P. in place of mud phaska on terrace has been considered.

5. 	Financial implication of proposed subject:-

On the basis of Architectural drawing, the Preliminary  Estimate amounting to Rs.190,01,02,000/-  prepared on the basis of PAR-2007and DSR-2007 duly checked by planning has been concurred by Finance  for Rs.190,01,02,000/-.

6.	Implementation schedule with timelines for each stage including internal processing:-

Time of completion of the Project - 4 years after award of work.

7.	Comments of the Finance Department at the subject:-

Take cognizance to the condition of FD dated 21.01.08 and certifying that the guidelines issued by the Chairman will be ensured, the department may place the estimate amounting to Rs.1,90,01,02,000/- for consideration and decision of Council.

This issue with the approval of F.A.

8.	Comments of Department on the comments at the Finance Department:-

The comments of the deptt. to the condition of F.D dt. 21.10.08 and 23.01.2009 are as under:-

- Plinth area of flat has been brought on record..

- The approval of variations in specification has been accorded from Chairman.

- The correctness of information, data and computation have already been considered   by Architect Department.

- The tender will be called after the approval of DDA.

- After clearance from all concerned like Fire, MCD, DDA & L&DO tender will be called.

- Sufficient budget provision has been kept for the work.

- The guidelines issued by Chairman will be strictly followed.

9.	Legal implication of the Subject/Project:-

Nil.

10.	Details of previous Council Resolution/Existing law of Parliament and Assembly on the Subject.

NIL

11.	Comment of the Law Department on the Subject/project:-

NIL

12.	Comments of the Department on the comments of the Law Department:-

NIL

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed, while processing the case:-

Certified that necessary guidelines of CVC have been followed while processing the case.

14.	Recommendation:-

The case is placed before the Council for according Administrative Approval and Expenditure Sanction of the Preliminary Estimate amounting to Rs.190,01,02,000/- for the construction of 440 type-IV flats at Sector-14 Dwarka New Delhi.

It was also recommended that further action in the matter be taken in anticipation of confirmation of the Minutes by the Council.

15.	Draft  Resolution

Resolved by the Council that A/A & E/S is accorded to the preliminary estimate amounting to Rs.190,01,02,000/- (Rupees One hundred ninety crores  one lac two thousand only) for Construction of 440 Type-IV flats at Sec.-14, Dwarka, Phase-II, New Delhi.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the Minutes by the Council.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.190,01,02,000/- for Construction of 440 Type-IV flats at Sec.-14, Dwarka, Phase-II, New Delhi.

The Council further directed the department to try for the provision of a servant quarter in each Type IV flat, by readjusting the sanctioned plinth area within the approved limits/clearances, given by various agencies.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the Minutes by the Council.