ITEM NO. 11 (A-29)

1.	Name of the subject/project:

Sub.:	Operation & running maintenance of various services of Central Park at Rajeev Chowk.

SH.:	Operations & Running maintenance of fountains, pumps, electrical installations, cleaning & security.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-V Division.

3.	Brief history of the Subject/project

- The Central Park located in the centre of Connaught Place is one of the important feature which after redevelopment by DMRC was handed over to NDMC in Dec.’06.

- Initially the operation and running maintenance of various services of Central park was carried out by DMRC on behalf of NDMC on reimbursement basis upto 30 Jun.’07.  Thereafter the comprehensive operation and maintenance of various services of Central park such as maintenance of fountains, pumps, electrical installation, Hort. works, house keeping of this park was carried out by NDMC through out sourcing agency the contract of which is expiring on 30 Jun.’08.

- The Operation & Running maintenance of various services for year 2008-09 has to be carried out by NDMC.  So Preliminary Estimate amounting to Rs.95,76,000/- prepared by field executives for a period of 12 months has been checked by Planning and concurred by Finance Department which is required to be approved by the Council.

4.	Detailed proposals on subject/project

The proposal includes the following:-

- Maintenance & Running/Operation of Electrical System.

- Maintenance & running/Operation of Fountain & Irrigation system.

- Maintenance & conservation of green areas (Hort. work)

- Maintaining sanitation, cleanliness of Central park including sweeping, garbage collection etc.

- Maintenance of security of the Central Park.

- Electrical energy consumption charges.

5.	Financial implications of the proposed subject/project:

The financial implications of the proposal works out to Rs. 95,76,000/-.

6.	Implementation schedule with timelines for each stage including internal proceeding.

- Approval of Preliminary Estimate		Jun.’08

- Award of work				Aug.’08

- Execution of work			Sep.’08 to Aug.’09

7.		Comments of the Finance Department on the subject with diary no. & date.

Finance Department has no objection to the work operation & running maintenance of various services of Central Park at Rajiv Chowk -  The operation and running maintenance of fountains, pumps, electrical installation, Hort. works, cleaning & security amounting to Rs. 95,76,000/- vid diary No. 1401/Finance/R-Civil dated 09.06.2008.  The finance department has further commented that the comparative details and abstract of cost may be got signed from A.D.(Hort.), AE(E&M) & Project Leader (CP) for authentication.

8.	Comments of the Department on comments of Finance Department.

The comparative details and abstract of cost has been singed by AD(Hort.), AE(E&M) and Project Leader (CP).

9.	Legal Implication of the subject/project

There are no legal implications.

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject.

NIL

11.		Comments of the Law Department on the subject/project

No comments

12.		Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

There are no CVC guidelines on this subject.  However CVC Guidelines would be followed for tendering.

14.	Recommendations :

The case is placed before the Council for consideration &

- Accord of Administrative Approval & Expenditure Sanction to the Preliminary Estimate amounting to Rs. 95,76,000/- for the work Operation & Running maintenance of various services of Central park at Rajiv Chowk SH: Operation & Running Maintenance of Fountains, pumps, electrical installation, cleaning & security.

- Necessary action be taken in anticipation of approval of minutes of meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the Preliminary Estimate amounting to Rs.95,76,000/- for the work of Operation & Running maintenance of various services of Central park at Rajiv Chowk SH: Operation & Running Maintenance of Fountains, pumps, electrical installation, cleaning & security.

It was also decided that the department may initiate action in anticipation of confirmation of the minutes by the Council.