ITEM NO. 05 (A-124)

1.	Name of the Project

Sub.: S/R of Roads in NDMC Area

SH:    Providing Mastic asphalt on road surface of Safdarjung Flyover and on its slip roads

2.	Name of Department

Civil Engineering Department, Road-II Division

3.	Brief History of the project

- The existing road surface of Safdarjung Flyover was treated with mastic asphalt in 1998-99.  Due to prolonged use and wear & tear the surface has outlived its life and is due for resurfacing.  The riding quality of the road of this flyover has gone bad as a result of which lot of inconvenience is being faced by the motorists.

- Accordingly Preliminary Estimate based on recommendation of CRRI for Rs.1,70,67,000/- was approved by Council vide Resolution No. 03(A-44) dated 17 Jun.’09.

- The tenders were opened on 14 Sep.’09 through e-tendering system and six eligible tenders were received the details of which are as follows:

| S. No. | Name | Estimated Cost | Tendered Amount | Rates Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Builtech | Rs.1,45,83,858/- | Rs.1,42,75,734/- | 2.11% below | Lowest |
| 2. | M/s C.Prakashan & Co. | -do- | Rs.1,73,34,436/- | 18.86% above |  |
| 3. | Sh. Mangat Ram Gupta | -do- | Rs.1,51,48,157/- | 3.87% above |  |
| 4. | M/s Road Tech. | -do- | Rs.1,56,81,090/- | 7.52% above |  |
| 5. | Ms. Satya Praskah & Bros. Pvt. Ltd. | -do- | Rs.1,00,41,717 | 10.00% above |  |
| 6. | M/s Wilco Engineers | -do- | Rs.1,71,46,645/- | 17.57% above |  |

- M/s. Builtech is lowest bidder @2.11% below the estimated cost of Rs.1,45,83,858/- against the justification @18.66% above the estimated cost with the tendered amount of Rs.1,42,75,734/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council

- The Finance Department has concurred the proposal for award of work to Lowest bidder i.e. M/s Builtech.

- The extended validity of tender is upto 08 Jan.’10.

4. 	Detailed proposal on the subject / project

- Dismantling of existing Bituminous surface.

- Tack coat with bitumen grade 80/100.

- Fixing chicken wiremesh.

- Bituminous concrete with PMB 40, 40/50 mm.

- 25 mm Mastic Asphalt wearing course with bitumen grade 85/25.

5.  	Financial implication of the proposed project

The financial implications of the proposal works out to Rs.1,42,75,734/-.

6.  	Implementation schedule with time limits for such stage including internal processing

The schedule time for completion of work is four months after award of work.

7.  	Comments of finance department on the subject with diary No. & date

Finance Department vide diary No. 2790/Finance/R-Civil dated 11 Dec.’09 has concurred proposal of acceptance of lowest offer of M/s Builtech @ 2.11% below the Estimated Cost of Rs.1,45,83,858/- with tendered amount of Rs.1,42,75,734/- against the justification of 18.66% above Estimated Cost & dated 11 Dec.’09 has seen the agenda.

8.	Comments of department on the comments of finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implication of the subject/Project

There are no legal implications.

10.	Details of previous council resolution existing law of Parliament and Assembly on subject

Administrative Approval and Expenditure Sanction for Rs.1,70,67,000/- was accorded by Council vide Reso. No. 03(A-44) dated 17 Jun.’09

11.	Comments of Law Department on subject

No comments.

12.	Comments of the department on the comments of Law department

No comments.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC have been followed in processing the tender.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for acceptance of lowest offer of M/s Builtech @2.11% below the estimated cost of Rs.1,45,83,858/- against the justification of @18.66% above the estimated cost with the tendered amount of Rs. 1,42,75,734/- for the work “S/R of Roads in NDMC Area.  SH.: Providing Mastic asphalt on road surface of Safdarjung Flyover and on its slip roads”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION