ITEM NO. 07 (A-126)

1.	Name of the subject/project:

Sub.:   Streetscaping of roads in NDMC Area

SH:	Streetscaping of Sardar Patel Marg (Horticulture works)

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-IV Division

3.	Brief history of the subject/project

- A decision was taken in year 2006 to take up important roads for streetscaping and M/s Creators Architect & Interior Designers was appointed as a landscape consultant for streetscaping of Sardar Patel Marg.

- The presentation of the conceptual plan was made to Council vide Agenda Item No. 25(A-59) dated 19 Dec.’07.

- The Preliminary Estimate for Rs. 11,24,21,545/- was approved by Council vide agenda Item No. 04(A-49) dated 17 Sep.’08 for Civil/Electrical & Horticulture works.

- The tender of Civil/ Electrical works was approved by Council vide Council Resolution No. 18(A-22) dated 22 May’09 for Rs.7,96,60,354/-.

- The tenders of Horticulture works were invited through e-tendering system.  In first call of tenders due on 31 Jul.’09 no tender was received.  So as per para 16.7 of the CPWD manual the NIT conditions were modified and in second call the tenders were opened on 15 Sep.’09 through e-tendering system.  Only one bid of M/s Grotech Landscape Developer Pvt. Ltd.  was received so after approval of Competent Authority the  financial bid was opened.

- M/s Grotech Landscape Developer Pvt. Ltd.  is the lowest bidder @ 12.18% above the Estimated Cost of Rs.2,20,41,743/- with the tendered amount of Rs.2,47,25,866/-.

- The tender has been scrutinized by Horticulture Department & justification based on market rates works out to 12.17% above Estimated Cost of Rs.2,20,41,743/-.

- The case has been concurred by Finance Department.

- The financial affect of both the tenders i.e. Civil/ Electrical approved earlier & Horticulture tender proposed for approval now works out to Rs.10,43,86,220/-.

- The validity of tender has been extended upto 31 Jan.’10.

4.	Detailed proposal on the subject/project

- Grassing

- Plantation of shrubs, trees plants, palm plants, climber plants, topiaries of different varieties

- Laying of good earth

5.	Financial implications of the proposed project/subject:

The financial implications of the proposal works out to Rs.2,47,25,866/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule of completion of the work is Nine months after award of work.

7.	Comments of the finance department on the subject:-

The Finance Deptt. vide diary No.2791/Finance/R-Civil dated 11 Dec.’09  has concurred the proposal & finance department has seen the agenda vide dated 11 Dec.’09.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence of Finance.

9.	Legal Implication Of The Subject/Project

There are no legal implications.

10.	Details of previous council Reso. existing law of parliament and assembly on the subject

- Conceptual plan was presented to Council vide Item No.25(A-59) dated 19 Dec.’07.

- Administrative Approval and Expenditure Sanction for Rs.11,24,21,545/- was accorded by the Council vide Agenda Item No. 04(A-49)) dated 17 Sep.’08.

- Acceptance of lowest offer of M/s Progressive Estate & Promoter Pvt. Ltd. as approved by Council vide Agenda Item No.18(A-22) dated 22 May’09.

11.	Comments of Law Department on the subject

No comments

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval to award the Horticulture work of Sardar Patel Marg to lowest bidder i.e.  M/s Grotech Landscape Developer Pvt. Ltd. which is 12.18% above the Estimated Cost of Rs.2,20,41,743/- against the justification of 12.17% above the Estimated Cost with the tendered amount of Rs.2,47,25,866/- for the work of “Streetscaping of Sardar Patel Marg”.

- To initiate further action in anticipation of confirmation of Minutes of the Council Meeting.

COUNCIL’S DECISION