ITEM NO. 09 (A-128)

1.	 Name of the subject/ project:

Sub: Community and Multipurpose Hall.

SH : Imp. to Barat Ghar, Sarojini Nagar including fire fighting, electrical and AC  works.

2. 	Name of the Deptt./deptt. Concerned:

Civil Engg. (II) Deptt., NDMC

3.	Brief History:

The existing Barat Ghar at Sarojini Nagar was commissioned in 1989 and consists of a Multipurpose hall on the Ground floor, Kitchen, dormitory, room, Toilets, office space with a mezzanine floor with rooms and toilets. This is an important & flagship facility used extensively for marriage and other community gathering & function, and is now in a deteriorated condition and has not been upgraded. Expectations of the users in such centers have considerably changed and the users look forward to a facility that equals most other facilities of similar nature. The marriage function is an event to remember by & should leave a memorable experience by its appearance outside and its ambience inside with comfortable facilities to cater to the event. It is with this intention that this Barat Ghar is proposed to be upgraded with the facilities to the acceptable standard in keeping with modern trends and comfort levels.

4. 	Detailed proposal on the subject/project:

A/A & E/S for Rs.. 3,19,60,000/- was accorded vide Reso. No.  34 (A-34) dated 20/5/2009.  After getting the detailed estimate technically sanctioned and composite draft NIT approved, press notices for publication of composite tender  in leading daily newspaper in Delhi and editions outside Delhi was sent vide no. EE (Spl.Project)/D/AB/855 dated 09.09.09 Tender Notice were issued to all NDMC Divisions as well as contractor’s Association. Item rate tenders for the above work were invited thru e-procurement system. The composite tenders were opened on 29.09.09. Three firms had put their tendered documents and all were found technically eligible and accordingly financial bids were opened.

The details of which is given as below:-

Estt. Cost put ot Tender: Rs. 2,47,81,473/-

| S.No | Agency | %age quoted | Amount |
| --- | --- | --- | --- |
| 1 | M/S India Guniting Corpn | 12.20% above | 2,78,05,436/- |
| 2 | M/S Himcon Engineers(India) Pvt. Ltd. | 12.89% above | 2,79,76,610/- |
| 3 | M/s Vir Bhan Mittal | 31.19% above | 3,25,10,681/- |

From the above comparison  it is evident that M/s India Gunititing Corporation has quoted lowest rate with tendered amount of Rs. 2,78,05,436/- which is 12.20% above the estimated cost of Rs. 2,47,81,473/-. The justifications duly checked by planning works out to 16.82% above the estimated   cost   of    Rs. 2,47,81,473/-      against  the   lowest   tender  cost of Rs. 2,78,05,436/- offered by M/s India Guniting Corp at 12.20% above the Estimated Cost. The lowest quoted rate works out to 3.95% below the justified rates. The case duly recommended by planning for acceptance and was sent to Finance for their concurrence in the proposal. Finance Department vide their Diary No. 2832/Fianance/R-civil dated 11.12.2009 has concurred the case for acceptance of lowest tender of M/s India Guniting Corpn. at their quoted rate.

5.	 Financial implications of the proposed project/subject:

The tendered cost for the above work is Rs. 2,78,05,436/- which is 12.20% above the estimated cost of Rs. 2,47,81,473/-.

There is a budget provision of Rs. 925.00 lacs exists under the Head of A/C D-4-2-4 scheme 213 page 150 year 2009-10.

6. 	Implementation schedule:

Time of complication of work  is 10 months after award of work

7. 	Comments of the Finance Deptt. On the subject:

Finance has concurred the propsal vide their Diary No. 2832/Fianance/R-civil dated 11.12.2009 .

8. 	Comments of the Department on comments of finance Deptt.

No comments in view of concurrence of finance deptt.

9.	 Legal implication of the project:

NIL

10. 	Details of previous Council Resolutions, existing law of Parliaments and Assembly on the Subject.

Reso. No. 34 (A-34) dated 20/5/2009 approved the proposal for Community and Multipurpose Halls. SH: Imp. to Barat Ghar Sarojini  Nagar including fire fighting electrical and AC works.

“Resolved by the Council that approval to the proposal and A/A & E/S to the preliminary estimate amounting to Rs3,19,60,000/- is accorded.

11. 	COMMENTS OF THE LAW DEPARTMENT ON THIS PROJECT.

NIL

12. 	COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW       	DEPARTMENT.

NIL

13. 	Certified that all Central Vigilance Commission (CVC) guidelines have been  followed while processing the case.

14. 	Recommendation

The case may be placed before the Council for award of work to M/S India Guniting Corporation at their tendered amount of 2,78,05,436/-which is 12.20 % above the estimated cost of Rs. 2,47,81,473/- and 3.95% below the justified rate. The Department may also be permitted to initiate action in anticipation of confirmation of minutes by the Council.

15. 	DRAFT RESOLUTION

Resolved by the Council that the work may be awarded to lowest tenderer M/s India Guniting Corporation at their tendered amount of  Rs. 2,78,05,436/- which is 12.20% above the estimated cost of  Rs. 2,47,81,473/-.  The Department may initiate action in anticipation of confirmation of minutes by the Council.

COUNCIL’S DECISION