ITEM NO. 02 (A-156)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Resurfacing of lanes of colonies in R-I Division

2.	Name of the Department

Civil Engineering Department, Road-I Division.

3.	Brief history of the subject/project

- The lanes in R-I division are due for resurfacing due to normal wear & tear.  There are 27 such lanes in R-I Division the details of which are as follows:-

|  | Resurfacing due |
| --- | --- |
| Janpath Lane - Towards Indian Oil Building - Towards Imperial Hotel | Aug.’08 |
| Rajender Prasad Lane | Dec.’08 |
| Tolstoy Lane No.-1 |  |
| Tolstory Lane No.-2 |  |
| Electric Lane |  |
| Yashwant Singh lane |  |
| Harish Chander Mathur Lane |  |
| Lane behind Chander Lok Building |  |
| Canning Lane |  |
| Telegraph Lane |  |
| Atul Grove Road |  |
| Lane behind Easter Court |  |
| Lane behind Meridian Hotel |  |
| Lane behind SBI Building | May’10 |
| Jantar Mantar Lane |  |
| Hanuman Lane |  |
| Bhagwan Das Lane | May’06 |
| Todar Mal Road | Oct.’08 |
| Maharaja Ranjit Singh Marg (Except flyover mastic area) |  |
| Sikandra Lane | Jun.’09 |
| College Lane |  |
| Todar Mal Lane |  |
| Hailey Lane |  |
| Dhobi Ghat Lane |  |
| Rly. Qtrs. Lane near to Babar Road | Apr.’09 |
| Connecting lane between Firoz Shah Road & Coopernicus Lane | May’10 |
| Balwant Rai Mehta Lane |  |

- In order to proceed further for preparation of estimates the detailed evaluation of these roads was carried out by CRRI.  CRRI after detailed structural and functional evaluation has recommended following treatment of lanes depending upon their condition.  These are main lanes where width is mostly between 2.85 metre &  10.50 metres.

- 50 mm DBM + 30 BC	-	01 No.

- 40 mm B.C.		-	17 Nos.

- 35 mm B.C.		-	03 Nos.

- 30 mm B.C.		-	06 Nos.

Total				27 Nos.

- Accordingly Preliminary Estimate of Resurfacing of these lanes for Rs.2,30,62,000/- has been prepared by the field staff which has been checked by Planning.

- The Preliminary Estimate has been concurred by Finance Department.

4.	Detailed Proposal on the subject/ project

- Tack coat with rapid setting bitumen emulsion@ 0.25 Kg./SM & sealing of cracks.

- 50 mm thick Dense Bituminous Macadam with bitumen of grade 60/70.

- 30 to 40 mm Bituminous Concrete with bitumen of grade 60/70.

- Thermoplastic Road marking point.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.2,30,62,000/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.167/Finance/R-Civil dated 09 Feb.’10  has concurred Preliminary Estimate of Rs.2,30,62,000/- & has seen the agenda vide diary No. 283/PS/FA/D/10 dated 02 Mar.’10.

8.	Comments of the department on comments of Finance Department

No comments in view of comments by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Nil

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of Administrative Approval & Expenditure Sanction for Rs.2,30,62,000/- for the work of “Resurfacing of main lanes in R-I Division”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction amounting to Rs.2,30,62,000/- for the work of “Resurfacing of main lanes in R-I Division”.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.