ITEM NO. 06 (A-160)

- NAME OF SUBJECT:

Structural Strengthening and Improvement of Chander Lok Building.

2.	NAME OF THE DEPARTMENT:

Civil Engineering Department (BM-PK)

3.	BRIEF HISTORY OF THE PROJECT:

Chander Lok Building had been constructed in 1969 by NDMC at Janpath Road adjacent to Kidwai Bhawan. This building has been leased out to different government organizations and tourist offices. The NDMC is getting revenue from these organisations as rent. The building in its present state requires a lot of repair and strengthening work. The roof of the basement is the worst affected with columns in the shaft areas on the driveway sides. During the inspection of sub committee comprising of CE(C-II), Director (Estate), SO to Chairman and EE(BM-PK), it was desired that Structural Strengthening and Improvement shall be carried out after appointing the consultant for strengthening the existing building. After appointment of consultant and on the basis of report submitted by the consultant, the estimate has been prepared amounting to  Rs.1,92, 49,000.00 on the basis of DSR 2007 + Rs.5 Lacs contingencies.

4.	DETAILED REPORT OF THE PROJECT:

The following Structural works are to be carried out in this work:

- Repair / replacement of damaged roof of the basement.

- Strengthening of columns on the driveway sides.

- Parapet wall in the front, rear, intermediate and top of floor.

- Lift shafts adjacent to toilet blocks and expansion joints.

Major items considered in the estimate are as per norms adopted for other commercial buildings of NDMC which are as under:-

- Granite Cladding in Staircase.

- S.S. railings for handicap persons.

- S.S. Jali in Stilt floor.

- Replacement of SCI pipes.

- Providing Concertina coil on existing railing of boundary wall.

5.	FINANCIAL IMPLICATIONS OF THE PROPOSED SUBJECT:

Accordingly, Preliminary Estimate is framed for Rs. 1,92,49,000/- on the basis of DSR 2007 + Rs.5 Lacs contingencies.

6.	IMPLEMENTATION SCHEDULE WITH AND TIME LINES:

10 (Ten) months from the award of the work.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

Finance has concurred the proposal vide Diary No.410/PSFA/D/10 dated 16.3.2010.

8.  	Comments of the department on the comments of Finance 	Department.

No comments in view of concurrence of finance.

9.     	LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

NIL.

10  	Details of the Previous Council’s Resolution, existing laws of

Parliament and Assembly on this subject:

NIL.

11. 	Comments of the law Department on this Subject:

NIL.

12. 	Comments of the department on the comments of Law Department:

NIL.

13. 	Certification by the Department that all CVC guidelines had been 	followed, while processing the case:

Certified that CVC guidelines have been followed while processing the 	case.

14. 	Recommendations:

The case is placed before the Council to accord Administrative Approval and Expenditure Sanction to the estimate amounting to Rs.1,92,49,000/- for “Improvement to Chander Lok Building”.   Permission be also accorded to take further action in anticipation of confirmation of minutes of Council.

15. 	Draft Resolution:

Resolved by the Council that A/A & E/S is accorded to the estimate amounting to Rs.1,92,49,000/- for “Improvement to Chander Lok Building”. Permission is also accorded to take further action in anticipation of confirmation of minutes of Council.

COUNCIL DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.1,92,49,000/- for “Improvement to Chander Lok Building”.

- It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.