ITEM NO. 17 (A-58)

1.	Name of the Subject / Project :

Construction of Subways/Foot Over Bridges in NDMC Area.

Appointment of Consultant.

2.	Name of the Department :

Civil Engineering Department, EE(RIP)

3.	Brief History of the subject / project :

(a)	The proposal of construction of foot over bridges with lift facilities in NDMC on BOT basis at following eight locations was approved in principle by the Council on 26 Aug.’05.

- Aurbindo Marg near Safdarjung Airport.

- Aurbindo Marg near Delhi Haat/INA Market.

- Africa Avenue opposite S.N. Depot.

- Park Street near R.M.L. Hospital.

- Mandir Marg near St. Thomas School.

- Baba Kharak Singh Marg, Bangla Sahib Road, T-Junction.

- Shahjahan Road near UPSC.

- Mother Teresa Marg near Gate No. 16, Presidential Estate.

(b)	Accordingly the proposal was initiated to appoint the consultant for Design, preparation of estimate etc. of FOB’s and then issue tenders based on the approved design.  Initially three consultants made the presentation of conceptual plan out of which only one was short-listed.  But the short-listed consultant also didn’t turn up thereafter.  It was therefore decided to re-examine the whole issue of construction of FOB’s on BOT basis.  After re-examination it was found that at following locations humped subways can be constructed due to reasons indicated against each.

- Shahjahan Road  :  The elevated structure at Shahjahan Road may not be suitable as this will block the view of India Gate from Shahjahan Road.

- Mandir Marg  : Sufficient space is available for the construction of subway to maintain aesthetic of the area .

- Baba Kharak Singh Marg  :  Underpass-cum subway can be constructed to facilitate the smooth flow of vehicles making U turn near Gurudwara Bangla Sahib & in front of Police station .

- Africa Avenue  :  Sufficient space is available for the construction of subway.

(c)	Foot Over Bridges were found feasible at following locations:-

- Aurobindo Marg near Safdarjung Airport  :  The subway cannot be constructed as underground metro train is passing through.

- Aurobindo Marg near Delhi Haat/INA Markets  :  The underpass/subway can not be constructed as underground metro train is passing through.

- Park Street near R.M.L. Hospital.

- Mother Teresa Marg at gate No. 16, Presidential Estate.

- Tilak Marg  :  Not originally planned but there is a demand of the residents of Tilak Marg for the foot over bridge near W-Point.

(d)	Besides there is also a need to construct underpass on Shantipath near Moti Bagh flyover.

(e)	Accordingly approval in principle was accorded by the Competent Authority for construction of FOB’s and humped subways at above locations.

(f)	A meeting was also held by the Hon’ble MOS (UD) on 29 Nov.’07 in which Chairman, NDMC & Secretary were present.  Hon’ble Minister desired that construction of FOB’s be taken up on the fast track.  Chairman, NDMC agreed to put the project on fast track so that construction can commence in next three months.  Minutes of the meeting was issued wherein it has been desired that all such works shall be completed by Dec.’08

(g)	In order to proceed further on the Project there is need to appoint the consultant to give the conceptual drawings, design & estimates for these FOB’s and subways/underpass.

4.	Detailed proposals of the subject / Project :

(a)	A meeting was held in the chamber of Chairman to discuss the issue of FOB’s and Subways/underpass on 03 Dec.’07 in which Secretary, CE(C), SO to Chairman, F.A., Director (Projects) & EE(RIP) were present. It was decided to examine the proposal of Delhi Integrated Multi-Modal Transit System Limited which is a joint venture of Govt. of Delhi and IDFC Ltd. for appointment  as consultant for construction of subways & foot-over bridges in NDMC Area.

(b)	Delhi Integrated Multi-Modal Transit System Limited is a Special Purpose Vehicle formed by Govt. of NCT of Delhi and IDFC with 50% equity participation of GNCTD & IDFC.  It has been formed essentially to plan, prepare, design and implement projects related to the creation of multi-modal transportation network.  The mandate also includes foot-over bridges & subways.

(c)	Since DIMTS has been formed primarily for the purpose of creation of projects such as subways/foot-over bridges etc. and the subways/foot-over bridges planned to be constructed in the NDMC area are a part of overall integrated multi-modal transit system in Delhi so it will be appropriate to appoint DIMTS as consultant for this project.

(d)	DIMTS is proposed to be engaged as a consultant for preparation of conceptual plan, structural design and estimates including clearances from the statutory bodies.

(e)	The foot-over bridges & subways/underpasses are proposed at following locations:-

(i)	Subways/underpasses

  - Shahjahan Road

  - Africa Avenue

  - Mandir Marg

  - Baba Kharak Singh Marg (underpass-cum subway)

  - Shantipath (Underpass)

(ii)	Foot over bridges

  - Aurbindo Marg near Safdarjung Airport.

  - Aurbindo Marg near Delhi Haat/INA Market.

  - Park Street near RML Hospital.

  - Mother Teresa Crescent at gate No. 16, Presidential Estate

  - Tilak Marg

5.	Financial Implications of the proposal :

The financial implications will be worked out after accord of approval in principle by the Council for appointment of Delhi Integrated Multi-model Transit System Ltd. as a consultant for the project.

6.	Implementation schedule with timelines for such stage including internal processing,

Implementation schedule with timelines will be worked out after appointment of the consultant and approval of conceptual plans.

7.	Comments of Finance Department on the Subject:

Finance Department does not have any objection for engaging DIMTS as a consultant for the subject work as sufficient justification has been brought on record for engaging appointment of DIMTS as consultant on nomination basis under Rule 176 of GFR.

8.	Comments of the Department on the comments of the Finance Department:

No comments as Finance Department has no objection to the proposal for engaging DIMTS as consultant.

9.	Details of previous Council Resolution existing Law of Parliament & Assembly on the Subject:

The Council vide Reso. No. 11(A-13) dated 26 Aug.’05 had approved in principle the construction of eight footover bridges on BOT basis.

10.	The comments of Law Department on the subject:

11.	Comments of the Department on the comments of Law Department :

12.		Recommendations :

The case is placed before the Council for accord of approval in principle to engage Delhi Integrated Multi-Model Transit System as a consultant for construction of footover bridges, subways/underpasses in NDMC area & to enter into a agreement with DIMTS after finalization of terms & conditions & consultancy fee.

COUNCIL’S DECISION

Sub:  Delay in processing the case which has been put up before the council.

In the Council meeting held on 17.10.07, approval of the revised preliminary estimate and related to the were placed before the Council.  The details of the same is as follows:-

Name of work:- Development of various market in NDMC area.

S.H.:- Development of Malcha Marg Maket.