ITEM NO. 01 (A-01)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Resurfacing of lanes/bylanes in the area of R-IV Division

2.	Name of the Department

Civil Engineering Department, Road-IV Division

3.	Brief history of the subject/project

- CRRI after detailed structural and functional evaluation has recommended 25 semi-dense Bitumen Concrete (SDBC) over 50 mm dense Bituminous Macadam (DBM) for 32 lanes as per Annexure ‘A’ (See page 6) which are falling in jurisdiction in R-IV Division.

- Accordingly Preliminary Estimate for Rs. 6,33,63,800/- was approved by the Council vide Resolution No. 02(A-13) dated 16 Jun.’10.  Based on accord of Administrative Approval & Expenditure Sanction by the Council the tenders were called after completion of all the codal formalities.  The technical bid was opened on 08 Dec.’10 and seven contractors participated and the technically evaluation committee after scrutiny of the documents found six contractors eligible for opening of Financial Bid.  The Financial bid was opened on 28 Dec.’10 and the following contractors detailed as under are eligible:-

| S. No. | Name | Estimated Cost | Tendered amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Chaudhary Construction Company | Rs.5,44,27,958/- | Rs.6,55,95,766/- | 20.52% above | EMD deposited |
| 2. | M/s HR Buuilders | -do- | Rs.5,77,97,843/- | 6.19% above | -do- |
| 3. | M/s KCC Buildcon Pvt. Ltd. | -do- | Rs.5,33,80,963/- | 1.92% below | -do- |
| 4. | M/s K.R. Anand | -do- | Rs.6,11,85,031/- | 12.42% above | -do- |
| 5. | M/s Mahavir Prasad Gupta | -do- | Rs.6,22,90,008/- | 14.45% above | -do- |
| 6. | M/s Satya Parkash Bro. Pvt. Ltd | -do- | Rs.7,44,80,389/- | 36.84% above | -do- |

- M/s KCC Buildcon Pvt. Ltd. is the lowest bidder with tendered amount of Rs. 5,33,80,963/- which is 1.92% below the Estimated cost of Rs. 5,44,27,958/- against justification of rates of 38.3% above the Estimated Cost.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for accepted by the Council.

- The Finance Deptt. has concurred the proposal for award of work to lowest bidder i.e. M/s KCC Buildcon Pvt. Ltd.

- The extended validity of tender is upto 30 Apr.’11.

4.	Detailed proposal on the subject/project

- Tack coat using bitumen emulsion (rapid setting) @ 0.25 kg/M2.

- Sealing the crack using hot rubberized bitumen 80/100 @ 9kg/10 Sqm.

- 50 mm thick Dense Bitumen Macadam.

- 25 mm thick Semi Dense Bitumen Concrete(SDBC).

- Thermoplasic Road Marking Paint.

5.	Financial Implication of the proposed Project/Subject.

The financial implications of the proposal works out to Rs.5,33,80,963/-

6.	Implementation schedule with time limits for such stage including internal processing.

The schedule period for completion of work is Six Months after award of work.

7.	Comments of the Finance Department on the subject

The Finance Department vide diary No. 334/Finance/R-Civil dated 01 Mar.’11 & 631/PS/FA/D/11 dated 31 Mar.’11 has concurred the proposal of the department to award the work to lowest bidder i.e.  M/s KCC Buildcon Pvt. Ltd.

8. 	Comments of the Department on comments of Finance Department.

No comments in view of concurrence by Finance Department.

9.	Legal implications on the subject/project

Nil

10.	Details of previous Council Resolution existing law of Parliament and Assembly on the Subject.

The Administrative Approval and Expenditure Sanction was accorded by Council vide Agenda Item No. 02(A-13) dated 16 Jun.’10 for Rs.6,33,63,800/-

11.	Comments of Law Department on the subject.

No comments.

12.	Comments of the Department on the comments of Law Departments

No comments.

13.	Certification by the department that all Central Vigilance commission (CVC) guidelines have been followed while processing the case.

Certified that necessary guidelines have been followed during tendering.

14.	Recommendations :-

The case is placed before the council for consideration and

- Accord of Approval to award the work to lowest bidder i.e. M/s KCC Buildcon Pvt. Ltd. which is 1.92% below the estimated cost of Rs. 5,44,27,958/- against the justification of 38.03% above the estimated cost with tendered amount of Rs.5,33,80,963/- for the work of  “S/R of Roads in NDMC Area.  SH:- Resurfacing of lanes/bylanes in the area of R-IV Division”.

- To initiate further action in anticipation of confirmation of minutes for the council meeting.

COUNCIL’S MEETING

Resolved by the Council to accord approval for award of the work of “S/R of Roads in NDMC Area.  SH:- Resurfacing of lanes/bylanes in the area of R-IV Division” to the lowest bidder i.e. M/s KCC Buildcon Pvt. Ltd. at the tendered amount of Rs.5,33,80,963/- which is 1.92% below the estimated cost of Rs.5,44,27,958/- against the justification of 38.03% above the estimated cost for the work.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the minutes by the Council.

Annexure ‘A’

1.	Krishna Menon Lane No.-1

2.	Krishna Menon Lane No.-2

3.	K.Kamraj Lane

4.	Tyagraj Lane No.-1

5.	Tyagraj Lane No.-2

6.	Kushak Lane No.-1

7.	Kushak Lane No.-2

8.	Kushak Lane No.-3

9.	Teen Murti Lane 1, 2, 3 & 4

10.	Moti Lal Nehru Lane

11.	Rizal Marg

12.	Artigas Marg

13.	Side Service Road of Primus Hospital

14.	Back Lane of OMAN Embassy

15.	Side service road UAE Embassy

16.	Side service road of Austria Embassy

17.	Cross Road No. 1, 2, 3, 4, 5 (Chandra Gupta Marg to Niti Marg)

18.	Back Side service road of A,B,C,D,E,F,X & Y Crescent.

19.	Side lane of Kautilya Marg.

20.	Side lane of Chattisgarh Bhawan.

21.	Kaventor Lane

22.	Back lane of Anchal School

23.	B-Crescent

24.	C-Crescent

25.	Parallel road of S.P. Marg

26.	Service Road behind Sanjay Camp

27.	Lane in front of Thai Embassy

28.	Service Road around Singapore Embassy

29.	Service Road of Adment Hallery Marg

30.	Service Road around Rose Garden

31.	Parking at Ashok Hotel

32.	Service Roads/ Lane of D-I, D-II flats.