ITEM NO. 04 (A-41)

1.	Name of the subject/project:

Sub.:	S/R of Road in NDMC Area

SH:	Improvement of Safdarjung Lane & Tughlak Crescent Lane under PIP-2008-09 for Lanes bylanes.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road Division-II

3.	Brief history of subject/project

(a)	Safdarjung Lane & Tughlak Crescent Lanes are important lanes in NDMC Area.  The scheme for improvement of lanes has been approved in principle by the Competent Authority.  The condition of these lanes is very bad and is not in a presentable state as the existing brick flooring is broken and has outlived its life.  Accordingly Preliminary Estimate has been prepared by field staff for Rs.56,45,500/- which has been checked by the Member Planning of the Project team and concurred by the Finance Department.

(b)	The was placed before Empowered Committee on 09 Jul.’08.  After detailed deliberations, Empowered Committee approved the Preliminary Estimate for Improvement of Safdarjung Lane and Tughlak Crescent Lane under PIP 2008-09 (lanes bylanes) and recommended that Preliminary Estimate be placed before the  Council for accord of Administrative Approval & Expenditure Sanction for Rs. 56,45,500/-.

4.	Detailed Proposal on the subject/project

The existing katcha portion/brick edge flooring on either side of carriageway is proposed to be replaced by laying cement concrete interlocking pavers over a bedding of PCC 1:5:10 including fixing of precast kerbstone.

5.	Financial implications of the proposed subject/project:

The financial implications of the proposal works out to Rs. 56,45,500/-.

6.	Implementation schedule with timelines for each stage including internal proceeding

The schedule date of completion of work has been taken as six months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date.

Finance Department vide diary No. 1252/Finance/R-Civil dated 30 May’08 has concurred the proposal subject to condition that adequate funds are sanctioned for the proposed works and authentic document in support of execution of dry brick flooring work in 1998-99 and having served the laid down life is placed on the record.

8.	Comments of the Department on comments of Finance Department.

The expenditure is proposed to be charged to head of Pavement Improvement Plan against the Budget Provision of Rs. 10 lacs at S.No. 300,  Page no. 204 of the current year budget book.  The balance amount would be demanded at RE stage.  It is also certified that the brick flooring laid in 1998-99 has served its useful life.

9.	Legal Implications of the subject/project

There are no legal implications.

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

Nil

11.		Comments of the Law Department on the subject :

Law Department has seen the agenda & there are no comments.

12.		Comments of the Department on the comments of the Law Department

No comments.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed during tendering.

14.	Recommendations :

The case is placed before the Council for consideration and Accord of Administrative Approval & Expenditure Sanction for Rs. 56,45,500/- for the work of Improvement of Safdarjung Lane & Tughlak Crescent Lane under PIP 2008-09 lanes/bylanes.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.56,45,500/- for the work of Improvement of Safdarjung Lane and Tughlak Crescent Lane under PIP 2008-09 lanes / bylanes.