ITEM NO. 19 (A-107)

- Name of the Project

Sub: Installation of Road Signages in NDMC Area.

SH:   Providing & Fixing road signages on remaining major roads (other than roads covered under 28 corridors related to CWG 2010)

- Name of Department

Civil Engineering Department, Road Division II.

- Brief History of the project

- The road signages in NDMC area consists of retro-reflective as well as non retro-reflective types made of posts of MS angle/ channel with MS sheet painted with stove enameled paint.  Informatory, Cautionary and Mandatory boards have been provided from time to time as per request of traffic police but not in a planned manner.  The signages provided on the roads are not adequate and do not meet the national/international standards.  Most of the Mandatory/ Cautionary/ Informatory boards are inadequate & not in tune with the latest standards prevalent in major cities of the world.

- All the major Central Govt. offices including seat of Central Govt. is in NDMC area.  The embassies are also located in NDMC AREA.  All the visiting dignitaries & heads of State alongwith their delegations visit NDMC area.  So the importance of having proper signages cannot be ignored as it enhances the reputation of city more so when so many foreign tourists/dignitaries visit the capital of the country.

- The signages provided at present are grossly inadequate and the material which has been used in the past has been replaced worldwide by the latest material which is user friendly.  Signages with these latest materials can be seen clearly during night and foggy days.  It is proposed to provide signages of international standards which will improve visibility of the signs and facilitate both pedestrians and the vehicle users.  In view of Commonwealth Games 2010, the importance of good, adequate & planned signages on the roads cannot be ignored.  So the proposal to have well planned & properly designed international standard Road signages has been initiated for NDMC roads.

- Hon’ble Lt. Governor of Delhi in several meetings has also directed for installation of uniform road signages in Delhi in view of Commonwealth Games 2010 and being capital of country visited by VVIP’s and heads of various countries/states.

- A Pilot Project on Signages for Maulana Azad Road was prepared and approved by competent authority.  The presentation of signage plan was also made before Council vide Item No. 26 (A-78) dated 13 Feb.’08.  The work on Pilot Project has been completed.

- A meeting was held on 25 Nov.’08 in the office of Chairman and it was decided that due to very limited time available before Commonwealth Games 2010 the signage plan for remaining major roads be also prepared immediately based on the signages installed under pilot project on Maulana Azad Road & case be processed on fast track.

- Accordingly 85 roads (other than 28 corridors already processed)  have been identified and Preliminary Estimate for these roads has been prepared by the field staff for Rs.12,78,10,000/- based on the in-house expertise and experiences learnt during pilot project of Maulana Azad Road.

- The Preliminary Estimate has been checked by the Planning Department and concurred by the Finance Department.

- The work is proposed to be carried out in three different packages of about four crores each to have different Agencies working simultaneously due to very limited time available before commencement of Commonwealth Games 2010 & to have better competition as agencies for larger packages are very limited.

4. 	Detailed proposal on the subject / project.

Brief scope of work is as follows:

(a)	Stainless steel structure.

(b)	Aluminum composite material sheet with stainless steel pipe frame.

(c)	Type IX Micro Prismatic Retro-reflective sheeting over aluminum composite sheet with words and signs as per IRC specifications.

(d)	Construction of foundation with Anchor plates for fixing stainless steel posts.

(e)	Very High Bond (VHB) double side tape for fixing of ACM sheet.

5.  	Financial implication of the proposed project: -

The Financial implications of the scheme works out to Rs.12,78,10,000/-.

6.  	Implementation schedule with time limits for such stage including internal processing.

The schedule period of completion has been taken as fifteen months after award of work.

7.  	Comments of finance department on the subject with diary No. & date:

Finance Department vide diary No.108 Finance/R-Civil dated 16 Jan.’09 has concurred the Preliminary Estimate for Rs.12,78,10,000/- subject to following:-

- The proposal in question is as per approved design as has been proposed earlier.

- The existing road signages have served their laid down life and design / materials followed is economical.

- Adequacy of funds.

- Vetting of design by independent agency.

- Certification that rates taken in Preliminary Estimate match with the market trend.

8.	Comments of department comments of finance Department:

- It is confirmed that the proposal is as per the approved design as was followed in the pilot project & as proposed earlier.

- The existing road signages have outlived their life and are totally inadequate and not meeting the national and international standards.  The proposed signages are made of retro-reflective sheet and are as per IRC norms.  The design/material is economical based on the pilot project of Maulana Azad Road.

- Adequate funds are available.  Funds have been demanded in RE 2008-09 & BE 2009-10.  Funds have been demanded from Govt. of NCT of Delhi under Plan head.

- The detailed design will be got vetted by independent agency at Detailed Estimate/Execution stage.

- The rates adopted in PE are last received rates of Pilot Project.  However in DE current local prevailing market rates would be adopted.

9.	Legal Implication of the subject/Project:

There are no legal implications.

- Details of previous council resolution existing law of Parliament and Assembly on subject:

- The Presentation of Signage Plan for Pilot Project was made to be Council vide Agenda Item No.26(A-78) dated 13 February’08.

- The Administrative Approval & Expenditure Sanction for providing signages at Rotaries was accorded by the Council vide Agenda Item No.05 (A-72) dated 17 Dec.’08.

- The Administrative Approval & Expenditure Sanction for Providing & Fixing road signages on 28 corridors was accorded by Council vide Agenda Item No. 04(A-90) dated 31 Dec.’08.

  - Comments of Law Department on subject:

No comments.

  - Comments of the deptt. on the comments of Law department:

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

Certified that Necessary guidelines of CVC would be followed during processing of tender.

14.	Recommendations:

The case is placed before the Council

- For consideration and accord of Administrative Approval and Expenditure Sanction for Rs.12,78,10,000/- for Installation of Road Signages in NDMC Area SH: Providing & Fixing road signages on remaining major roads (other  than roads covered under 28 corridors related to CWG 2010)

- Approval to issue tenders in three packages of about Rs.Four crores each.

- To initiate further action in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.12,78,10,000/- for Installation of Road Signages in NDMC Area SH: Providing & Fixing road signages on remaining major roads (other  than roads covered under 28 corridors related to CWG 2010).

It was further resolved that tenders for the work be issued in three packages of about Rs. Four crores each, prioritizing the work for each tender in order of preference and importance.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the Minutes by the Council.