ITEM NO. 21 (A-109)

1.	NAME OF THE PROJECT:

Improvement works at Palika Kendra

S.H:- Improvement works at 4th floor Palika Kendra.

- NAME OF THE DEPARTMENT CONCERNED:

Civil Engineering Department (Zone-II)

- BRIEF HISTORY OF THE PROJECT:

The existing offices at 4th floor Palika Kendra were furnished at the time of construction i.e. during 1983-84.  All the partition as well as furniture in these offices have already attained its full life and utility, which needs the replacement immediately. During one of the site visits of the Chairperson NDMC it was directed to improve / modify the Palika Kendra offices in a floor wise manner. Accordingly, the estimate for one complete floor (4th floor) is prepared by considering different Civil, Electrical and Furniture/Partitions works.

- DETAILED PROPOSAL OF THE PROJECT:

The Composite Preliminary Estimate is prepared and checked by the Competent Authorities for an amount of Rs. 1,71,30,450.00  which includes the following main items :-

  - Civil Works :- 	Rs. 16,35,950.00

Wooden frame work, Distempering/painting, POP, vertical blinds, wall paneling, Vitrified tiles flooring and fabrication work.

(B) Modular Furniture:-	Rs. 1,44,94,500.00

Supplying and placing required Tables, Chairs, Storages, Work Station, Partitions, File Cabinets etc. from M/s Godrej .

(C)  Electrical works: -	Rs. 10,00,000.00

A lumpsum Rs. 10,00,000.00 is kept for replacement / rectification of Electrical provision at 4th floor Palika Kendra. The Detailed Estimate for the same shall be prepared by the Electrical Department after getting the Administrative Approval.

- FINANCIAL IMPLICATIONS OF THE PROJECT:

The Composite Preliminary Estimate is framed on the basis of site requirements for an amount of Rs.1,71,30,450.00  which comprises of following works:-

  - Civil Works :- 			Rs. 16,35,950.00

(B) Modular Furniture:-		Rs. 1,44,94,500.00

(C)  Electrical works: -		Rs.   10,00,000.00

Rs. 1,71,30,450.00

- IMPLEMENTATION SCHDULE WITH TIME LIMIT

3(Three) months from the award of work.

- COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT.

“With reference to department’s response at page 17/N, it may be pointed out that the instant proposal was mooted in Feb’2008. It took about seven months to reach in FD for concurrence. Now we are in the middle of December but still not close to getting A/A & E/S from the Council. If floor wise A/A & E/S is processed in the similar manner, it may perhaps take years together for renovation of the whole building. FD therefore feels that consolidated proposals for the remaining floors or at least cluster of 3-4 floors could be taken up to save time, energy and benefit of rates of quantity in bulk. Subject to these comments as sufficient time has already lapsed in the instant proposals, we have no objection to department’s proposals i.e. seeking A/A & E/S of Rs. 1,71,30,450.00 for the work noted at subject from the Competent Authority subject to ensuring adequacy of funds.

This issues with the approval of FA.”

- COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF THE    	FINANCE DEPARTMENT.

As observed by the Finance Deptt, it is agreed that all the future proposals/Estimates shall be prepared in cluster of minimum 3-4 floors of Palika Kendra simultaneously. The adequate funds are available.

- LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

NIL

- DETAILS OF PREVIOUS COUNCIL RESOLUTIONS, EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THIS SUBJECT:

NIL

- COMMENTS OF THE LAW DEPARTMENT ON THIS PROJECT:

No Law Point involved

- COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPARTMENT:

NIL

- CERTIFY THAT ALL CENTRAL VIGILANCE COMMISSION (CVC) GUIDELINES HAVE BEEN FOLLOWED WHILE PROCESSING THE     CASE.

Certified that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

- RECOMMENDATIONS:

The case is placed before the council for according Administrative Approval and Expenditure Sanction of the Preliminary Estimate amounting to Rs.1,71,30,450.00/-(Rs. One Crore Seventy One lacs Thirty thousands Four hundred fifty only) for Improvement works at 4th Floor Palika Kendra.

- DRAFT RESOLUTION:

Resolved by the Council that A/A & E/S is accorded to the Preliminary Estimate amounting to Rs.1,71,30,450.00/- (Rs. One crore Seventy One lacs Thirty thousands Four hundred fifty only) for Improvement works at 4th Floor Palika Kendra.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the Preliminary Estimate amounting to Rs.1,71,30,450.00/- for Improvement works at 4th Floor Palika Kendra.