ITEM NO. 04 (A-03)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Widening and strengthening of colony service roads by concrete Roads & widening of MS gates in Lodhi Colony

2.	Name of the Department

Civil Engineering Department, Road-II Division.

3.	Brief history of the subject/project

- Prime Minister’s office vide letter No.680/50/c/9/2006-ES.I dated 08 Jan.’07 (Annexure ‘A’ See pages 31 - 32) while reviewing the issues of civic amenities in Delhi has recorded that the colonies that are to be handed over to NDMC from CPWD are to be listed & municipal functions are to be carried out by NDMC in these colonies as per the report by Ministry of Urban Development.

- Accordingly as per decision taken in the meeting held on 26 Nov.’07 with Secretary (UD) Roads/back lanes & Civil Structures of parks in 36 colonies have been taken over from CPWD by NDMC & confirmed to Secretary, Ministry of Urban Development, Govt. of India vide Secretary, NDMC D.O. letter No.D/27/DH/08 dated  14 Jan.’08 (Annexure ‘B’ See pages 33 - 38).

- The roads, lanes/ back lanes & civil structures of parks in Lodhi Colony Area were taken over from CPWD in Dec.’07.

- The roads & back lanes in these colonies taken over from CPWD are in a very bad condition and need immediate repairs/ upgradation.  Accordingly a comprehensive plan for upgradation of these colony roads to concrete roads alongwith improvement of civil works of parks has been prepared.

- Secretary, Ministry of Urban Development was requested vide   D.O. letter No.31/PS/Chairman/08 dated 21 Jan.’08 (Annexure ‘C’ See pages 39 – 42) for allocation of funds from Ministry of Urban Development for the upgradation plan of these colony roads/ back lanes.  A reminder was also sent vide D.O. letter No.192/PS/Chairman/08 dated  28 Apr.’08 (Annexure ‘D’ See pages 43 - 45) with a copy to Minister of State for Urban Development as per discussion held with MoS(UD) on 03 Apr.’08 but no response has been received from Urban Development in this regard.

- Since the condition of these roads, lane/ bylanes is extremely bad & residents are suffering so Preliminary Estimate by field staff has been prepared.

- The request for sending formal communication to NDMC for transfer of public streets maintained by them was sent to Director General (Works), CPWD on 15 Sep.’09.

- The office of Director General (Works), CPWD vide letter No.7/17/07-W.II/DGW dated 01 Jan.’10 (Annexure ‘E’ See page 46) has intimated that it is not advisable to vest the streets & parks with NDMC as these colonies are to be redeveloped as per the provisions of new master plan norms which may necessitate a complete realignment of roads & change in layout plan.

- Accordingly the case has been taken up with Secy (UD) vide Chairman Office D.O. letter no. 290/PS/C’Man/CE(R)/10 dated 21 Jan.’10 (Annexure ‘F’ See pages 47 - 48) for issue of directions to CPWD to send formal communication for transfer of these public streets/ parks to NDMC.

- After taking over of these roads by NDMC the care and maintenance has got transferred to NDMC and there is an immediate need to maintain these roads in a proper condition so as to avoid inconvenience to the residents staying in these colonies.

- Since the condition of these roads is extremely bad so there is an immediate need to carry out the upgradation of these roads as was decided by the Council during its special meeting on 03 Sep.’09 & regular meeting on 30 Sep.’09.  In general whatever roads/ assets are taken over by NDMC for care and maintenance NDMC maintains these areas/roads to acceptable standards.

- Besides the redevelopment plan of these colonies is yet to be drawn by CPWD and may take several years to materialize & for execution on the ground & the residents of the area cannot be made to suffer on account of non-maintenance of these colony roads.  It is against this background only that Council took a decision on 03 Sep.’09 to take up the works by NDMC itself out of its own funds with necessary provision to be made in the budget 2010-11 and revised estimate 2009-10.  However, Council has to take a decision against backdrop of CPWD response as stated in para (h) above vis-à-vis hardships & inconvenience faced by residents in these colonies.

- The case was discussed in Special Council Meeting on 03 Sep.’09.  It was resolved by the Council that work may be taken up by NDMC itself out of its own funds, necessary provisions will be made in Budget 2010-11 & Revised estimate 2009-10.

- A meeting was also held in chamber of Chief Secretary on  10 Oct.’08 on the decision of laying CC roads in Govt. of NCT of Delhi.  In meeting it was decided that NDMC would lay 100 Km. of lane length of CC roads preferably in this financial year.  Copy of minutes vide No. CS/5123-5134 dated 10 Oct.’08 is at Annexure ‘G’ (See pages 49 – 52).

- CRRI was engaged to evaluate the roads in NDMC Area & recommend the design & specifications for concrete roads.  CRRI has submitted design report & based on this design report estimates for provision of concrete roads have been framed by the field staff colonywise.

- Accordingly the Preliminary Estimate for providing concrete roads in lane/ bylanes in Lodhi Colony Area including improvement of drainage for Rs.3,48,44,500/- has been prepared by the field staff based on recommendations of CRRI which has been scrutinized by the Planning Department.

- Preliminary Estimate has been concurred by the Finance Department.

4.	Detailed Proposal on the subject/ project

- Ready Mix concrete M-10 & M-40.

- Precast RCC manhole covers, gully chambers, manholes, RCC works etc.

- Interlocking pavers & widening of colony gates etc.

5.	Financial implications of the proposed project/subject

The financial implications of the scheme works out to Rs.3,48,44,500/-

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule period of completion is twelve months after award of work.

7.	Comments of the finance department on the subject

Finance Department vide diary No.170/Finance/R-Civil dated 05 Feb.’10 has concurred the Preliminary Estimate for Rs.3,48,44,500/- & seen the agenda vide diary no. 602/PS/FA/D/10 dated 07 Apr.’10.

8.	Comments of the department on comments of Finance Department

No comments in view of comments by Finance Department.

9.	Legal Implications of the subject/project

NIL

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Special Council Meeting on 03 Sep.’09.

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for taking over of colony roads/lanes/service roads & parks from CPWD in Lodhi Colony area of NDMC for its maintenance, upgradation/ improvement to concrete roads.

- Approval for carrying out the maintenance, upgradation/improvement works in the area taken over from CPWD out of NDMC’s funds in view of severe hardships faced by the residents of the area in line with its earlier decision taken on   03 Sep.’09.

- Accord of Administrative Approval & Expenditure Sanction for Rs.3,48,44,500/- for the work of  “Widening and strengthening of colony service roads by concrete Roads & widening of MS gates in Lodhi Colony ”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISON

Resolved by the Council to accord :

- Approval for taking over of colony roads/lanes/service roads & parks from CPWD in Lodhi Colony area of NDMC for its maintenance, upgradation/ improvement etc.

- Approval for carrying out the maintenance, upgradation/improvement works in the area taken over from CPWD out of NDMC’s funds in view of severe hardships being faced by the residents of the area, in line with Council’s earlier decision taken on 03 Sep.’09.

- Accord of Administrative Approval & Expenditure Sanction amounting to Rs.3,48,44,500/- for the work of  “Widening and strengthening of colony service roads by concrete Roads & widening of MS gates in Lodhi Colony ”.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.