ITEM NO. 10 (A-05)

1.	Name of the subject/project

Sub:	S/R of roads in NDMC area

SH:	Upgradation & Improvement of Environs of Khan Market (Phase-II)

2.	Name of the Department

Civil Engineering Department, EE(CP) Division.

3.	Brief history of the subject/project

  - There was an outstanding demand of Khan Market Traders Association for upgradation & Improvement of environs of the market.  Several discussions were held on this matter with all concerned and it was decided during a meeting with Chairman on 25 Nov.’08 that upgradation & improvement plan of Environs of Khan Market i.e. improvement of corridor, parking, signages and middle service lane be taken up on fast track.  There was also a need to discipline the shop /building signages alongwith other development works.

  - It was therefore proposed to develop Environs of Khan Market in two phases.  Improvement of verandah in front of shops, parking area adjoining carriageway and improvement of drainage etc. in phase-I & Improvement & upgradation of middle lane between two blocks to be taken up in phase-II of the project as extensive discussions were required to be held with various service providers like MTNL, Airtel, IGL, & Electrical Engineering Department, Water Supply & sewerage departments because all services are in the middle lane only and there was requirement to design a Duct Bank in this middle lane.  Construction of Duct Bank means there would be requirement of laying of all the services new to avoid frequent cutting of middle lane for repair and maintenance of these services.

  - Accordingly work under Phase-I has commenced on the ground after accord of Administrative Approval & Expenditure Sanction by the Council vide Resolution No. 03(A-56) dated 22 Jul.’09 & accord of approval for award of work vide Resolution No. 02(A-121) dated 18 Dec.’09.

  - The Preliminary Estimate for Phase-II i.e. Improvement/ Upgradtion of Middle Lane for Rs. 4,98,50,000/- has been prepared by the field staff and has been checked by the Planning.

  - Finance Department has also concurred the Preliminary Estimate.

4. 	Detailed proposal on the subject / project

- Construction of duct bank of HDPE pipes encased with concrete for laying of power cables, telecom cables, cables for CCTV & PA system.

- Laying of new storm water drainage line, sewerage & water line on both sides of Duct Bank.

- Pedestrianisation of middle lane & laying of cobbled granite stone with vitrified tiles in flooring & Stone cladding/ skirting on both sides of wall.

- Street furniture like lamp posts, hanging planters, benches, litter bins, walkover lights etc.

- Provision of water meters, brick masonry chambers etc.

- Laying of new electrical cables of different sizes & shifting of old lines/ cables, feeder pillars, energy meters, column lights etc.

- Provision of signages of uniform size to be fixed within predefined band, the cost of which would be borne by stakeholders.

- Fixing of A/C units in designated bands on walls or on roof.

- Uniform colour scheme in terms of shade & quality.

5.  	Financial implications of the proposed project

The financial implications of the proposal works out to Rs. 4,98,50,000/-.

6.  	Implementation schedule with time limits for such stage including internal processing

The schedule period of completion of work is nine months after award of work.

7.  	Comments of finance department on the subject with diary No. & date

The finance department vide diary No. 660/Finance/R-Civil 07 Apr.’10 has concurred the proposal for Rs. 4,98,50,000/- & seen the agenda vide diary No.696/PS/FA/D-40 dated 16 Apr.’10.

8.	Comments of department on the comments of finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/Project

NIL

10.	Details of previous council resolution existing law of Parliament and Assembly on subject

- Council Resolution No. 03(A-56) dated 22 Jul.’09 for accord of Administrative Approval & Expenditure Sanction for Phase-I.

- Council Resolution NO. 02(A-121) dated 18 Dec.’09 for award of work of Phase-I.

11.	Comments of Law Department on subject

No comments.

12.	Comments of the department on the comments of Law department

No comments.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary guidelines of CVC would be followed while processing tender case.

14.	Recommendations

The case is placed before the Council for consideration and

      - Accord of Administrative Approval & Expenditure Sanction for Rs. 4,98,50,000/- for the work of Upgradation & Improvement of Environs of Khan Market (Phase-II).

      - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction amounting to Rs.4,98,50,000/- for the work of Upgradation & Improvement of Environs of Khan Market (Phase-II).

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.