ITEM NO. 03 (A-63)

1.	Name of the subject/project

Sub:	S/R of roads in NDMC area.

SH:	Improvement to footpaths, Central Verge & Channelizer at Archbishop Makarious Marg & Subramaniam Bharti Marg

2.	Name of the Department  :  	Civil Engineering Department, Road-II Division.

3.	Brief history on the subject/project

- The scheme for Improvement of footpaths under Pavement Improvement Plan was approved by the Competent Authority in Mar.’07.

- Following roads have been taken up under Pavement Improvement Plan of EE(R-II).

    - Archbishop Makarius Marg

    - Subramaniam Bharti Marg

- The precast RCC footpaths of these roads were constructed between 1994-95.  The condition of these footpaths has deteriorated due to wear & tear, cuttings by various utility providers and have outlived their life.  So there is need to improve these footpaths on priority in view of Commonwealth Games-2010.

- The Sub-Committee on Pavement Improvement Plan comprising of Zonal Officer of the area, Asstt. Financial Advisor & EE(R-II) has checked the condition of these footpaths & recommended for improvement.

- Accordingly Preliminary Estimate for Rs.1,21,26,000/- was approved by the Council vide No.14(A-104) dated 21 Jan.’09.

- The tenders were opened through e-tendering system on 18 Jun.’09 and seven tenderers participated.  The details of financial bids are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Sh. Bipin Kumar | Rs.1,17,93,320/- | Rs.1,47,47,973.20 | 25.05% above |  |
| 2. | M/s Garg & Co. | -do- | Rs.1,60,61,467.66 | 36.19% above |  |
| 3. | M/s KBG Engg. | -do- | Rs.1,71,80,785/- | 45.68% above |  |
| 4. | M/s Maini Const. | -do- | Rs.1,46,72,451.09 | 24.41% above | Lowest |
| 5. | M/s Puja Const. Co. | -do- | Rs.1,53,25,453.20 | 29.95% above |  |
| 6. | M/s Raghaq Const. | -do- | Rs.1,59,84,194/- | 35.53% above |  |
| 7. | Sh. Vijay Tyagi | -do- | Rs.1,54,96,508.60 | 31.40% above |  |

- M/s Maini Construction Co. has quoted the lowest rate @ 24.41% above the Estimated Cost of Rs. 1,17,93,320/- with the tendered amount of Rs. 1,46,72,451/- against the justification of 24.28% above the Estimated Cost.

- The tender has been scrutinized by Planning & has recommended to award the work to lowest bidder.

- The case has been concurred by the Finance Department.

- The validity of tender is upto 15 Sep.’09.

4.	Detailed proposal of the subject/ project.

- White/Red sandstone slabs in footpath of Subramaniam Bharti Marg & precat concrete slabs in Archbishop Makarious Marg with precast CC kerbstone.

- Precast CC kerbstone in Central Verge of Archbishop Makarious Marg.

- The scope of work also includes provision of bell mouths, bollards, cobble stone approaches to footpath in the form of table top crossing.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.1,46,72,451/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule period for completion of work is seven months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.1737/Finance/R-Civil dated 07 Aug.’09 & 2316/PS/FA/D/2009 dated 10 Aug.’09 has concurred the proposal.

8.	Comments of the department on comments of Finance Department

No comments in view of the concurrence given by the Finance Department.

9.	Legal Implication Of The Subject/Project

NIL

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

The Administrative Approval & Expenditure Sanction for Rs.1,21,26,000/- was accorded vide Council Reso. No.14(A-104) dated 21 Jan.’09.

11.	Comments of Law Department on the subject

No law point or court case is involved.

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

13.	Recommendations

The case is placed before the Council for consideration and accord of approval for following:-

- To award the work to M/s Maini Construction Co. at their tendered amount of Rs.1,46,72,451/- which is 24.41% above the Estimated Cost of Rs.1,17,93,320/- against the justification of 24.28% above the Estimated Cost for the work of “Improvement to footpaths, Central Verge & Channeliser at Archbishop Makarious Marg & Subranaiam Bharti Marg” & to accord Revised Administrative Approval & Expenditure Sanction for Rs.1,46,72,451/-.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord revised A/A & E/S amounting to Rs.1,46,72,451/- and to award the work of “Improvement to footpaths, Central Verge & Channeliser at Archbishop Makarious Marg & Subranaiam Bharti Marg” to M/s Maini Construction Co. at their tendered amount of Rs.1,46,72,451/-; which is 24.41% above the Estimated Cost of Rs.1,17,93,320/- against the justification of 24.28% above the Estimated Cost.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.