ITEM NO. 05 (A-65)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Improvement to footpath at Sikandara Road, Hailey Road and Mandi House Roundabout and its Channelizer

2.	Name of the Department

Civil Engineering Department, Road-I Division.

3.	Brief history of the subject/project

- The comprehensive plan for improvement of footpaths under Pavement Improvement Plan of Sikandra Road & Hailey Road including Mandi House Roundabout was approved by Competent Authority in Apr.’09.  The footpaths of these roads were constructed 12 to 15 years back & these roads are taken over by DMRC in year 2003-04.  These were restored to original state by DMRC & handed over back in Nov.’06/ Apr.’06.

- Since the condition of these footpaths has deteriorated due to wear & tear and due to frequent cuttings by various utility providers and they outlived their life so there is a need for improvement to these footpaths on priority in view of Commonwealth Games-2010.

- The Sub-committee on Pavement Improvement Plan comprising of Zonal officer of the area, Asstt. Financial Advisor & EE(R-I) has checked the condition of these footpaths and recommended for improvement.

- Accordingly Preliminary Estimate has been prepared by the field staff for Rs.1,14,71,000/- which has been checked by Planning and concurred by Finance Department.

4.	Detailed Proposal on the subject/ project

- Sandstone slab and kerbstone at Sikandra Road & Mandi House Roundabout and precast concrete slab & kerbstone at Hailey Road.

- Bell-mouths, bollards, cobble-stone approaches and interlocking pavers in the form of table top crossings.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal comes out to Rs.1,14,71,000/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of work is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.1481/Finance/ R-Civil dated 13 Jul.’09 has concurred Preliminary Estimate.

8.	Comments of the department on comments of Finance Department

No comments, in view of concurrence by Finance Department. The agenda was sent to Finance Department & Finance Department has got no further comments to offer.

9.	Legal Implication of the subject/project

There are no legal implications.

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Nil

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

13.	Recommendations

The case is placed before the Council for consideration and

- Accord of Administrative Approval & Expenditure Sanction for Rs.1,14,71,000/- to the Preliminary Estimate for the work of “Improvement of footpath at Sikandra Road, Hailey Road & Mandi House Roundabout and its Channelizer.”

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction to the Preliminary Estimate amounting to Rs.1,14,71,000/- for the work of “Improvement of footpath at Sikandra Road, Hailey Road & Mandi House Roundabout and its Channelizer.”

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.