ITEM NO. 04 (A-01)

- Name of Subject/Project:

Construction of Old Age Home at  Kali Bari Marg.

- Name of Department:

Civil Engineering Department. Zone-II

- Brief History of the subject/Project:

NDMC has prepared a proposal for setting up the Old Age Home at Kali Bari    Marg for the welfare of the old aged person and senior citizen of the society. This proposal comprises construction of five storied building with Basement having the provision of Dinning Hall, Meditation Hall, Doctor’s Room, T.V. Room, 20 Nos. rooms with attached Toilets , 5 Nos. Dormitory with attached Toilets, Kitchen & Pantry, Servant Room , common area, etc.This case was placed before the Council and vide Reso. No. 03(A-28) dated 30.10.2012 resolved to accord administrative approval and expenditure sanction to the  preliminary estimate amounting to Rs. 11,84,82,590/- for the construction of  Old Age Home at Kali Bari  Marg with further direction that funds may be sought under Plan Fund from GNCT of Delhi.

- Detailed proposal of the Subject/Project:

The proposal for setting up of Old Age Home, has been framed on the basis of drawings issued by the Architect Department. Thereafter, Administrative Approval and Expenditure Sanction for Rs. 11,84,82,590/- has been obtained from the Council vide Resolution No. 03 (A-28) dt. 30.10.2012 with the direction that fund may be sought under Plan Fund from GNCT of Delhi (enclosed as Annexure-I See pages 58 - 67).

Complying with the directions of Council,  a case was taken up with Dir. (Social Welfare ) Govt. of NCT of Delhi for inclusion of the project under social welfare sector and with planning deptt. of GNCTD as part of consolidated proposal for annual plan 2013-14 for NDMC vide letter No. F-171/HA/497/FIN(B) dt.22-12-2012 (enclosed as Annexure-II See pages 68 - 71). This was subsequently taken up with Secretary deptt. of social welfare Govt. of NCT of Delhi vide letter No. F-171/HA/497/FIN(B)/2012-13/510 dt.03-01-2013 (enclosed as Annexure-III See pages 72).Further a meeting was also held with Secretary Planning , Govt. of NCT of Delhi on 22.02.2013 for the same. Accordingly Detailed Project Report was forwarded to Secretary (Planning) Govt. of NCT of Delhi vide letter No. 252/Dir. (Project)/2013 dt. 6.3.2013 (enclosed as Annexure-IV See pages 73 - 74) as required by them. However, it is to mention that no communication/approval has been received so far. Therefore keeping in view the timely execution of the project and to fulfil its obligation towards welfare of the old aged person and senior citizens of the society, it is proposed that expenditure may be borne by NDMC from its own funds pending release of sought funds(Plan Budget) from GNCT of Delhi.  In that case, expenditure shall be charged to Scheme no. 21, [FC-73: AC: 4124001] wherein a Budget Provision of Rs. 3.5 Crores exists in the current Financial Year i.e. 2013-14 at Page-381 of Budget Book. As and when the funds are received from GNCT of Delhi, the same will be adjusted through necessary transfer entry.

- Financial implication of proposed Subject/Project:

Rs. 11,84,82,590/-

- Implementation schedule with timelines for each stage including internal processing:

Time for completion of the Project is 15 months after award of work.

- Comments of the Finance Department at the Subject:

The case is under Tender. The case is to be brought in Council Meeting for allowing the work to continue from NDMC Funds, pending receipt of Plan Funds from Govt. Of NCT of Delhi. Finance deptt. agrees.

- Comments of Department on the comments at the  Finance  Department:

No comments.

- Final view of Finance Department

Finance Deptt. has concurred the case vide their Diary No.813/Finance/R/Civil dated 15.05.2013

10. 	Legal implication of the subject/project:

Nil

11. 	Details of previous Council Resolution/Existing law of 	Parliament and Assembly on the Subject:

- Administrative Approval and Expenditure Sanction for Rs. 11,84,82,590/- Resolution No. 03 (A-28)   dt.   30.10.2012(enclosed as Annexure-I).

- Comments of the Law Department on the Subject/Project:

It has no legal implication.

- Comments of the Department on the comments of the Law Department:

No comments in view of above comments.

- Final view of the Law Department

No legal implication.

- Certification by the Department that all Central Vigilance

Commission (CVC) guidelines have been followed, while processing the case:

Certified that necessary guidelines of CVC have been followed while processing the case.

- Recommendation:

The case is placed before the Council for the consideration and accord of permission for charging the expenditure from NDMC funds, pending release of sought funds from GNCT of Delhi and expenditure shall be charged to Scheme no. 21, [FC-73: AC:4124001].Permission be also accorded for taking necessary action in anticipation of confirmation of the minutes of the Council.

- Draft Resolution

Resolved by the Council that the permission for charging the expenditure of the Project “Construction of Old Age Home at Kali Bari Marg”  from NDMC funds Scheme no. 21, [FC-73: AC:4124001] pending release of sought funds from GNCT of Delhi. Permission is also granted for taking necessary action in anticipation of confirmation of the minutes of the Council.

COUNCIL’S DECISION

Resolved by the Council to accord  permission for charging the expenditure of the Project “Construction of Old Age Home at Kali Bari Marg”  from NDMC funds Scheme no. 21, [FC-73: AC:4124001], pending release of funds sought from GNCT of Delhi.

It was also resolved by the Council that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.