ITEM NO. 07 (A-149)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Improvement to footpath at Sikandara Road, Hailey Road and Mandi House Roundabout and its Channelizer

2.	Name of the Department

Civil Engineering Department, Road-I Division.

3.	Brief history of the subject/project

- The comprehensive plan for improvement of footpaths under Pavement Improvement Plan of Sikandra Road & Hailey Road including Mandi House Roundabout was approved by Competent Authority in Apr.’09.

- Accordingly the Preliminary Estimate for Rs.1,14,71,000/- was approved by Council  vide Resolution No. 05(A-65) dated 21 Aug.’09.

- The tenders in first call were invited through e-tendering with date of opening as 07 Dec.’09.  Two bids were received & both agencies did not submit requisite documents as per NIT.  So financial bids were not opened & tenders were reinvited.

- In second call the tenders were opened on 23 Dec.’09 through e-tendering system.  The financial bids of three eligible tenders were opened the details which are given below.  The tenders of   M/s Vijay Tyagi & Indus Cost. Co were not opened due to non-fulfillment of eligibility criteria as per NIT.  The tender of Shivaji Const. Co. was not opened as he  did not deposit EMD.

| S. No. | Name | Estimated Cost | Tendered Amount | Rates Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Vishesh Builders | Rs.1,09,54,962/- | Rs.1,39,27,351/- | 27.13% above | Lowest |
| 2. | M/s Raghav Engineers | -do- | Rs.1,69,19,473/- | 54.45% above |  |
| 3. | Sh. Rajesh Kumar Gupta | -do- | Rs.1,45,22,938/- | 32.57% above |  |

- M/s Vishesh Builder is the lowest bidder at 27.13% above the estimated cost of Rs.1,09,54,962/- against the justification @ 25.91% above the estimated cost with the tendered amount of Rs.1,39,27,351/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council.

- The Finance Department has concurred the proposal for award of work to lowest bidder i.e. M/s Vishesh Builders.

- The validity of tender is upto 22 Mar.’10.

4.	Detailed Proposal on the subject/ project

- Sandstone slab and kerbstone at Sikandra Road & Mandi House Roundabout and precast concrete slab & kerbstone at Hailey Road.

- Bell-mouths, bollards, cobble-stone approaches and interlocking pavers in the form of table top crossings.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal comes out to Rs.1,39,27,351/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of work is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.1971/Finance/ R-Civil dated 01 Feb.’10 has concurred the proposal & vide diary no. R-113/PS/FA/10 dated 10 Feb.’10 has seen the agenda.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implication of the subject/project

There are no legal implications.

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Administrative Approval & Expenditure Sanction for Rs. 1,14,71,000/- was accorded vide Resolution No. 05(A-65) dated 21 Aug.’09.

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for acceptance of lowest offer of M/s Vishesh Builders @27.13% above the estimated cost of Rs.1,09,54,962/- against the justification of 25.91% above the estimated cost with the tendered amount of Rs.1,39,27,351/- & accord of Revised Administrative Approval & Expenditure Sanction for Rs.1,39,27,351/- for the work of “Improvement of footpath at Sikandra Road, Hailey Road & Mandi House Roundabout and its Channelizer.”

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for acceptance of the lowest offer of M/s Vishesh Builders, @27.13% above the estimated cost of Rs.1,09,54,962/-, against the justification of 25.91% above the estimated cost, with the tendered amount of Rs.1,39,27,351/- and also accord revised administrative approval & expenditure sanction amounting to Rs.1,39,27,351/- for the work of “Improvement of footpath at Sikandra Road, Hailey Road & Mandi House Roundabout and its Channelizer.”

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.