ITEM NO. 10 (A-152)

- NAME OF SUBJECT:

Subject: - Improvement to Mayur Bhawan.

Sub Head: - P/F Granite stone in staircase, Lift lobbies, SS railings in Staircase and other Misc. works in Mayur Bhawan.

- NAME OF THE DEPARTMENT:

Civil Engineering Department (BM-PK)

3.	BRIEF HISTORY OF THE PROJECT:

Mayur Bhawan had been constructed in 1969 by NDMC in Cannaught place area opposite Shankar Market. This building has been leased out to different organization and NDMC is getting revenue from them as rent. The 7th & 8th floor of this building had been damaged due to major fire and at present strengthening work is going on. The building was inspected by senior officers comprising Secretary NDMC, CE (C-II), SO to Chairperson on 15-9-09. During inspection it was observed that the existing condition of staircase, lift lobbies etc. requires improvement and accordingly decided that the upgradation work may also be carried out in this building as per present norms in addition to strengthening work as stated above. In this regard an estimate has been prepared amounting to Rs. 1,16,83,600.00/-  on the basis of DSR 2007 + 3% Contingencies.

4.	DETAILED PROPOSAL OF THE PROJECT:

The following provisions of major items have been taken in the estimate:

- Providing and fixing Granite stone in lift lobbies and staircase.

- Providing and fixing SS railings in Staircase.

- Providing and fixing SS board in lift lobbies indicating Departments at different floors.

- Providing and fixing Ceramic wall tiles in car parking.

- Replacement of old collapsible shutters.

5.	FINANCIAL IMPLICATIONS OF THE PROPOSED SUBJECT:

Accordingly, Preliminary Estimate is framed for Rs.1,16,83,600.00 on the basis of DSR 2007 and 3% contingencies.

6.	IMPLEMENTATION SCHEDULE WITH AND TIME LINES:

10 (Ten) months from the award of the work.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

Finance has concurred the proposal vide diary No.R-85/PS/FA dated 8.2.2010

8.  	Comments of the department on the comments of Finance Department.

No comments in view of concurrence of finance.

9.     	LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

NIL.

10  	Details of the Previous Council’s Resolution, existing laws of

Parliament and Assembly on this subject:

NIL.

11. 	Comments of the law Department on this Subject:

NIL.

12. 	Comments of the department on the comments of Law Department:

NIL.

13. 	Certification by the Department that all CVC guidelines had been followed, while processing the case:

Certified that CVC guidelines have been followed while processing the case.

14. 	Recommendations:

The case is placed before the Council to accord Administrative Approval and expenditure Sanction to the estimate amounting to Rs.1,16,83,600.00 for “Improvement to Mayur Bhawan”.  Permission be also accorded to take further action in anticipation of confirmation of minutes of Council.

15. 	Draft Resolution:

Resolved by the Council that A/A & E/S is accorded to the estimate amounting to Rs.1,16,83,600.00 for “Improvement to Mayur Bhawan”. Permission is also accorded to take further action in anticipation of confirmation of minutes of Council.

COUNCIL DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.1,16,83,600.00 for “Improvement to Mayur Bhawan”. SH: - P/F Granite stone in staircase, Lift lobbies, SS railings in Staircase and other Misc. works in Mayur Bhawan.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.