ITEM NO. 02 (A-25)

1.	Name of the subject/project

Sub:	Improvement & upgradation of colony roads, back lanes taken over from CPWD in West Kidwai Nagar Area

2.	Name of the Department

Civil Engineering Department, Road Division-III

3.	Brief history of the subject/project

- The roads, lanes/ back lanes were taken over from CPWD in West Kidwai Nagar Area.

- The roads & back lanes in these colonies taken over from CPWD are in a dilapidated condition and need immediate repairs/ upgradation.  Accordingly a comprehensive plan for upgradation of these colony roads to concrete roads alongwith improvement of civil works of parks was prepared and approved by Council through various resolutions.

- Since the condition of these roads, lane/ bylanes is extremely bad & residents are suffering badly so Administrative Approval and Expenditure Sanction for providing concrete roads, lane/ bylanes in West Kidwai Nagar Area including improvement of drainage for Rs.3,42,80,000/- was approved by the Council vide Resolution No. 04(A-137) dated 15 Jan.’10 alongwith following directions:-

- Taking over of the colony roads/ lanes/ service roads & parks from CPWD in West Kidwai Nagar Area of NDMC for its maintenance, upgradation/ improvement etc. in anticipation of formal communication to be received from CPWD for transfer of the public street & parks, maintained by CPWD to NDMC.

- To carry out the maintenance, upgradation/ improvement works in the area, taken over from CPWD, out of NDMC funds, in anticipation of receipt of direction, from the Central Government regarding vesting of these roads/ street & parks in favour of NDMC.

- The case was also discussed in Special Council meeting on 03 Sep.’09.  It was resolved by the Council that work may be taken up by NDMC itself out of its own funds & necessary provisions to be made in Budget 2010-11 & Revised Estimate 2009-10.

- The request for sending formal communication to NDMC for transfer of public streets maintained by them was sent to Director General (Works), CPWD on 15 Sep.’09.

- The office of Director General (Works), CPWD vide letter No.7/17/07-W.II/DGW dated 01 Jan.’10 (Annexure ‘A’ See page 45) has intimated that it is not advisable to vest the streets & parks with NDMC as these colonies are to be redeveloped as per the provisions of new master plan norms which may necessitate a complete realignment of roads & change in layout plan.

- Accordingly the case has been taken up with Secy (UD) vide Chairman Office D.O. letter no. 290/PS/C’Man/CE(R)/10 dated  21 Jan.’10 (Annexure ‘B’ See pages 46 - 47) for issue of directions to CPWD to send formal communication for transfer of these public streets/ parks to NDMC.

- After taking over of these roads by NDMC the care and maintenance has got transferred to NDMC and there is an immediate need to maintain these roads in a proper condition so as to avoid inconvenience to the residents staying in these colonies.

- Since the condition of these roads is extremely bad so there is an immediate need to carry out the upgradation of these roads as was decided by the Council during its special meeting No. 06/2009-10 on 03 Sep.’09 (Annexure ‘C’ See pages 48 - 50) & regular meeting on 30 Sep.’09 in other similar cases.  In general whatever roads/ assets are taken over by NDMC for care and maintenance NDMC maintains these areas/roads to acceptable standards.

- Besides the redevelopment plan of these colonies is yet to be drawn by CPWD and may take several years to materialize & for execution on the ground & the residents of the area cannot be made to suffer on account of non-maintenance of these colony roads.  It is against this background only that Council took a decision on 03 Sep.’09 to take up the works by NDMC itself out of its own funds with necessary provision to be made in the budget 2010-11 and revised estimate 2009-10.  However, Council has to take a decision against backdrop of CPWD response as stated in para (f) above vis-à-vis hardships & inconvenience faced by residents in these colonies.

- Based on the earlier decision of Council on 03 Sep.’09 & 15 Jan.’10 the tenders were invited through e-tendering system with the date of opening as 02 Jun.’10.  The details of eligible financial bids received are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rates Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Shivalaya Const. Co. Pvt. Ltd. | Rs.3,26,28,275/- | Rs.3,08,22,612/- | 5.53% below | Lowest |
| 2. | M/s Himgiri Construction | -do- | Rs.3,11,59,484/- | 4.50% below |  |
| 3. | M/s Swastic Construction | -do- | Rs.3,23,94,584/- | 0.72% below |  |
| 4. | M/s K.R. Anand | -do- | Rs.3,25,22,745/- | 0.32% below |  |

- M/s Shivalaya Construction is the lowest bidder at 5.53% below the estimated cost of Rs.3,26,28,275/- against the justification 3.79% above the estimated cost with the tendered amount of Rs.3,08,22,612/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council.

- The Finance Department has concurred the proposal for award of work to lowest bidder i.e. Shivalaya Construction.

- The extended validity of tender is upto 31 Dec.’10.

4.	Detailed Proposal on the subject/ project

- HDPE pipe ducts for laying of Elect./ communication cables.

- Precast RCC pipe 300 mm dia for drainage.

- Ready mix concrete M-10 & M-40.

- Precast RCC manhole covers, gully chambers, manholes, RCC works etc.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.3,08,22,612/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is eight months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.1744/ Finance/R-Civil dated 16 Aug.’10 & 2017/Finance/R-Civil dated 13 Sep.’10 has concurred the proposal & vide No.2372/PS/FA/D/10 dated 04 Oct.’10 has seen the agenda with the comments that efforts be made to get the formal communication for transfer of these public streets to NDMC as requested vide Chairman office D.O. letter No.290/PS/C’Man/CE(R)/10 dated 21 Jan.’10.

8.	Comments of the department on comments of Finance Department

- The office of Director General (Works), CPWD vide letter No.7/17/07-W.II/DGW dated 01 Jan.’10 has intimated that it is not advisable to vest the streets & parks with NDMC as these colonies are to be redeveloped as per the provisions of new master plan norms which may necessitate a complete realignment of roads & change in layout plan.

- After taking over of these roads by NDMC the care and maintenance has got transferred to NDMC and there is an immediate need to maintain these roads in a proper condition so as to avoid inconvenience to the residents staying in these colonies.

- Since the condition of these roads is extremely bad so there is an immediate need to carry out the upgradation of these roads as was decided by the Council during its special meeting No. 06/2009-10 on 03 Sep.’09 & regular meeting in other similar cases on 30 Sep.’09.  In general whatever roads/ assets are taken over by NDMC for care and maintenance NDMC maintains these areas/roads to acceptable standards.

- Besides the redevelopment plan of these colonies is yet to be drawn by CPWD and may take several years to materialize & for execution on the ground & the residents of the area cannot be made to suffer on account of non-maintenance of these colony roads.  It is against this background only that Council took a decision on 03 Sep.’09 to take up the works by NDMC itself out of its own funds with necessary provision to be made in the budget 2010-11 and revised estimate 2009-10.  However, Council has to take a decision against backdrop of CPWD response as stated in para (a) above vis-à-vis hardships & inconvenience faced by residents in these colonies.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

- Council vide special meeting No. 06/2009-10 held on 03 Sep.’09 has resolved that work may be taken up by NDMC itself out of its own funds.

- Administrative Approval and Expenditure Sanction for Rs.3,42,80,000/- was accorded by Council vide Reso. No. 04(A-137) dated 15 Jan.’10.

11.	Comments of Law Department on the subject

Unless transfer and vesting of these streets in NDMC is effected it may be difficult to maintain or invest or incur expenditure on such works because CPWD can take back these roads/ lanes as and when these are to be reverted back.  So we can take up the case with MoUD on that line because Rajpath Parks were handed over to us and were taken back.

12.	Comments of the department on the comments of the Law Department

- The office of Director General (Works), CPWD vide letter No.7/17/07-W.II/DGW dated 01 Jan.’10 has intimated that it is not advisable to vest the streets & parks with NDMC as these colonies are to be redeveloped as per the provisions of new master plan norms which may necessitate a complete realignment of roads & change in layout plan.

- As far as incurring expenditure on improving the colony roads of West Kidwai Nagar unless these are transferred/ vested with NDMC is concerned the Council has already taken a decision on 03 Sep.’10 that these works are required to be taken up out of NDMC funds vide Special Council Mtg. No. 06/2009-10 (Annexure ‘C’ See pages 48 - 50) in view of the hardships faced by the residents of such areas.  Besides in similar cases of other colonies like Netaji Nagar & Moti Bagh etc. the Council has already approved the improvement of similar nature of work i.e. improvement and upgradation of colony roads to be carried out from NDMC funds & work is in progress.  Similar analogy can be applied for West Kidwai Nagar also.  However the final decision has to be taken by the Council.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Approval to carry out the subject work out of NDMC funds in view of severe hardships faced by residents of the area in the line with its earlier decision taken on 03 Sep.’09 & supersession of its earlier decision of carrying out these works in anticipation of vesting of roads/ parks with Council taken on 15 Jan.’10.

- Accord of approval for acceptance of lowest offer of M/s Shivalaya Construction @ 5.53% below the estimated cost of Rs.3,26,28,275/- against the justification of 3.79% above the estimated cost with the tendered amount of Rs.3,08,22,612/- for the work of “Improvement & upgradation of colony roads, back lanes taken over from CPWD in West Kidwai Nagar Area”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION