ITEM NO. 02 (A-20)

1.	Name of subject / Project:

Construction of the random stone masonry boundary wall on both the said of Shankar Road from Ganga Ram Hospital to Talkatora Stadium round about (Deposit work)

2.	Name of the Department:

Civil Engineering Department, Road-V Division

3.	Brief History of the Case:

- Secretary (E&T), Govt.  of Delhi the discussion held in the meeting attended by Secretary, NDMC, MD, DSHDC, Chief Engineers, IFCD and NDMC On 02 Jan,09, apprised the Hon’ble Chief Minsiter, delhi of the status of construction of boundary wall in the Central Ridge for protraction of notified forests.

- In view of the forthcoming Commonwealth Games 2010 and also for prevention of dumping of malba it was decided by the Hon’ble Chief Minister, that the construction / reconstruction of the boundary walls of uniform design / cross section and elevation in the ridge be undertaken in the Central Ridge.

- The random stone masonry boundary wall shall have the height of seven feet from the ground level as per the architectural design provided by the Chief Engineer, NDMC.

- It was further decided that NDMC shall be responsible for construction of the stone Masonry boundary wall  on both side of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabuts.  The work is to be executed by NDMC as deposit work.

- Accoridngly preliminary esitmate for `.2,11,12,000/- was approved by Council vide Resoution No.16(A-26) dated 18 Feb.’09. The Forest Deptt. has sanctioned `.2.11 crores for execution of work vide letter No.F.11(106)/PA/CF/ 08/Part/SR/1389-90 dated 17.07.2007.  During exeuction of the work, some additional work was required to be done by executing addl. Quantity, extra item for which approval in principle has accorded by the Chairperson, NDMC for `.59.45 lacs from the existing agency on the same terms and conditions of the contrct on the existing rates for additional quantities alongwith extra item on market rate  vide Chairperson, NDMC order dated 30.03.2010.  The Forest Deptt. has also released the payment amounting to `. 59.45 lacs  in addl.  work vide  No.F.33(DCF(S)/sTore/09-10/1161-69 dated 18.06.2010.  The work was physcially completed n 17.07.2010 with the total cost of `.3,13,37,800/- whch includes addl. Work addl. Quantities, extra item and departmental charges and payment of 10-C clasue of the agreement.

  - Detailed proposal on the subject/subject:

The revised preliminary estimate amounting to `.3,13,37,800.00

5.	Financial implication of the proposed project/subject:

The financial implication of `.3,13,37,800.00 is involved.

6.	Implementation schedule with timeliness for reach stage including internal processing:

Work has already been completed & remaining payment is to be released to the agency for the work executed after Revised Preliminary Estimate is approved by the Council.

- Comments of the Finance Department on the subject:

Finance has concurred the proposal which is as under:-

This is a deposit work. The department should had asked the Forest Department at provide additional funds whenever the expenditure anticipated exceeding the sanctioned A/A & E/S.  The department should not have incurred the liability more than the deposit received.  The deptt. needs to be careful in future while undertaking such works  & seeking addl. Funds well on time from the agency concerned.

However, in view of information brought out at P-26/N and work stands compelted on 17.07.2010, deprtment may process the Revised PE amounting to `.3,13,37,800/- (Rupees Three Crore Thirteen Lakh Thirty Seven Thousand  & Eight Hundred only) for consideration & approval of the competent authority.  The department is advised to get the blalance funds immediately from Forest Department in order to ensure that all liabilities incurred may be met out form the depsoit received.

- Comments of the Department on comments of Finance Department:

This is a deposit work and funds received from forest department. After approval of the Preliminary Estimate of the work amounting to `.2,11,12,000/- by the council, the funds of `.2,11,12,000/- has been released by the forest department vide letter No. F.11(106)/PA /CF/08/Part/SR/1389-90 dt. 17.07.2007. Copy placed at Flag-‘A’ and for additional work an amount of `.59.45 lacs was again released vide No. F.33(DCF(S)/s Tore/09-10/1161-69 dt. 18.06.2010. The total amount received from the forest department is `.2,70,45,000/-. The balance amount i.e. (total work amount `.3,13,37,800/- minus already received `.2,70,45,000/- balance amount of `.42,92,800/-) to be taken from forest department. The case was discussed by the forest department and they were agreed to release of balance fund after final outcome of the completion of aforesaid work. A letter has been sent to forest department on 18.06.12 for release of additional fund of `.42,2,800/- for payment to the agency as well as on other overheads.

- Final View of Finance Department:

Reply has been seen by the Finance Department.

- Legal implication of the susbject/project:

NA.

- Details of previous counci resolutions, existing law of Parliament and Assembly n the subject:

Resolution No. 16(A -126) to `.2,11,12,000/- dt. 18.02.2009.

- Comments of the Department on the comments of Law Department:

N.A

- Final view of Law Department (wherever necessary)

No Legal issue is involved.

- Certificate that all Central Vigilance Commission’s guidelines have been followed while processing the case:

All the Central Vigilance Commission’s guidelines have been followed.

- Recommendation:

The case is placed before the Council for consideration and according :

(i)	Revised Administrative Approval and Expenditure sanctioned of `.3,13,37,800/- for the work Construction of the random stone masonry boundary wall on both the said of Shankar Road from Ganga Ram Hospital to Talkatora Stadium round about (Deposited work).

(ii)	Further action in the matter be taken in anticipation of confirmation of minutes of the Council.

16.	Draft Resolution :

(i)	Revised Administrative Approval and Expenditure sanctioned of `.3,13,37,800/- for the work Construction of the random stone masonry boundary wall on both the said of Shankar Road from Ganga Ram Hospital to Talkatora Stadium round about (Deposited work).

(ii)	Further action in the matter be taken in anticipation of confirmation of minutes of the Council.

COUNCIL’S DECISION

The Council carefully considered the proposal and resolved to refer back the item with the direction that the concerned Department may in the first instance get the consent of the Forest Department in writing about their willingness to pay the additional amount spent by the Department in completing the work. Once the letter confirming Forest Department’s willingness to pay the amount is received, the matter may again be brought to the Council for a decision