ITEM NO. 05 (A-10)

1.     	NAME OF SUBJECT:

Redevelopment of Community Centre at Babar Road.

2.	NAME OF THE DEPARTMENT:

Civil Engineering Department (BM-PK)

3.	BRIEF HISTORY OF THE PROJECT:

The Community Centre at Babar Road had been constructed during 1972 by NDMC. This building is double storey (ground floor and first floor)having a big hall and lobby at ground floor, Gymnasium and Library at first floor beside the Senior Citizen Centre. This is used by the residents of the area for their cultural and other functions. Since the condition of floors toilet and kitchen, stair case, external fascia are not satisfactory, case for its renovation consequent to the visit/ inspection of Secretary has been proposed on the lines of redevelopment work of Community Centre at Golf Link, Jor Bagh and Malcha Marg. The Resident Welfare Association of Babar Road has also demanded for its renovation and improvement. Accordingly the CA branch was requested to prepare the drawings for its improvement and renovation after inspection of said Community Centre. Thereafter the CA branch prepared the preliminary architectural drawings and issued for the preparation of preliminary estimate. Accordingly the preliminary estimate amounting to Rs. 2,31,20,000/- has been prepared on the basis of DSR 2007 inclusive of 49 % cost index and 3 % contingencies.

4.	DETAILED PROPOSAL OF THE PROJECT:

Major items covered in the estimate are as under:

(A) Civil Works:-

- Construction of new staircases.

- Provision of new lift.

- Providing and fixing earthen silicon coated cladding of brick tiles on facade.

- Aluminium windows with powder coating.

- Vitrified floor tiles, ceramic and granite wall tiles in toilets and hall.

- Granite stone flooring in corridor/lobby/staircase/toilets.

- Wooden flooring in Gymnasium.

- Stainless steel hand rail on ramp and staircase.

- M.S. Spiral staircase.

- Renovation of toilets and Kitchen.

(B)  Electrical works: -

(a) Internal electrification.

(b) Passenger lift: capacity 8 persons.

Besides above fire fighting system and       	   	                 	               	               horticulture work have also been considered.

5.	FINANCIAL IMPLICATIONS OF THE PROPOSED SUBJECT:

Accordingly, Preliminary Estimate is framed on the basis of DSR 2007 +  	49% cost index amounting to Rs. 2,31,20,000/- which comprises of following works:-

(A) 	Civil works						-	Rs.  1, 71, 98,530/-

(B)	Electric works with Fire fighting & Horticulture      	-	Rs.     53, 05,285/-

(C)	Contingencies & credit amount              			-	Rs.       6, 16,185/-

---------------------

Total 	Rs.  2, 31, 20,000/-

---------------

6.	IMPLEMENTATION SCHDULE WITH AND TIME LINES:

Twelve (12) months from the award of the work.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

Finance has concurred the case vide diary No.FA-1190/R-CE(C) dated 22.06.2011 with certain observations. Reply to the observations are  recorded on the file and agenda has been seen by Finance Department.

8.   	Comments of the department on the comments of Finance Department.

No comments in view of Finance Deptt comments .

9.     	LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

NIL

10  	Details of the Previous Council’s Resolution, existing laws of Parliament and Assembly on this subject:

NIL.

11. 	Comments of the law Department on this Subject:

NIL

12. 	Comments of the department on the comments of Law 	Department:

NIL

13. 	Certification by the Department that all CVC guidelines had been 	followed, while processing the case:

Certified that CVC guidelines have been followed while processing the case.

14. 	Recommendations:

The case is placed before the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs. 2,31,20,000/- for the work Redevelopment of Community Centre at Babar Road. Permission be also accorded to take further action in anticipation of confirmation of minutes of Council.

15. 	Draft Resolution:

Resolved by the Council that A/A & E/S is accorded to the estimate amounting to Rs. 2, 31, 20,000/- for the work Re-development of Community Centre at Babar Road. Permission is also accorded to take further action in anticipation of confirmation of minutes of Council.

COUNCIL DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.2,31,20,000/- for the work of “Re-development of Community Centre at Babar Road” subject to confirmation of Structural Safety of the building by the department from the approved agencies before undertaking the proposed work.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the minutes by the Council.