ITEM NO. 03 (A-73)

1.	Name of the subject /project:

Sub:	S/R of Roads in NDMC Area

SH.:	Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road & Shershah Road, Revised Preliminary Estimate

2.	Name of the Department/departments concerned:

Civil Engineering Department, Road Division-I

3.	Brief history of subject/project

  - The Preliminary Estimate for Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road & Shershah Road was approved by Council vide Agenda Item No. 07(A-5) dated 28 Apr.’09 for Rs.3,04,06,000/-.

  - The work was awarded to Sh. Satyavir Singh @ 26.46% above the estimated cost of Rs.3,12,12,767/- against the justification of 22.18% above with tendered amount of Rs.3,94,71,035/- after it was approved by the Council vide Reso. No. 13(A-17) dated 22 May ’09.

  - Since the tender cost of the work is exceeding 10% of Administrative Approval & Expenditure Sanction accorded by the Council so there is a need for obtaining revised Administrative Approval and Expenditure Sanction to the Preliminary Estimate for Rs.4,06,55,166/- with net excess of Rs.1,02,49,166/-.

4.	Detailed proposal on the subject/project

- Providing 40 mm thick fine dressed sandstone over PCC 1:5:10.

- Provision of sunken and moulded red sandstone kerb stone.

- DQ stone blocks around trees and table top on entries.

5.	Financial implications of the proposed project

The revised cost of the work is Rs.4,06,55,166/- with net excess of Rs.1,02,49,166/-.

6.	Implementation schedule with time limits for such stage including internal processing:

The work is in progress & is likely to be completed within schedule time i.e. by Jul.’10.

7.	Comments of Finance Department on the subject with diary No. and date:

The Finance Department vide diary No.1929/Finance/R-Civil dated 28 Aug.’09 & No. 2778/PS/FA/09 dated 16 Sep.’09 has concurred the revised estimate for Rs.4,06,55,166/- with net excess of Rs.1,02,49,166/-

8.	Comments of department on the comments of Finance Department

No comments in view of concurrence of Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous Council resolutions, existing law of Parliament and Assembly on the subject

          - Administrative Approval and Expenditure Sanction accorded for Rs.3,04,06,000/- vide council Item No. 07(A-5) dated 28 Apr.’09.

          - Tender was approved by council vide Item No. 13(A-17) dated 22 May’08 for Rs.3,94,71,035/-.

11.	Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary guidelines of CVC have been followed during tendering.

14.	Recommendations:

The case is placed before the Council for consideration and

- Accord of Revised Administrative Approval & Expenditure Sanction for Rs.4,06,55,166/- with a net excess of Rs.1,02,49,166/- for the work of S/R of Roads in NDMC Area SH: Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road and Shershah Road.

- To initiate further action in anticipation of approval of Minutes of the Council Meeting.

COUNCIL’S DECISION

On confirmation by CE (C-I) that the revision in expenditure was in accordance with CPWD norms, it was resolved by the Council to accord revised administrative approval and expenditure sanction amounting to Rs.4,06,55,166/- with a net excess of Rs.1,02,49,166/- for the work of S/R of Roads in NDMC Area SH: Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road and Shershah Road.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.

ITEM NO. 04 (A-74)

1.	Name of the subject/project

Sub.:	S/R of Roads in NDMC area.

SH:  Improvement to footpath at Ferozshah Road, Dr. Rajendra Prasad Road, Jaswant Singh Road, Tolstoy Marg, Atul Grove Road, K.G. Marg, Jai Singh Road, Jantar Mantar Road & Sansad Marg.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-I Division.

3.	Brief history/ detailed proposal of subject/project

- In comprehensive plan for improvement to footpaths under Pavement Improvement Plan following roads have been taken up under Pavement Improvement Plan of Road Division-I: -

  - Ferozshah Road

  - Dr. Rajendra Prasad Road

  - Jaswant Singh Road

  - Tolstoy Marg

  - Atul Grove Road

  - K.G. Marg

  - Jai Singh Road

  - Jantar Mantar Road

  - Sansad Marg

- The precast RCC footpaths of these roads were constructed about 15 years back.  The condition of these footpaths has deteriorated due to wear and tear, cuttings by various utility service providers and has outlived their useful life.  So there is need to improve these footpaths on priority in view of          CWG-2010.

- Accordingly, Preliminary Estimate for Rs.2,84,48,000/- was approved by the Council vide Resolution No. 10(A-14) dated 22 May’09.

- The tenders were opened on 31 Jul.’09 through e-tendering system. The details of eligible tenders received are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Sh. Bipin Kumar | Rs.2,76,21,180/- | Rs.3,74,21,208.50 | 35.48% above |  |
| 2. | M/s Puja const. | -do- | Rs.3,79,84,429.85 | 37.52% above |  |
| 3. | M/s Raghav Engineers | -do- | Rs.3,76,17,206.10 | 36.18% above |  |
| 4. | M/s Satyavir Singh | -do- | Rs.3,58,53,683.67 | 29.81% above |  |
| 5. | M/s Suri Brothers |  | Rs.3,29,45,350.50 | 19.28% above | Lowest |

- M/s Suri Brothers is the lowest bidder @ 19.28% above the Estimated Cost of Rs. 2,76,21,180/- against the justification 20.96% above the Estimated Cost with the tendered amount of Rs.3,29,45,351/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council.

- The Finance Department has concurred the proposal.

- The validity of tender is upto 28 Oct.’09.

4.	Detailed proposal on the Subject/Project

- White/Red sandstone with precast CC kerb stone and CC channel slab.

- The scope of the work includes construction of bell mouths, bollards, cobble stone approaches to the footpaths in the form of table top crossing & interlocking pavers.

5.	Financial implications of the proposed Project/Subject

The Financial implications of the proposal work out to Rs.3,29,45,351/-.

6.	Implementation schedule with timelines for each stage including internal processing

The schedule of completion of work is twelve months after the award of work.

7.		Comments of the Finance Department on the subject with diary no. & date

The Finance Deptt. Vide diary No.1976/Finance/R-Civil dated 02 Sep.’09, No. 2702/PS/FA/D/2008 dated 09 Sep.’09 & R-2709/PS/FA/2009 dated 10 Sep.’09 has concurred the proposal to award the work to M/s Suri Brothers at 19.28% above the Estimated Cost against the justification of 20.96% above the Estimated cost.

8.	Comments of the Department on comments of Finance Department.

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

NIL

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject

Administrative Approval and Expenditure Sanction was accorded for Rs.2,84,48,000/- by the Council vide item No. 10(A-14) dated 22 May’09.

11.		Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary guidelines of C.V.C. have been followed during the tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for acceptance of lowest offer of M/s Suri Brothers @ 19.28% above the Estimated Cost of Rs.2,76,21,180/- against the justification of 20.96% above the Estimated Cost with the tendered amount of Rs.3,29,45,351/-and accord of Revised Administrative Approval & Expenditure Sanction for Rs.3,29,45,351/- for the work “Improvement to footpath at Ferozshah Road, Dr. Rajendra Prasad Road, Jaswant Singh Road, Tolstoy Marg, Atul Grove Road,    K.G. Marg, Jai Singh Road, Jantar Mantar Road & Sansad Marg”.

- Approval to initiate further action in the matter in anticipation of confirmation of minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for acceptance of the lowest offer of M/s Suri Brothers @ 19.28% above the estimated cost amounting to Rs.2,76,21,180/- against the justification of 20.96% above the estimated cost with the tendered amount of Rs.3,29,45,351/- and also to accord  revised administrative approval & expenditure sanction amounting to Rs.3,29,45,351/- for the work of “Improvement to footpath at Ferozshah Road, Dr. Rajendra Prasad Road, Jaswant Singh Road, Tolstoy Marg, Atul Grove Road,    K.G. Marg, Jai Singh Road, Jantar Mantar Road & Sansad Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.