ITEM NO. 26 (A-94)

1.	Name of Subject :

Construction of service centre at Fire Brigade Lane, New Delhi.

- Name of Department :

Civil Engineering Department Zone-II

- Brief History of the Subject :

At present various service centers of Civil Engineering department are working in semi permanent building on road berm and vacant land available in NDMC area. It has been decided that these service centers should be converted into zonal service centre to accommodate various department of NDMC. A peace of land measuring 837 sq. mtr. was allotted by L & DO for Service Centre at Fire Brigade Lane. However L & DO has given physical possession of 608.92 sqm. Plot area  only and 161.86 sqm. Plinth area of existing CPWD single storey bunglow. It is proposed that said existing CPWD bunglow be demolished for construction of Service Centre. The depreciation cost for existing bunglow for Rs. 2,14,617 has been kept as Reserve Value of the structure & required to be written off.

The Chief Architect issued a preliminary drawing for the proposed three storied building to construct Service Centre at Fire Brigade Lane. On the basis of said drawing Preliminary Estimate has been prepared amounting to Rs. 84,18,900/- based on PAR 1992 plus 136% cost index plus 5% contingencies and approved by council vide Reso. No. 28(A-25) dt. 18.7.2007.

Subsequently it was decided that plan may be modified for multistoried building along with space for office to utilize permissible FAR based on approved lay out plan of the Fire Brigade Lane.

Accordingly the Architect Department has again issued a modified plan, which consists of stilt parking and seven storied building. On the basis of modified drawing revised Preliminary Estimate based on PAR 2007 with 14% cost index & 3% contingencies has been prepared duly checked by planning for Rs. 6,25,32,800/-.

- Detailed proposal of the subject :-

The proposal comprises of Stilt Parking with Seven Storied building, office space in each floor along with two lifts, staircases

and fire escape staircases. Specifications on the basis of PAR 2007 have been adopted in the Preliminary Estimate.

The major item of works are :

Civil works			Rs. 4,22,05,800/-

Electrical works			Rs. 1,68,33,200/-

Fire Fighting work		Rs.    34,93,800/-

Total				Rs. 6,25,32,800/-

- Financial Implication on the proposed Project/Subject :-

On the basis of architectural drawings, revised Preliminary Estimate has been prepared based on PAR 2007, with 14% cost index &  3% contingencies duly checked by planning division for Rs. 6,25,32,800/-

- Implementation schedule with time lines for each stage including internal processing :

30 months after award of work.

- Comments of the Finance Department at the subject :

Finance Department has concurred the revised Preliminary Estimate amounting to Rs. 6,25,32,800/- vide their diary no. 1924/Finance/R-Civil dt. 20.8.09.

- Comments of the Department on the comments of the Finance Department.

No comments in view of the concurrence of the Finance Department.

Finance Department has seen the case and there are no further comments to offer.

- Legal Implication of the Subject/Project

Nil

- Details of previous council resolution/existing and of Parliament and assembly on the Subject.

- 3(xii)       dt. 17.5.2001

- 28 (A-25) dt. 18.7.2007

- Comments of the Law Department on the Subject/Project

Nil

- Comments of the Department on the comments of Law Department

`    Nil

- Certification by the Department that all central Vigilance Commission (CVC) guidelines will be followed while processing the case.

It is certified that CVC guidelines has been followed while processing the case.

- Recommendation

The case is placed before the council for according revised A/A & E/S amounting to Rs. 6,25,32,800/-  for construction of Service Centre at Fire Brigade Lane along with amount to be written off for Rs. 2,14,617/- of the existing building. It is also recommended to accord permission to take further action in anticipation of confirmation of the minutes of the Council.

- Draft Resolution

Resolved by the council that revised A/A & E/S is accorded to the preliminary estimate amounting to Rs. 6,25,32,800/- for construction of Service Centre at Fire brigade Lane, New Delhi along with amount to be written off for Rs. 2,14,617/- of the existing building to be demolished. It was also resolved that permission has been accorded to take further action in anticipation of confirmation of the minutes of the Council.

COUNCIL’S DECISION

Resolved by the Council to accord revised administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.6,25,32,800/- for construction of Service Centre at Fire brigade Lane, New Delhi along with approval for writing off amount of Rs.2,14,617/- on account of demolishing of the existing structure building.

It was also resolved that further action in the matter be taken in anticipation of the amount of confirmation of the minutes by the Council.