ITEM NO. 33 (A-100)

1.	Name of the subject/project:

Sub: Shifting of office of Commercial Deptt. to Shaheed Bhagat Singh Place.   SH: Remodeling of office space.

2.        Name of Deptt./Deptt. concerned.       Civil Engineering Department, NDMC.

3.   	Brief History:

A Preliminary Estimate amounting to Rs.3,08,42,477/- was submitted by the Commercial deptt. for the anticipated cost of the works pertains to various deptt. i.e. Civil, Elect, I.T. and Fire Deptt. This estimate was prepared on the basis of assessment made by Commercial Deptt. on rough cost basis and the same was approved by the Council vide Reso. No. 28(G-3) dated 19.5.2006 for remodeling of office space for Commercial Deptt. at Ist. floor of Shaheed Bhagat Singh Place for carrying out Civil, Electrical, Fire-fighting, Computer works as well as procurement of furniture.  The Civil and Electrical works required to be carried out in the available space at first floor have already been completed and the Furnitures was procured and installed as per availability of space (some of which now to be rearranged as per the modified drawing issued by the Architect Deptt.).  The available space was not found sufficient to meet the requirement of Commercial Deptt. and therefore, now, to meet out the requirement of Commercial Department additional space is proposed to be created within the building and accordingly the case was sent to Architect Deptt. to modify the seating plan of the Commercial Deptt.

Now, Chief Architect Department has revised the seating arrangement for 248 persons at first floor.  There is still some requirement of space for Commercial Deptt. which shall be created at 2nd & 3rd floor of SBS Place by re-arranging the seating plan of Civil Engineering Deptt. at the same floor. The revised lay out plan has also been got vetted from F.O.-cum-N.A. as per the recommendation of Architect Deptt. Now the revised estimate for additional quantum of work required to be carried out by the Electrical Department, I.T. Department as well as Civil Engg. Department, has been prepared.  The additional expenditure has been worked out on the basis of additional requirement of furniture, (including C&D branch) Computers, Air-Conditioning and Electrical & Civil works required to be carried out in the building. Revised estimate amounting to Rs. 4,41,52,200/- has been prepared to cover the requirement of additional furniture and connected electric and civil works. The details are as under:-

| S. No. | Item | Sanctioned as per A/A & E/S | Proposed Revised Estimate |
| --- | --- | --- | --- |
| 1. | Civil work | 45,92,700.00 | 60,00,000.00 |
| 2. | Electrical work (Including electrical installation, fan & fixtures, Air conditioning, EPBAX, system etc. | 80,30,092.00 | 95,30,092.00 |
| 3. | Fire safety system | 6,30,000.00 | 3,17,443.00 |
| 4. | Computers for Commercial Dpett. | 55,34,000.00 | 65,00,000.00 |
| 5. | Furniture and storage (Estimate from M/s. Comfort Net Traders, Godrej Furniture | 1,20,55,685.00 | 2,18,04,666.00 |
|  | Total | 3,08,42,477.00 | 4,41,52,201.00 |
|  |  |  | 4,41,52,200.00 |

The revised estimate has been prepared for which revised A/A & E/S of Rs. 4,41,52,200/- of the Council is required.

4. 	  Detailed proposal on the subject/project:

a) 	To obtain revised A/A & E/S amounting to Rs. 4, 41,52,200/-.

b)	To execute the additional work required to be carried out by respective departments after following necessary codal formalities i.e., detailed estimate, tendering/work order etc.

c)	To place the order to M/s. Gordrej for furniture against the approved agreement by the Council.

5. 	 Financial implications of the proposed project/subject:

Revised A/A & E/S amounting to Rs. 4,41,52,200/- has been sought against the already sanctioned amount or Rs. 03,08,42,477/- resulting in net excess of Rs. 1,33,09,700/- for accommodating additional staff of commercial department in the additional space.

6. 	  Implementation schedule:

Six months after the award of work.

7. 	  Comments of Finance Deptt. on the subject:

Finance Deptt. has already agreed for placing the case for consideration of competent authority towards approval in principle, now CA has given clearance/modified plan which is yet to be vetted by FO cum NA.  It is in fitness of things that the department may obtain approval in principle first and then process the case for revised AA & ES, on the prescribed Proforma following all the codal formalities.  The work be executed only after the plan is got vetted from FO cum NA as advised by Chief Architect.

8.	 Comments of the Department on comments of Finance Deptt.:

Finance Department has concurred in the proposal for obtaining the revised sanction from Competent Authority. The revised/ modified plan has been approved by the Architect Department and got vetted from FO cum NA.  The revised estimate on the prescribed performa has been checked by SE (Planning) office. The approval in principle is not required in this case since the deptt. is seeking revised A/A & E/S as per the prevailing procedure of the Deptt. and as per the provision of the CPWD works manual.

Finance Department has seen the case and there are no further comments to offer.

9.        Legal Implication of the project:

Nil

10.  	Details of previous Council Resolutions, existing law of Parliament and  Assembly on the subject:

Preliminary Estimate amounting to Rs. 3,08,42,477/- was approved by the council vide Redo. No. 28 (G-3) dated 19.5.2006.

11.     Comments of the Law Department on the subject/project

No comments.

12.    Comments of the Department on the comments of Law Department:

No Comments.

13.   Certification by the department:

Certified that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

14.  Recommendation of the Department:

The case is placed before the Council for the following:

(a) 	To obtain revised A/A & E/S amounting to Rs.4,41,52,200/-

(b) 	To place the order to M/s. Godrej for the balance furniture under the approved agreement by the Council.

(c)	Permission to take further action in anticipation of confirmation of minutes of the Council.

15. 	 DRAFT RESOLUTION

Resolved by the Council that the proposal for obtaining for Revised A/A & E/s amounting to Rs. 4,41,52,200/- has been approved and the department may initiate further action in anticipation of confirmation of the minutes by the council.

COUNCIL’S DECISION

Resolved by the Council to accord revised administrative approval and expenditure sanction to the estimate amounting to Rs.4,41,52,200/- for the work of remodeling of office space for Commercial Department at Shaheed Bhagat Singh Place subject to the condition that a certificate to the effect that all the office equipment / furniture to be supplied and installed will be fire retardant, will be put on record by the CE (C-II).

The Fire Officer of NDMC will counter check and verify that the material supplied was fire retardant.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.