ITEM NO. 34 (A-101)

NAME OF SUBJECT:

Re-development of Community Centre at Jor Bagh.

NAME OF THE DEPARTMENT:

Civil Engineering Department (BM-PK)

3.	BRIEF HISTORY OF THE PROJECT:

The Community centre at Jor Bagh is the property of the Council and it has been decided to redeveloped the same as per drawings issued by the Chief Architect Branch. The estimate has been prepared with the provision of improvement of new toilet blocks at all the three (3) levels, provision of the lift, enlargement of the existing rooms of Library, Dispensary, Dance room, Reading room, Terrace & Pantry and Land Scapping etc. Vitrified tiles has been provided in flooring of the Main Hall, Library, Dispensary, Dance room and Granite tile flooring has been provided in the Entrance Lobby and Corridor. The Estimate amounting to Rs. 2,38,00,000/- has been prepared on the basis of the plinth area rate 2007 + 14% cost index.

4.	DETAILED PROPOSAL OF THE PROJECT:

(A) Civil Works:-

(a) RCC framed structure for toilet block.

(b) Restoring earth quake force.

(c) Vitrified tiles flooring

(d) Internal water supply and sanitary installation.

(e) Internal road and path.

(B)  Electrical works: -

(a) Internal electric installation.

(b) Passenger lift capacity 8 persons.

(C)  Fire fighting work:-

(a) Fire fighting with sprinklers system.

(b) Over head tanks without independent staging/under ground 			     tank.

(D) Horticulture works:

(a) Land Scapping.

5.	FINANCIAL IMPLICATIONS OF THE PROPOSED SUBJECT:

Accordingly, Preliminary Estimate is framed on the basis of plinth area rate 2007 + 14% cost index amounting to Rs. 2,38,00,000/- which 	comprises of following works:-

(A) 	Civil works			-	Rs. 1,64,18,840.00

(B)	Electric works			-	Rs.    35,74,905.00

(C)	Fire fighting works		-	Rs.	4,66,650.00

(D)	Horticulture works		-	Rs.	   48,739.00

(E)	Cost index, contingencies	-	Rs.   3,29,0,866.00

& credit amount                               ___________

Total  Rs. 2,38,00,000.00

6.	IMPLEMENTATION SCHDULE WITH AND TIME LINES:

Twelve (12) months from the award of the work.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

Finance has concurred the case for an amounting to Rs. 2,38,00,000.  (Rs. Two Crore Thirty eight Lacs)

8.  	Comments of the department on the comments of Finance 	Department.

No comments in view of finance Deptt comments

Finance Deptt. has seen and there are no comments to offer.

9.     	LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

NIL

10  	Details of the Previous Council’s Resolution, existing laws of

Parliament and Assembly on this subject:

NIL.

11. 	Comments of the law Department on this Subject:

NIL

12. 	Comments of the department on the comments of Law Department:

NIL

13. 	Certification by the Department that all CVC guidelines had been 	followed, while processing the case:

Certify that CVC guidelines have been followed while processing the case.

14. 	Recommendations:

The case is placed before the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.2,38,00,000/- for the work Re-development of Community Centre at Jor Bagh. Permission be also accorded to take further action in anticipation of confirmation of minutes of Council.

15. 	Draft Resolution:

Resolved by the Council that A/A & E/S is accorded to the estimate amounting to Rs.2,38,00,000/- for the work Re-development of Community Centre at Jor Bagh. Permission is accorded to take further action in anticipation of confirmation of minutes of Council.

COUNCIL DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.2,38,00,000/- for the work of
“Re-development of Community Centre at Jor Bagh”.

It was also resolved that for providing of AC  system in the Community Centre, in the Electricity Department shall prepare PE etc. and forward the same to CE (C-II), after obtaining the approval of competent authority, for issue of composite tender.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.