ITEM NO. 37 (A-104)

1.	Name of the Subject / Project

Sub.:  Streetscaping of roads in NDMC Area

SH :   Streetscaping of Baba Kharak Singh Marg

2.	Name of the Department

Civil Engineering Department, Road-IV Division

3.	Brief History of the subject / project

- A decision was taken to take up important roads for streetscaping and M/s OASIS Design was appointed as a landscape consultant for a package of four roads & development of Hanuman Plaza with Baba Kharak Singh Marg as one of the roads taken up for streetscaping.

- The Preliminary Estimate for Rs.6,64,37,800 was approved by Council vide Reso. No.07(A-74) dated 17 Dec.’08 with Civil & Elect. Components of Rs.6,43,68,835/- & Hort. Component of Rs.20,68,965/-.

- The tenders were opened on 22 Jun.’09 through e-tendering system & two tenders were received the details of which are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s K.B.G. Engineers | Rs.6,50,88,883/- | Rs.7,94,89,551/- | 22.12 above | Lowest |
| 2. | M/s Devi Const. Co. | -do- | Rs.8,66,14,537/- | 33.07% above |  |

- M/s K.B.G. Engineers is the lowest bidder at 22.12% above the Estimated Cost of Rs. 6,50,88,883/- against the justification 21.6% above the Estimated Cost with the tendered amount of Rs.7,94,89,551/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Competent Authority.

- The Finance Department has concurred the proposal for award of work to the lowest bidder i.e. M/s K.B.G. Engineers.  The Horticulture tenders will be issued separately.

- Empowered Committee during its meeting on 24 Sep.’09 through circulation recommended that the case be placed before the Council for acceptance of lowest offer of M/s K.B.G. Engineers.

- The validity of tender has been extended till 30 Oct.’09.

4.	Detailed proposals of the subject / Project

- Baba Kharak Singh Marg

  - Length of Road			:	 1660 M

  - Width of Carriageway		:	 18.46 – 19.7 M

  - Right of way			:	 33.23 –46 M

- The details of various Civil & Electrical works involved are as follows: -

Civil Works

        - Improvement of Footpaths on both sides of roads

        - Creation of Pedestrian Plaza

        - Development of Parking

        - Cycle Track on both sides.

        - Slip roads in outer segments of Gole Dak Khana Roundabout

          - Pt. Pant Marg

          - B.K.S. Marg

          - Kali Bari Marg

            - Improvement in Drainage works

# Electrical works

- Cable (Different Sizes)

- Poles and Pole light fittings

- Uplighters

- Feeder Pillars

5.	Financial Implications of the proposal/Subject

The financial implications of the proposal of works out to Rs.7,94,89,551/-.

6.	Implementation schedule with timelines for such stage including internal processing

The schedule period of completion of work is twelve months after award of work.

7.		Comments of the Finance Department on the subject with diary No. & date

Finance Department vide Diary No. FA-2161/R-CE(C) dated 22 Sep.’09, No. 2832/PS/FA/09 dated 24 Sep.’09 & 2846/PS/FA/09 dated 25 Sep.’09 has concurred proposal.

8.	Comments of the Department on the comments of the Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal implications of the subject/project:

Nil

10.	Details of previous Council Resolution existing Law of Parliament & Assembly on the Subject

The Administrative Approval & Expenditure Sanction for Rs.6,64,37,800 has  been accorded by the council vide Agenda item No. 07(A-74) Dated 17 Dec.’08.

11.	The comments of Law Department on the subject

It has no law point.

12.	Comments of the Department on the comments of Law Department

No comments.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Necessary guidelines of CVC have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for acceptance of lowest offer of M/s K.B.G. Engineers  @ 22.12% above the estimated cost of 6,50,88,883/- with a tendered amount of Rs.7,94,89,551/- against the justified cost of 21.6% above Estimated Cost & accord of revised Administrative Approval & Expenditure Sanction for Rs.7,94,89,551/- for the work of “Streetscaping of Baba Kharak Singh Marg”.

- Approval to initiate further action in the matter in anticipation of confirmation of minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for acceptance of the lowest offer of M/s K.B.G. Engineers  @ 22.12% above the estimated cost of 6,50,88,883/-, with a tendered amount of Rs.7,94,89,551/- against the justified cost of 21.6% above the Estimated Cost and to accord revised administrative approval & expenditure sanction amounting to Rs.7,94,89,551/- for the work of “Streetscaping of Baba Kharak Singh Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.

ITEM NO. 37 (A-104)

1.	Name of the Subject / Project

Sub.:  Streetscaping of roads in NDMC Area

SH :   Streetscaping of Baba Kharak Singh Marg

2.	Name of the Department

Civil Engineering Department, Road-IV Division

3.	Brief History of the subject / project

- A decision was taken to take up important roads for streetscaping and M/s OASIS Design was appointed as a landscape consultant for a package of four roads & development of Hanuman Plaza with Baba Kharak Singh Marg as one of the roads taken up for streetscaping.

- The Preliminary Estimate for Rs.6,64,37,800 was approved by Council vide Reso. No.07(A-74) dated 17 Dec.’08 with Civil & Elect. Components of Rs.6,43,68,835/- & Hort. Component of Rs.20,68,965/-.

- The tenders were opened on 22 Jun.’09 through e-tendering system & two tenders were received the details of which are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s K.B.G. Engineers | Rs.6,50,88,883/- | Rs.7,94,89,551/- | 22.12 above | Lowest |
| 2. | M/s Devi Const. Co. | -do- | Rs.8,66,14,537/- | 33.07% above |  |

- M/s K.B.G. Engineers is the lowest bidder at 22.12% above the Estimated Cost of Rs. 6,50,88,883/- against the justification 21.6% above the Estimated Cost with the tendered amount of Rs.7,94,89,551/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Competent Authority.

- The Finance Department has concurred the proposal for award of work to the lowest bidder i.e. M/s K.B.G. Engineers.  The Horticulture tenders will be issued separately.

- Empowered Committee during its meeting on 24 Sep.’09 through circulation recommended that the case be placed before the Council for acceptance of lowest offer of M/s K.B.G. Engineers.

- The validity of tender has been extended till 30 Oct.’09.

4.	Detailed proposals of the subject / Project

- Baba Kharak Singh Marg

  - Length of Road			:	 1660 M

  - Width of Carriageway		:	 18.46 – 19.7 M

  - Right of way			:	 33.23 –46 M

- The details of various Civil & Electrical works involved are as follows: -

Civil Works

        - Improvement of Footpaths on both sides of roads

        - Creation of Pedestrian Plaza

        - Development of Parking

        - Cycle Track on both sides.

        - Slip roads in outer segments of Gole Dak Khana Roundabout

          - Pt. Pant Marg

          - B.K.S. Marg

          - Kali Bari Marg

            - Improvement in Drainage works

# Electrical works

- Cable (Different Sizes)

- Poles and Pole light fittings

- Uplighters

- Feeder Pillars

5.	Financial Implications of the proposal/Subject

The financial implications of the proposal of works out to Rs.7,94,89,551/-.

6.	Implementation schedule with timelines for such stage including internal processing

The schedule period of completion of work is twelve months after award of work.

7.		Comments of the Finance Department on the subject with diary No. & date

Finance Department vide Diary No. FA-2161/R-CE(C) dated 22 Sep.’09, No. 2832/PS/FA/09 dated 24 Sep.’09 & 2846/PS/FA/09 dated 25 Sep.’09 has concurred proposal.

8.	Comments of the Department on the comments of the Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal implications of the subject/project:

Nil

10.	Details of previous Council Resolution existing Law of Parliament & Assembly on the Subject

The Administrative Approval & Expenditure Sanction for Rs.6,64,37,800 has  been accorded by the council vide Agenda item No. 07(A-74) Dated 17 Dec.’08.

11.	The comments of Law Department on the subject

It has no law point.

12.	Comments of the Department on the comments of Law Department

No comments.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Necessary guidelines of CVC have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for acceptance of lowest offer of M/s K.B.G. Engineers  @ 22.12% above the estimated cost of 6,50,88,883/- with a tendered amount of Rs.7,94,89,551/- against the justified cost of 21.6% above Estimated Cost & accord of revised Administrative Approval & Expenditure Sanction for Rs.7,94,89,551/- for the work of “Streetscaping of Baba Kharak Singh Marg”.

- Approval to initiate further action in the matter in anticipation of confirmation of minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for acceptance of the lowest offer of M/s K.B.G. Engineers  @ 22.12% above the estimated cost of 6,50,88,883/-, with a tendered amount of Rs.7,94,89,551/- against the justified cost of 21.6% above the Estimated Cost and to accord revised administrative approval & expenditure sanction amounting to Rs.7,94,89,551/- for the work of “Streetscaping of Baba Kharak Singh Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.