ITEM NO. 39 (A-106)

1.	Name of the subject/project

Sub.:	Providing Park & Ride & holding facility at Safdarjung Airport for Commonwealth Games-2010 :  Development of parking & its related works

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-II Division.

3.	Brief history/ detailed proposal of subject/project

- As per Transport Plan for Jawaharlal Nehru Stadium approved by UTTIPEC chaired by Hon’ble Lt. Governor the parking area of 1,70,000 SM is to be developed within Safdarjung Airport for 3000 cars, 6000 Two wheelers & 450 buses including Boarding & Alighting Area alongwith other related works like construction/ widening of roads, overlays/ resurfacing and fencing etc.  The proposal has been cleared by Ministry of Home Affairs.

- Accordingly Preliminary Estimate for Rs.50 Cr. was approved by the Council vide Resolution No. 21(A-53) dated 17 Jun.’09 as a deposit work the cost of which would be borne by Govt. of Delhi.  Accordingly Govt. of Delhi has been approached for release of funds being a deposit work.

- It was also resolved by the Council that the tenders be issued in different packages for development of parking, electrical works, CCTV & construction of utility structures/ services.

- Accordingly tenders for development of parking with its related works were opened through e-tendering system on 07 Sep.’09 & details of eligible tenders received are as follows:-

| S. No | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Sh. Kundu Const. Co. | Rs.32,40,73,665/- | Rs.32,31,01,784/- | 0.30% below |  |
| 2. | M/s K.R. Anand | -do- | Rs.30,62,61,338/- | 5.50% below | Lowest |
| 3. | M/s Satya Parkash & Bros. Pvt. Ltd. | -do- | Rs.33,12,57,127/- | 2.22% above |  |
| 4. | M/s Suraj Bhan Goel & Co. | -do- | Rs.40,15,98,742/- | 23.92% above |  |

- M/s K.R. Anand is the lowest bidder @ 5.50% below the Estimated Cost of Rs. 32,40,73,665/- against the justification 5.49% above the Estimated Cost with the tendered amount of Rs.30,62,61,338/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council.

- The Finance Department has concurred the proposal.

- The validity of tender is upto 04 Dec.’09.

4. 	Detailed proposal on the subject / project

- Development of parking using 80/100 thick precast concrete interlocking pavers over GSB/ WMM layer with allied items.

- 50 mm DBM/ 40 mm BC for Road works/ overlays.

- Installation of precast RCC Jersey Barriers between main tarmac & parking area.

- Chain link fencing of parking area adjoining main tarmac.

- Drainage & signages.

- Dismantling & restoration of parking area including Jersey Barriers, fencing, utility structures etc.

5.	Financial implications of the proposed Project/Subject

The Financial implications of the proposal work out to Rs. 30,62,61,338/-.

6.	Implementation schedule with timelines for each stage including internal processing

The schedule of completion of work is nine months for construction & three months for restoration after the award of work.

7.		Comments of the Finance Department on the subject with diary no. & date

The Finance Deptt. Vide diary No.R-2840/PS/FA/09 dated 24 Sep.’09 & No. 2840/PS/FA/D/09 has concurred the proposal to award the work to lowest bidder i.e. M/s K.R. Anand.

8.	Comments of the Department on comments of Finance Department.

No comments in view of concurrence by the department.

9.	Legal Implications of the subject/project

NIL

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject

Administrative Approval and Expenditure Sanction was accorded for Rs.50 Cr. by the Council vide item No. 21(A-53) dated 17 Jun.’09.

11.		Comments of the Law Department on the subject

Since cost is to be paid by Govt. of Delhi and it is a deposit work, Govt. of Delhi may be informed of the cost for payment, before taking up the actual work.

12.	Comments of the Department on the comments of the Law Department

The Govt. of Delhi has already been requested of the cost involved in the project and release of funds.  The release of funds is awaited from Govt. of Delhi.  Since the time left for execution of work is very very limited so the work has to be taken up and expenditure incurred in anticipation of release of funds by Govt. of Delhi.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary guidelines of C.V.C. have been followed during the tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for acceptance of lowest offer of M/s K.R. Anand @ 5.50% below the Estimated Cost of Rs.32,40,73,665/- against the justification of 5.49% above the Estimated Cost with the tendered amount of Rs.30,62,61,338/- for the work “Providing Park & Ride & holding facility at Safdarjung Airport for Commonwealth Games-2010 :  Development of Parking & its related works”.

- Approval to award the work & incur expenditure in anticipation of release of funds by Govt. of Delhi being deposit work.

- Approval to initiate further action in the matter in anticipation of confirmation of minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for acceptance of the lowest offer of M/s K.R. Anand, @ 5.50% below the Estimated Cost of Rs.32,40,73,665/-, against the justification of 5.49% above the Estimated Cost, with the tendered amount of Rs.30,62,61,338/- for the work of “Providing Park & Ride & holding facility at Safdarjung Airport for Commonwealth Games-2010 :  Development of Parking & its related works”.

The Council further decided to award the work and incur expenditure in anticipation of release of funds by Govt. of Delhi, being deposit work.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.