ITEM NO. 13 (A-16)

1.	NAME OF THE PROJECT:

Sub:	Imp/Upgradation of Shivaji Stadium.

SH:	Const. of hockey stadium warm-up pitch

2.	NAME OF THE DEPARTMENT:

CIVIL ENGINEERING DEPARTMENT, NDMC

3.	BRIEF HISTORY OF THE PROJECT:

Administrative Approval and Expenditure Sanction was accorded by the Council vide resolution no. 29(A-19) dated 28.4.2008 for Rs.185 crore (approx.) which includes cost of laying of two number Hockey pitches (main & practice) where in lump sum provision of Rs.9 crore was kept. The work of laying of pitches was awarded to M/s. Unity Infra Projects Ltd. at tendered amount of Rs.8,49,44,122/- which includes approx Rs. 2.75 crores for practice pitch.

4.	DETAILED PROPOSAL ON THE SUBJECT / PROJECT:

The main pitch has been laid.  As no major international tournament is planned in near future hence it is proposed that laying of warm-up pitch being deferred for the time being and the area be made green.

- There is a Shivaji Bus Terminus adjoining to Shivaji Stadium and also the renovation of Connaught Place is in progress. The total area in and around Shivaji Stadium is mostly paved/concrete surface. To give this area a green buffer and also to improve aesthetic and architectural quality of the area it is proposed that the warm-up pitch area be developed as a green area.

The work includes earth filling with drainage system.  The expenditure likely to incur in developing green area would be approx. Rs.25.00 lacs and there is saving of approx. Rs. 2.5 cores. However, if required in future the same can be remodeled into warm-up pitch with least intervention.

5.	FINANCIAL IMPLICATION OF THE PROPOSED PROJECT:

The total financial implication for the above work is Rs.25.00 Lacs with net saving of approx. Rs. 2.5 crores. The expenditure will be chargeable to head of account C.7.5 (ii) 20.1.

6.	IMPLEMENTATION SCHEDULE WITH TIME LIMITS FOR SUCH STAGE INCLUDING INTERNAL PROCESSING

One month time after approval.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT

No comments

8.	COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF FINANCE DEPARTMENT

No comments.

9.	LEGAL IMPLICATION OF THE SUBJECT / PROJECT:

NIL

10.	DETAILS OF PREVIOUS COUNCIL RESOLUTION EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THE SUBJECT

Reso. No.29 (A-19) dtd. 28.04.2008 approved the proposal.

11.	COMMENTS OF LAW DEPARTMENT ON SUBJECT

This is a proposal to make a saving of about Rs. 2.50 crores and has no legal implications.

12.	COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPARTMENT

No comments

13.	CERTIFICATION BY THE DEPARTMENT THAT ALL CVC GUIDELINES HAVE BEEN FOLLOWED WHILE PROJECSSING THE CASE.

Certified that CVC guidelines have been followed while processing the case.

14.	RECOMMENDATION

The warm-up pitch area be developed into green area

15.	DRAFT RESOLUTION

The Council may resolve that the warm-up pitch area may be converted into green area and estimated cost of Rs. 25 lacs. thereby resulting in net saving of about Rs. 2.50 crores.

COUNCIL’S DECISION

Resolved by the Council to accord approval to the proposal of the department, that the warm-up pitch area be converted into green area at an estimated cost of Rs.25 lacs, thereby resulting in net saving of about Rs.2.50 crores.