ITEM NO. 02 (A-55)

1.	Name of the subject/project

Sub:	S/R of roads in NDMC area

SH:	Providing & laying bitumen mastic wearing course at Bengali Market Roundabout, Barakhamba Road & Tolstoy Marg crossing & Ranjit Singh flyover

2.	Name of the Department

Civil Engineering Department, Road-I Division.

3.	Brief history of the subject/project

- A comprehensive plan for the improvement of Roundabout and crossing under Roundabout Improvement Plan was approved in principle by the Competent authority during Mar.’07 in which following Roundabout/ Crossing were included:-

- Bengali Market Roundabout

- Barakhamba Road – Tolstoy Marg crossing

- Ranjit Singh flyover

- These were last resurfaced with bitumen mastic wearing course in December 2000, April 2000 & November 2002 respectively.  These have outlived their useful life as surface cracks have developed at several places as a result of which the surface has become uneven.  So there is a need to improve the surface condition of the roundabout, crossing & flyover on priority in view of Commonwealth Games-2010.

- An evaluation of surface condition and riding quality of Ranjit Singh flyover was carried out by CRRI.  As per Evaluation Report of CRRI the existing surface of Ranjit Singh flyover is not of acceptable quality & the surface needs improvement.

- Accordingly Preliminary Estimate has been prepared by the field staff for Rs. 1,31,09,000/- which has been checked by the Planning.  The Preliminary Estimate has been concurred by the Finance Department.

4. 	Detailed proposal on the subject / project

- The Bengali Market Roundabout and Barakhamba Road – Tolstoy Marg crossing is proposed to be resurfaced with 25 mm thick bitumen Mastic Wearing Course over chicken wire mesh.

- The road surface of Ranjit Singh Flyover is proposed to be treated as per following details based on the recommendations of CRRI.

- Scarification of existing Bituminous surface & repair of cracks on the concrete surface, if any, with PMB-70.

- Priming coat with bitumen 80/100.

- Bituminous Concrete 30 mm thick with PMB-40.

- 25 mm thick Mastic Asphalt Wearing Course over chicken wire mesh.

5.  	Financial implications of the proposed project

The financial implications of the proposal works out to Rs.1,31,09,000/-.

6.  	Implementation schedule with time limits for such stage including internal processing

The schedule time for the completion of the work is four months after award of work.

7.  	Comments of finance department on the subject with diary No. & date

The finance department vide diary No. 11/77/Finance/R-Civil/15 Jun.’09 has no objection to Preliminary Estimate subject to the following:-

- As per one of the investigation report for over lay design on existing mastic surface (Patel Chowk & Sunehari Bagh Roundabout) design life of mastic surface of the said roundabout is considered as ten years.  Further, it has been stated that the evaluation of surface condition has to be carried out after 7 to 8 years of construction to check for failure, if any, due to local conditions.  However, if department feels that the existing surface of Ranjit Singh Flyover needs improvement before the expiry of design life of the road, reasons for same be brought on record.

- Further adequacy of funds may be ensured before committing any liability in this account.

8.	Comments of department on the comments of finance Department

- As per CRRI, evaluation of service condition has to be carried out after 7-8 years and after carrying out this evaluation by CRRI it has been it found that the condition of Ranjit Singh Flyover has deteriorated due to normal wear & tear & usage.  So there is a need to resurface the flyover.

- The required funds would be sought in RE 2009-10.

- The agenda with replies to above observations of finance was sent to Finance Department & Finance Department has got no further comments to offer.

9.	Legal Implication of the subject/Project

NIL

10.	Details of previous council resolution existing law of Parliament and Assembly on subject

NIL

11.	Comments of Law Department on subject

No comments.

12.	Comments of the department on the comments of Law department

No comments.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all CVC guidelines would be followed while tendering process.

14.	Recommendations

The case is placed before the Council for consideration and

      - Accord of Administrative Approval & Expenditure Sanction for Rs. 1,31,09,000/- for the work of providing & laying bitumen mastic wearing course at Bengali Market Roundabout, Barakhamba Road – Tolstoy Marg crossing & Ranjit Singh Flyover.

      - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction amounting to Rs.1,31,09,000/- for the work of “S/R of roads in NDMC area. SH.: Providing & laying bitumen mastic wearing course at Bengali Market Roundabout, Barakhamba Road – Tolstoy Marg crossing & Ranjit Singh Flyover”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.