ITEM NO.5(A-5)

1.	Name of the Subject / Project :	Technical Maintenance of sewer in

NDMC area. SH:-Operation and maintenance of sewer cleaning suction machines at Sewerage Control Room, Sarojini Nagar, New Delhi.

2.	Name of the Department :	Civil Engineering Department, Sewerage

Maintenance Division.

3.	Brief History of the live subject / project

There exists a sewerage control room under sewerage maintenance division which works round the clock. The control room has two numbers pressure jetting machines and two numbers sewer suction machines for removal of sewer blockages and sewer overflows. The two numbers pressure jetting machines are operated and run by departmental staff whereas two numbers suction machines are run and operated through contract. After fabrication of suction machines by M/s T.P.S Manufacturing & Construction Co.  Pvt. Ltd. during the year 2001, these machines have been under operation & part maintenance by the same agency as per the contract for a period of five years which expired in December,2006.

4.	Detailed proposal on the subject / Project :

Since the running of vehicles through contract has been found to be successful during last five years, it has been proposed to get the same done for a period of two years more through call of tenders. A detailed estimate amounting to Rs.20,98,500/- has been technically sanctioned by the competent authority for operation & part maintenance of two numbers suction machines, except  maintenance of vacuum pump, hydraulic pump and painting of machines  which are need based and action for maintenance of these components may be taken as and when required,.  NIT amounting to Rs.15,28,944/-  has been sanctioned by the competent authority for call of tenders.  The tenders were opened on 27.02.2007 and despite wide publicity through newspapers, websites and issue of tender notice through various organizations there has not been much response and only one tenderer M/s KAM AVIDA Enviro Engineers Pvt. Ltd. tendered the rates.

5.	Financial Implication of the proposal :

The rates tendered by M/s KAM AVIDA Enviro Engineers Pvt. Ltd. are Rs.25,540/-  per month per machine for the first year and Rs.26,540/- per month per machine for the second year. The tendered amount is Rs.12,49,920/- which is 18.25% below the estimated cost of Rs.15,28,944/-. This compares favourably with the prevailing market rates and the rates are much less than Rs.37,934/- per month per machine which have been paid  in the last stretch of one year  to the agency who has been operating and maintaining the  suction machines for the last  five years i.e. M/s TPS Manufacturing Construction  Co. Pvt. Ltd.

6.	Implementation schedule with timelines for such stage including internal processing.

After approval and acceptance of the tenders by the Council, letter of award may be immediately issued to the contractors M/s KAM AVIDA Enviro Engineers Pvt. Ltd.  for operation & maintenance of two numbers sewer suction machine for two years.

7.	Comments of Finance Department on the Subject:

Being a single tender, the case was referred to Finance who raised queries regarding registration of the firm as per the conditions of the NIT.

8.	Comments of the Department on the comments of the Finance Deptt:

# Regarding observations of Finance Department, it was, however, clarified that the firm is registered with Maharastra Small Scale Industries Development Corporation Limited (MSSIDC), Pune which is Maharastra State Government Organization. Besides this, the firm is a registered supplier with All India Institute of Local Self-Government, Mumbai for supply of such like machine/mechanical equipments to Local Bodies, Government, Semi Government Institutions. The company has manufactured and supplied suction machines to many municipal bodies in various states of India. They have also been executing a work of operation & maintenance of 13 suction and suction cum jetting machines in Municipal Corporation in Delhi for an amount of Rs.64,97,400/-, although they are not registered in a particular class there. Finance Department has concurred in the proposal to accept the tenders of single firm who have offered @18.25% below the estimated cost.

9.	Details of previous Council Resolution existing Law of Parliament & Assembly on the Subject:

After purchase of chassis by NDMC, the suction machines were originally got manufactured from M/s T.P.S Manufacturing Construction Company Pvt. Ltd. after call of tenders and award of work vide Reso. No. OM 3(xxvii) dt. 16.06.2001 of the Council. As per the contract, they have operated & maintained these two vehicles with different rates during the last five years. In the 1st  and 2nd year the rates were Rs.28,500/- per month  per machine, in the 3rd, 4th & 5th  year the rates were  Rs.31,350/-,  Rs.34,485/-  & 37,934/-  per month per machine respectively.

10.	The comments of law Department on the subject:

No comments of Law Department are required on the subject.

11.	Comments of the Department on the comments of Law Department :

No comments.

12.	Recommendation :

This, being a single tender case, is placed before the Council for approval and acceptance of tenders of M/s KAM AVIDA Enviro Engineers Pvt. Ltd.   @ 18.25% below the estimated cost of Rs.15,28,944/-, the tendered amount being  Rs.12,94,920/-.

COUNCIL’S DECISION

Resolved by the Council that the tender of M/s. KAM AVIDA Enviro Engineers Pvt. Ltd. is approved and accepted @ 18.25% below the estimated cost of Rs.15,28,944/-, the tendered amount being Rs.12,94,920/-.

Council further directed the department to ensure the  quality of the work during execution.