ITEM NO. 05 (A-14)

1.	Name of the subject/project/Sub Head : 	S/R of roads in NDMC area during 									2006-07.

SH:-	Providing and laying Mastic asphaltic wearing course at Kaka Nagar Colony service Roads.

2.	Name of Department	: Civil Engineering Department, Road-I division.

3.	history of the subject/project

The conditions of the service roads of Kaka Nagar colony are getting deteriorated day by day.  Number of cracks, pot holes have developed over the entire surface of carriage way, beside disintegration of road surface.  The Kaka Nagar colony was inspected by Smt. Tajdar Babar, MLA, Govt. of NCT Delhi & Vice Chairperson, NDMC along with representative of Resident Welfare Association of Kaka Nagar and Bapa Nagar and NDMC officials on 12.12.05 and it was desired to resurface service roads of Kaka Nagar colony.   Again the area was inspected by Area MLA & Vice Chairperson, NDMC with E-in-C, SE(R-I) and other NDMC officials on 05.10.06 and it was emphasized the necessity of mastic asphaltic wearing course.  Keeping in view of the performance assessed in the adjoining Sundar Nagar colony under the jurisdiction MCD, where mastic treatment work was done. Administrative approval and expenditure sanctioned for Rs. 96,08,000/-(Rs. Ninety six lacs eight thousands only) was accorded by the council vide item no. 3(A-42) dated 12.02.07

The case is regarding acceptance of the contract. This is the first call of tender M/s. Wilco Engineers is the lowest tenderer with quoted rate @ 15.53% above the estimated cost against the justification @ 60.12% above the estimated cost of Rs. 62,41,799/-(Rs. Sixty two lacs forty one thousands and seven hundred ninety nine only).  The tender amount works out to Rs. 72,11,390/- (Seventy two lacs eleven thousands three hundred ninety only).

4.	Detailed proposal on the subject/project:-

25 mm thick bitumen mastic asphaltic course is proposed to be provided in all service roads of Kaka Nagar (area 21500 square metre) after applying tack coat with paving bitumen 80/100 @0.5 Kg/square metre.  Provision for filling depression has been taken wherever, the surface is totally worn out.

5.	Financial implication of the proposed project/Subject:-

The tender amount of M/s Wilco Engineers works out to be Rs.72,11,390/- (Seventy two lacs eleven thousands three hundred ninety only). The necessary funds are available to meet the expenditure of the work during current year by re-appropriations of the fund as conveyed by the Finance Deptt. Requirement of fund is also be included in the RE 2007-08.

6.	Implementation schedule with timeliness for each stage including internal preocessing:-

The internal procedure for award of work have already been completed. After approval of the Chairman NDMC, dated 05.06.07, the letter of award has been issued to contractor in anticipation of approval by the Council, as per the following details in view of the fact that validity of tender is going to be expired on 29.06.07 and contractor is not keen to extend the validity of tender beyond 29.06.07.

- Stipulated date of start	:	17.06.07

- Stipulated date of completion	:	16.10.07

7.	Comments of the finance department on the subject:-

The Finance Department has concurred in the proposal to accept the lowest tender of M/s Wilco Engineers.

8.	comments of the Department on comments of finance department:-

NO comments

9.	Legal implication of the subject/project:-

Nil

10.	Details of previous council Reso. existing law of parliament and Assembly on the subject:-

The Administrative Approval & Expenditure Sanction of this work amounting to Rs.96,08,00 (Rs. Ninety six lacs eight thousands only) was accorded by council vide item no. 3(A-42) dated  12.02.07.

11.	comments of Law Department on the subject:-

Not applicable.

12.	Recommendations

The case is placed before the Council to accord Post Facto approval for acceptance of lowest offer of M/s Wilco Engineers @ 15.53% above the estimated cost of Rs.62,41,799 (Rs. Sixty two lacs forty one thousands seven hundred ninety nine only). The tender amount works out to 72,11,390/- (Rs. Seventy two lacs eleven thousands three hundred ninety only) for the work “S/R of Roads in NDMC area”, SH: Providing and laying Mastic asphaltic wearing course at Kaka Nagar Colony service roads.

COUNCIL’S DECISION

Resolved by the Council that ex post facto approval  is accorded for acceptance of lowest offer of M/s Wilco Engineers @ 15.53% above the estimated cost of Rs.62,41,799, the tender amount works out to Rs.72,11,390/- for the work “S/R of Roads in NDMC area”, SH: Providing and laying Mastic asphaltic wearing course at Kaka Nagar Colony service roads.