ITEM NO. 21 (A-32)

- Name of the Subject/Project: Disaster preparedness in respect of NDMC Schools.

SH: Construction of fire escape staircases and under

ground water tanks for the protection in NDMC

area.

- Name of department/department concerned: Civil Engineering Department

Zone-II.

- Brief history of the project:

Chairman has directed to complete all the works related to Disaster preparedness in respect of NDMC schools within two months. An emergent meeting was called by Engineer-in-Chief on 28.6.07 and to construct fire escape staircases and under ground water tanks for fire protection in various schools will be constructed by C-III division. Accordingly, the Preliminary Estimate in two parts were prepared for Rs.45 lacs and Rs.46 lacs, but Finance Department while concurring the Preliminary Estimate has combined, both the estimate amounting to Rs.91 lacs. CHAIRMAN has approved the expenditure in principle.

- Detailed proposal of the project:

- The features of the fire escape staircases as per the drawing issued for fire escape staircase for Navyug School Vinay Marg.

- The underground water tanks as per the proposal given in the scheme of Gymnasium Social Welfare Centre at Kaka Nagar.

- Financial implication of the project:

The expenditure is proposed to be met from the budget provision of Rs.135 lacs exists on page 20 under “Fire Head” of C38Xiii of the current budget book 2007-08.

- Implementation Schedule with time line for each stage including internal processing:

The project is to be completed with four months after award of work.

- Comment of Finance Department on the subject:

Before concurring both Preliminary Estimate Department is requested to

  - Prepare Project Report.

  - The estimate should be got checked from planning.

  - Norms prescribed by Fire Department to be adopted.

- Comments of department on comment of the Financial Department:

The Chairman/Enginner-in-Chief seeing the urgency of work. Approved the expenditure in principle. However the clarifications of the observations raised by the Finance is as under:

  - Project Report is not necessary because it is not one complex the work is to

execute at various locations.

  - The Preliminary Estimate is not checked in Planning because the work is of

urgent nature, however the Detailed Estimate will be got checked from

Planning.

  - The estimate has been framed on the basis of the details given by the F.O.-cum-

N.A.

- Legal implication on the subject/project:

Nil.

- Details of previous Council Resolution:

Nil.

- Comment of the Law Department on the subject/project:

Nil

- Comment of department on the comment of Law Department:

Nil.

CE (C-II)’s Remarks:

The case is placed before the Council for according Administrative approval and  expenditure sanctioned of Preliminary Estimate amounting to Rs.91 lacs (Rupees  ninety one lacs only) for “Disaster preparedness in respect of NDMC schools for construction of Fire Escape staircase and underground water tanks for fire protection in NDMC area”.

COUNCIL DECISION