- ITEM NO. 22 (A-33)

- 1.     Name of the subject/ project :

- Sub:    Development of various markets in NDMC area.

- SH :    Up-gradation of Baird Lane Market & surroundings.

- 2.    Name of the deptt./deptt. concerned :

- Civil Engg. Deptt., NDMC

- 3.    Brief History :

- This is one of the important market of NDMC and represents flagship community facility which is used extensively & meeting the requirement of the nearby residents of their day-to-day items required for running of their houses & hosting get together in terms of community gatherings & function.  Based on the requirement, there is a need to upgrade the facilities upto acceptable standards, keeping in view with the modern trends and comfort levels by providing better facilities with road widening, footpath & other facilities by shifting of the existing shops at the back so as to facilitate with the above  objectives.

- Detailed proposal on the subject/project:

- An estimate amounting to Rs. 68,13,900/- has been framed based on the design/ plans as submitted by the C.A., NDMC  to obtain the A/A & E/S from the Council. The brief summary of the cost involved in the project is  given as under.

- S.No.		Description of Item			  Amount (Rs.)

- 1.	 	Structure					Rs. 44,01,214.00

- 2.	  	Services					Rs.   9,20,255.00

- 3.		Development					Rs. 14,92,394.00

- ______________

- Rs. 68,13,863.00

- 5.	Financial implications of the proposed project/subject:

- The  total   financial   implications  based on the   design/plans on  the  subject  would   be Rs. 68,13,863/-. This amount is on the basis of details submitted by C.A., NDMC for the  Up-gradation of Baird Lane Market & surroundings.

- There is a budget provision of Rs. 90 lacs  exists under the Head of A/C  H-1-8 vide item no. 315 (2) (b) Page- 165  during the  year 2007-08.

- Implementation schedule :

- 8 months

- Comments of the Finance Deptt. on the subject:

- We concur in the PE amounting to Rs. 68,13,900/- (Rs. Sixty eight lacs thirteen thousand nine hundred only) for the work, ‘Development to various markets in NDMC area – Up-gradation of Baird Lane Market & Surroundings’  as checked by planning subject to that :

- Drawings issued by Chief Architect, NDMC, may be got signed by Director (Estate) in support of his agreement to the proposed scheme.

- Status of NDMC dues against the said shop holders may be brought on record.

- Comments of Director (Estate) may be obtained  with regard to enhancement in the license fee due to up-gradation of the said shops in terms of FR 45B or any policy, if approved from the Council on this aspect.

- Survey Report as asked earlier may be prepared and added to the file for record.

- Comments of the Department on comments of Finance Deptt.

- It is clarified as under:

- Dir (Estate) has signed the drawings.

- 2 & 3. Dir (Estate) intimated that it will be complied with.

- 4.	     Survey Report shall be prepared & credit of the same shall be given

- while  preparing the detailed estimate.

- Legal Implication of the project:

- NIL

- 10.  Details of previous Council Resolutions, existing law of

- Parliament and Assembly on the Subject:

- NIL

- Comments of the Law Department on the subject/Project

- Does not involve any law points.  Law Deptt. has no objection to the

- proposal.

- Comments of the Department on the comments of Law Deptt.

- No comments .

- Recommendation of CE (C-II):

The case is placed before the Council for approval of the proposal & to accord Administrative Approval  & Expenditure  sanction to the Preliminary Estimate  amounting  to Rs. 68,13,863/- (Rs.Sixty eight lacks thirteen thousand eight hundred sixty three only).

- COUNCIL’S DECISION