ITEM NO. 02 (B-15)

- Name of Work:	Replacement of 4 Nos ‘OTIS’ make lifts at Palika Bhawan and 1 No ‘OTIS’ lift at Yashwant Place.

- Department: 		Electricity Department.

- Brief History of Proposal:

There are 4 ‘OTIS make’ lifts at Palika Bhawan and 1 ‘OTIS make’ lift at Yashwant Place, having capacities for carrying 20 passengers & 8 passengers respectively. These lifts are maintained by BM-II division through an annual maintenance contract with M/s OTIS elevators company (India) Ltd. These lifts had already served its prescribed life of 20 years, and had now started giving frequent troubles. These lifts are obsolete model and its spare parts are very difficultly managed by OTIS. The 4 lifts existing at Palika Bhawan were installed in 1983 & 1 lift installed at Yashwant Place was installed in the year 1977, which have already served for 27 years and 33 years respectively against prescribed useful life of 20 years.

- Detailed proposal on the subject:

The proposal to replace the lift installed at Palika Bhawan & Yashwant Place was therefore made. Accordingly, with the approval of CE(E-II) dated 23.04.10, the matter  as placed before Condemnation Sub-Committee. The Condemnation Sub-Committee constituted under orders of Chairman, inspected these lifts on 07.05.10 and recommended  that the 1 no. lifts installed at Yashwant Place and 4 nos at Palika Bhawan may be replaced under buy-back policy after due deliberations.

Based on the lowest of offers received from two firms i.e. M/s OTIS and M/s Johnson, an estimate amounting to Rs 1,41,31,600/- (G) & Rs 1,37,06,600/- (N) has accordingly been prepared.

The expenditure for the above is chargeable to the head of account H-2-8 / Modernization of lifts in Mpl Buildings.

5.	Financial implications: Rs 1,41,31,600/- (G) & Rs 1,37,06,600/- (N)

- Implementation Schedule: 10 Months.

- Comments of the Finance Department:

The Finance vide Dy no. 1374/Finance/R-Elect dated 22.06.10 has concurred in the estimate with no further comments.

- Comments of the Department on comments of Finance: NIL

- Legal Implication of the subject: NIL

- Details of Previous Council Resolution: NIL

- Comments of Law Department: No Law point is involved in the draft agenda. However this has our concurrence.

- Comments of the Department on the comments of Law Department: NIL

- Certification by the Department: It is certified that while processing the case, all CVC guidelines & codal formalities have been followed.

14.	Recommendations of the Department:	The case may be placed before Council for Administrative Approval & Expenditure Sanction to the estimate amounting to Rs.1,41,31,600/- (G) & Rs.1,37,06,600/- (N) for the work of Replacement of 4 Nos ‘OTIS’ make lifts at Palika Bhawan and 1 No ‘OTIS’ lift at Yashwant Place. The work is of urgent nature & therefore approval may also be accorded to take further action in anticipation to the confirmation of minutes of the Council meeting.

15.	Draft Resolution: Resolved by the Council that administrative approval and expenditure sanction is accorded for the estimate amounting Rs. 1,41,31,600/- (G) & Rs. 1,37,06,600/- (N) for the work Replacement of 4 Nos ‘OTIS’ make lifts at Palika Bhawan and 1 No ‘OTIS’ lift at Yashwant Place. Approval is also accorded to take further action in anticipation to the confirmation of minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting Rs.1,41,31,600/- (G) & Rs.1,37,06,600/- (N) for the work ‘Replacement of 4 Nos ‘OTIS’ make lifts at Palika Bhawan and 1 No ‘OTIS’ lift at Yashwant Place’.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.