ITEM NO. 09 (B-38)

Name of work :   Upgradation of street lighting in NDMC area under Phase I &

II for the forthcoming Common Wealth Games, 2010.

Name of the Department :	Electricity Department.

Brief History of the Subject:

This was proposed & decided that the Street Lighting in NDMC area be upgraded to meet the requirements of Common Wealth Games 2010.  The Committee under the Chairmanship of Director (Operation) DTL was accordingly constituted having members from NDMC, PWD, MCD, MES, DTL and BSES.  The street lighting requirements were deliberated and discussed at length and after lot of considerations, this Committee finalized the reports/specifications for upgradation of street lighting in the entire Delhi.

NDMC is having a unique distinction particularly for its green coverage. IIT Delhi was also appointed as Consultant to suggest Energy Efficiency Measures/Improvement of Road Lighting having specific requirements of NDMC area.  The recommendations of IIT were also received and Power Point Presentation was also given in the Council Room which was witnessed by all including Chairman NDMC.

Based on the recommendations this was finalised to go ahead with the upgradation work of street lighting in NDMC area.

Detailed proposal on the subject

The upgradation work of street lighting will be done in four phases.  Under first and second phase, 67 main important roads have been covered and the same are proposed to be completed by December, 2008.  An estimate  amounting to  Rs.53,42,95,183/-  Gross   and  Rs.53,20,04,083/- Net has accordingly been framed.  The new street lighting is proposed on new polygonal GI Poles with IP 66 HPSV and metalhalide fittings.  The street lighting cable between poles will be laid in pipes prefereably with trenchless technology to avoid cutting of roads to the extent possible.  The serviceable dismantled fittings and steel poles will be repaired and used to provide street lighting in colony roads & service roads.  The old unserviceable fittings and RCC/PCC/unserviceable steel/cast iron poles shall be discarded and disposed off.

Under Phase III, the remaining main roads on which similar street lighting will be provided, will be taken up and shall; be completed by December, 2009.  The work of upgradation on the remaining service lane/colony roads including Scada/automation for entire street lighting will be carried out in phase IV and proposed to be completed by April, 2010.

Financial Implications :-

The estimated amount of the work is Rs.53,42,95,183/-  Gross   and  Rs.53,20,04,083/- Net .

Implementation Schedule

The work is proposed to be completed by December 2008.

Comments of the Finance Department.

Finance Department vide their Diary No.2434/Finance-R-Elect. dated 20.11.2007 have concurred in the estimate amounting to Rs.53,42,95,183/-  Gross   and  Rs.53,20,04,083/- Net  subject to availability of funds, correction of the estimated amount by Planning division, codal provisions to be adhered, correctness of information, data, specifications and guidelines, replacement of existing lamp posts in DIZ area and use of dismantled serviceable material.

Comments of the Department

Adequate funds shall be made available as discussed in NDMC at various platforms..  The estimate amount has been got corrected by the Planning division, codal provisions will be adhered, the estimate is as per the specifications and guidelines and dismantled serviceable material will be reused as per site requirement.  The estimate for replacement of existing lamp post in Sector IV, DIZ area is already under sanction.  The remaining work will be taken in phase IV of the scheme.  The proposed upgradation scheme does not have any impact on the proposal of street scaping project.

Legal implications.

NIL

Comments of the Law Department on the subject.

We agree with the proposal.

Comments of the Department on the comments of Law Department.

NIL

Recommendation :

The case is noted to the Council for according administrative approval and expenditure sanction to the estimate amounting  to Rs.53,42,95,183/-  Gross   and  Rs.53,20,04,083/- Net (Phase I & II) for upgradation of street lighting in NDMC area for the forthcoming Common Wealth Games, 2010.

Draft Resolution :

Resolved by the Council that the estimate amounting to Rs.53,42,95,183/-  Gross   and  Rs.53,20,04,083/- Net is approved and sanctioned.  It was further decided that the work may be taken in hand for execution in view of urgency & shortage of time in anticipation of the confirmation of the minutes of the Council.

COUNCIL’S DECISION